Source	MARKET NEWS
Date	04/03/2014
Time	06:44:17 AM

Company	 Robex Resources Inc.
Title	End Of 
Construction Of Phase 1 For The Nampala P





    CDNX Symbol: RBX











Press Release	





ROBEX RESOURCES INC ("RBX-V;RSRBF-0")
- End Of Construction Of Phase-1 For The Nampala Plant; Testing
- Of Operational Equipment In Progress

Robex Resources Inc. ("Robex" or "the Company") is pleased to
announce the completion of construction of phase 1 of the plant, that
is to say for a processing capacity of 2,500 t/d. The bullion casting
section will be completed in April.

The first start up tests and adjustments to operating equipment of
the plant are underway. The first ore is expected to supply the plant
as of the week of April 7th.

Robex plans, in the coming weeks, to complete operational
adjustments on equipment. The gradual increase in the supply of ore in
the plant is expected to achieve the goal of a minimum quantity of
2,500 t/d by the end of June.

Concerning the earthwork in the pit, the next two months will
require a significant stripping of residue to expose a greater surface
of the mineralization. The stockpile expected to supply the plant
already exceeds 40,000 tons of ore. The objective is to prepare a
sufficient reserve of ore to get through the next rainy season.

These additional activities and the addition of the foundations
for future reservoirs and equipment for phase-2 (4,000 t/d), generated
additional costs; furthermore the company plans to eventually add,
earlier than planned, a grinding mill in the treatment circuit. As a
result, the company is currently negotiating additional funding for a
medium debt term.

George Cohen, CEO of Robex comments:

"I want to thank all our employees and contractors for their
efforts and commitment to this wonderful project. It is thanks to a
dedicated and efficient team that the Robex project in Nampala has been
possible in record time and with an investment budget inferior to the
usual practice of the sector."

Also Robex continues the execution of their roadmap as presented
at the last shareholders meeting. The emphasis is based on the
implementation of tools of modern and efficient management,
organization of work and all in full compliance with the Mali Mining
Code.

The company continues to work closely with the local community.
Robex is now a real driving force in the development of the Sikasso
Area. The company is working with local authorities in the context of
the ethical mission that Robex had established to ensure a positive
impact on the surrounding population.

Robex's exploration campaign is still on going. In fact, on the
Moussala permit, 2,500 m were drilled out of a campaign of 4,000
meters. In Nampala, drillings in the eastern area are still on-going.

A video documenting the completed project facilities will soon be
available on the company's website.

A Twitter account has been set up to allow a direct exchange
between the CEO and shareholders on a regular basis. More information
about the date and time of this exchange will be announced in the
coming days.

Meanwhile, it is now possible to follow Robex on the following
social networks: Twitter, Linkedin and Viadeo. Official news and media
(photos and videos) new will be published frequently on these social
networks.

This press release contains statements that may constitute
"forward-looking information" or "forward-looking statements" as set
out within the context of security law. This forward-looking
information is subject to many risks and uncertainties, some of which
are beyond Robex Inc.'s ("Robex") control. The actual results or
conclusions may differ considerably from those that have been set out,
or intimated, in this forward-looking information. There are many
factors which may cause such disparity, especially the instability of
metal market prices, the results of fluctuations in foreign currency
exchange rates or in interest rates, poorly estimated reserves,
environmental risks (stricter regulations), unforeseen geological
situations, unfavourable extraction conditions, political risks brought
on by mining in developing countries, regulatory and governmental
policy changes (laws and policies), failure to obtain the requisite
permits and approvals from government bodies, or any other risk
relating to mining and development. There is no guarantee that the
circumstances anticipated in this forward-looking information will
occur, or if they do occur, how they will benefit Robex. The
forward-looking information is based on the estimates and opinions of
Robex's management at the time of the publication of the information
and Robex does not assume any obligation to make public updates or
modifications to any of the forward-looking statements, whether as a
result of new information, future events, or any other cause, except if
it is required by securities laws.

The TSX Venture Exchange or its Regulation Services Provider (as
defined in the policies of the TSX Venture Exchange) accepts no
liability for the authenticity or accuracy of this release.

TSX Venture closing price for RBX-V
Date: 2014/04/02
Closing Price: 0.20

TEL:  +1.581.741-7421  Augustin Rousselet, Chief Financial Officer
EMAIL:  info@robexgold.com
____________________________________________________________
(c)2014 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1409200025TS11409201337-06422520140403