Source	Marketwire
Date	04/17/2014
Time	06:01:04 AM

Company	 SANTACRUZ SILVER MINING LTD.
Title	Santacruz Silver Announces First Quarter 2014 Production Results/ Ramp Up 
Program at Rosario Mine is on Schedule





    CDNX Symbol: SCZ











Press Release	




NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Santacruz Silver Mining Ltd.

TSX VENTURE SYMBOL: SCZ

April 17, 2014

Santacruz Silver Announces First Quarter 2014 Production Results/ Ramp Up 
Program at Rosario Mine is on Schedule


VANCOUVER, BRITISH COLUMBIA--(Marketwired - April 17, 2014) - Santacruz Silver 
Mining Ltd. (TSX VENTURE:SCZ) (the "Company" or "Santacruz") is pleased to 
announce first quarter 2014 production of 159,729 silver equivalent ounces from 
the Company's Rosario Mine in San Luis Potosi, Mexico. This production 
represents a 260% quarter over quarter increase as compared with Q4 2013 and 
demonstrates the Company is on schedule to meet its production target of 
between 850,000 to 1,100,000 silver equivalent ounces by the year-end 2014.

At the end of the first quarter, the mine was producing at about 240 tonnes per 
day ("tpd") driven largely by increased production from the recently accessed 
Level II of the Rosario Mine. The main ramp is now advancing towards Level III.

The installation of a third ball mill is proceeding on time and on budget, with 
commissioning scheduled for May. Once the third ball mill is commissioned the 
Rosario milling facility will have a 700 tpd-installed capacity, thereby 
providing opportunity for the Company to custom mill up to 200 tpd of third 
party ore in addition to milling ore feed from the Rosario Mine.

"With the Rosario Mine steadily increasing the ore delivered to the mill, 
together with the imminent commissioning of the third ball mill, we are well on 
our way to our annual production target for 2014," stated Arturo Prestamo, CEO 
of Santacruz. "While the first quarter production numbers represent an 
important milestone for the Company, we are focused on continuing production 
growth as we progress through 2014."

First Quarter 2014 Operations Highlights (Compared to 4th Quarter 2013)

/T/

--  Ore processed grew 238% to 20,447 tonnes;
--  Metal production increased 261% to 159,729 silver equivalent ounces ("Ag
eq oz");
--  Silver production totalled 94,312 silver ounces ("Ag oz");
--  Underground development on target at 1,216 meters.

/T/

2014 First Quarter Operational Highlights

/T/

----------------------------------------------------------------------------
Operations Summary                           Q4 2013     Q1 2014      Change
----------------------------------------------------------------------------

Ore processed (tonnes milled)                  8,586      20,447      238.2%
Silver equivalent ounce production (1)        61,153     159,729      261.2%
Silver ounce production                       35,482      94,312      265.8%
Gold ounce production                             66         166      250.3%
Lead production (tonnes)                          61         186      305.1%
Zinc production (tonnes)                         165         367      222.7%
----------------------------------------------------------------------------
Total underground development (m)              1,333       1,216       -8.8%
----------------------------------------------------------------------------

Note 1        EqAgOz=(Au x Pau/31.1035)+(Ag x Pag/31.1035)+(Cu x Pcu x
22.05)+(Pb x Ppb x 22.05)+(Zn x Pzn x 22.05)

Metal Prices: Ag $20.49, Au $1,295.95, Pb $0.95, Zn $0.91

/T/

First Quarter 2014 Grade & Recovery Table

/T/

----------------------------------------------------------------------------
Au                 Ag                 Pb                 Zn
----------------------------------------------------------------------------
g/t                                    %
----------------------------------------------------------------------------
0.33               167                1.02               2.34
----------------------------------------------------------------------------
Total Recoveries
----------------------------------------------------------------------------
77.3%              85.7%              89.7%              76.8%
----------------------------------------------------------------------------

/T/

With mining having transitioned through the more oxidized material into 
primarily sulphide ore mined from sub-Level I and Level II, the grades and 
recoveries for the remainder of 2014 should increase. The Company expects that 
ore sourced from Level II will carry a silver head grade of approximately 240 
g/t and silver recoveries in the mill will increase to approximately 90.0%.

Development Plan for 2014

Since Level II has been reached and development is in progress, the stopes are 
more than 40 vertical meters of high-grade sulphide mineralization. Compared to 
Level I where the average was 7 to 10 vertical meters.

Ramp development is continuing and is expected to reach Level III within 60 
days, which will open new production levels with more than 40 vertical meters 
similar to Level II. The additional stopes and working faces from Level III, 
together with the current stopes and working faces at Level II will provide 
sufficient ore availability to achieve Rosario's production targets.

In addition, with the commissioning of the third ball mill in May 2014, the 
Company will potentially seek to maximize the full mill capacity of 700 tpd by 
processing up to 200 tpd of third-party private mine material.

Effective for the period commencing January 1, 2014 the Company will be 
reporting its results of operations from the Rosario Mine in its consolidated 
statement of operations.

Qualified Person

All technical information included in this statement has been reviewed and 
approved by Donald E. Hulse P.E. of Gustavson Associates LLC. Mr. Hulse is 
independent of the Company and a qualified person, pursuant to the meaning of 
such terms in National Instrument 43-101 Standards of Disclosure for Mineral 
Projects.

About Santacruz Silver Mining Ltd.

Santacruz is a Mexican focused silver company with a producing project 
(Rosario); two advanced-stage projects (San Felipe and Gavilanes) and an 
early-stage exploration project (El Gachi). The Company is managed by a 
technical team of professionals with proven track records in developing, 
operating and discovering silver mines in Mexico. Our corporate objective is to 
become a mid-tier silver producer.

/T/

'signed'

Arturo Prestamo Elizondo,
President, Chief Executive Officer and Director

/T/

Neither the TSX Venture Exchange nor its Regulation Services Provider (as that 
term is defined in the policies of the TSX Venture Exchange) accepts 
responsibility for the adequacy or accuracy of this release.

Forward looking information

Certain statements contained in this news release, such as planned production 
levels, grades, mine and mill development, mill recovery rates and the 
acquisition of mineralized material from third parties, constitute 
"forward-looking information" as such term is used in applicable Canadian 
securities laws. Forward-looking information is based on plans, expectations 
and estimates of management at the date the information is provided and is 
subject to certain factors and assumptions, including, that the Company's 
financial condition and development plans do not change as a result of 
unforeseen events, that the Company obtains regulatory approval, that the 
Company is able to obtain material from third parties on reasonable terms, 
future metal prices and the demand and market outlook for metals. Based on the 
Company's geological model and currently known mining blocks, the Company 
anticipates improved silver head grades and silver recoveries beginning in 
April 2014. Forward-looking information is subject to a variety of risks and 
uncertainties and other factors that could cause plans, estimates and actual 
results to vary materially from those projected in such forward-looking 
information. Factors that could cause the forward-looking information in this 
news release to change or to be inaccurate include, but are not limited to, the 
risk that any of the assumptions referred to prove not to be valid or reliable, 
that occurrences such as those referred to above are realized and result in 
delays, or cessation in planned work, that the Company's financial condition 
and development plans change, delays in regulatory approval, risks associated 
with the interpretation of data, the geology, grade and continuity of mineral 
deposits, the possibility that results will not be consistent with the 
Company's expectations, as well as the other risks and uncertainties applicable 
to mineral exploration and development activities and to the Company as set 
forth in the Company's Annual Information Form filed under the Company's 
profile at www.sedar.com. There can be no assurance that any forward-looking 
information will prove to be accurate, as actual results and future events 
could differ materially from those anticipated in such statements. Accordingly, 
the reader should not place any undue reliance on forward-looking information 
or statements. The Company undertakes no obligation to update forward-looking 
information or statements, other than as required by applicable law.

Rosario Mine

The decision to commence production at the Rosario Mine was not based on a 
feasibility study of mineral reserves demonstrating economic and technical 
viability, but rather on a more preliminary estimate of inferred mineral 
resources. Accordingly, there is increased uncertainty and economic and 
technical risks of failure associated with this production decision. Production 
and economic variables may vary considerably, due to the absence of a complete 
and detailed site analysis according to and in accordance with NI 43-101.

- 30 -

CONTACT INFO:

Neil MacRae
Santacruz Silver Mining Ltd.
Email: info@santacruzsilver.com
Telephone: (604) 569-1609

INDUSTRY: Manufacturing and Production - Mining and Metals
SUBJECT: MEX - MINING EXPLORATION UPDATE

If you no longer want to receive announcements from us, please do not reply to 
this e-mail.
Instead simply click http://marketwire.com/mw/fmu.jsp?id=477728881