Source	MARKET NEWS
Date	04/10/2014
Time	01:56:33 PM

Company	 Coronet Metals Inc.
Title	Provides 
Update on Liberty Operations





    CDNX Symbol: CRF











Press Release	





CORONET METALS INC ("CRF-V;CORMF-0")
- Provides Update on Liberty Operations

Coronet Metals Inc. ("Coronet" or the "Company") reported that,
since commencement of commissioning of the plant and the first gold
pour at its Liberty gold processing facility in Nevada ("Liberty") it
has toll-processed approximately 60 tons of concentrate from its
third-party supplier in Colorado ("Colorado Feed Material").
Developing an understanding of the metallurgical issues while
commissioning the plant has been challenging.
Commissioning required methodically addressing grind of the feed
material, water quality, agitation of material, leach time and the
reliability of an older AA assay unit, among other issues. Mechanical
problems with the circuit were successfully addressed and the plant is
now mechanically complete and operational. However, the Colorado Feed
Material has proved to be metallurgically more complex than anticipated
and Liberty has not yet achieved commercially sustainable operations.
Management has now determined that this particular material cannot be
economically recovered within the current circuit.
Coronet has reviewed alternative processes to extract gold from
the Colorado Feed Material and other complex feed material available to
it. The Company is currently evaluating the commercial applicability of
a proprietary process that has been very successful at the pilot plant
level. The owners of the process are funding and have commenced
fabrication of a 25tpd concentrating and reactor circuit. The
concentrating circuit unit will be installed within the next two weeks
at Liberty. Coronet plans to use the unit to re-concentrate and
re-process all of the Colorado Feed Material and do a large scale test
on the viability of additional material from Nevada. Coronet has
successfully tested the Colorado Feed Material and the additional
potential feed from the Nevada source with this alternative process on
a smaller scale.
Discussions with potential suppliers of material continue to
support Coronet's belief that there is demand for a gold concentrate
toll processing facility that can handle complex feed material. The
Company recognizes that it underestimated the commissioning challenges
at Liberty but believes that the fundamental business model is sound
and that the challenges with the initial circuit created an opportunity
whereby Liberty is now able to offer additional low-cost treatment
options for a variety of precious metals concentrates.
The Company is optimistic that the current commercial-scale test
work using the alternative gold extraction processes will be successful
and will enable it to build out its business model.
Coronet is also announcing that Mr. Stephen Stine stepped down as
the Company's CEO effective April 1, 2014.
Mr. Stine will continue his role as COO. In the interim, Mr. Theo
van der Linde, President, will assume the duties of CEO until such time
that the Company fills the role on a permanent basis.
About Coronet Metals Inc.
Coronet Metals Inc.'s objective is to become a gold development
and production company. The management team has experience in all
aspects of the development and financing of resource projects in North
and South America.
Coronet owns the Yanamina Gold Project in Peru, the White Caps
Gold Mining, Company Inc. Gold Project in Nevada and the Liberty
Precious Metals Testing and Processing Facility in Nevada.
This news release contains certain forward-looking statements
about operations, future plans and expansion of operations and revenue,
and such statements involve risks and uncertainties. The results or
events predicted may differ materially from actual results or events.
Any forward-looking statement speaks only as of the date of this news
release. Except as may be required by applicable securities laws, the
Company disclaims any intent or obligation to update any
forward-looking statement, whether as a result of new information,
future events or results, or any other occurrence.

Neither the TSX Venture Exchange nor its regulation services provider (as
that term is defined in the policies of the TSX Venture Exchange)





































































TSX Venture closing price for CRF-V
Date: 2014/04/09
Closing Price: 0.06

TEL:  +1 902 403 7258  Theo van der Linde, President and CFO
Email: tvanderlinde@coronetmetals.com
Web: www.coronetmetals.com
____________________________________________________________
(c)2014 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1409900045TS11409902677-13542120140410