Source	CANADA NEWSWIRE
Date	04/22/2014
Time	05:33:12 AM

Company	 Rathdowney Resources Ltd.
Title	Rathdowney advancing Phase II work at Project Olza





    CDNX Symbol: RTH











Press Release	




" BC-RathdowneyPhaseIIOlza   04-22 1300
News release via Canada NewsWire, Vancouver 604-669-7764 -ME-

Attention Business  Editors:
^Rathdowney advancing Phase II work at Project Olza@

VANCOUVER, April 22, 2014 /CNW/ - Rathdowney Resources Ltd. ("Rathdowney"
or the "Company") (TSX-V: RTH) is pleased to provide a report on the progress
of its Phase II activities at the Olza Zinc-Lead-Silver Project in southwest
Poland. Phase II involves engineering, environmental and community segments,
designed to advance project evaluation and permitting as outlined for projects
in Poland.
Rathdowney's consultants and in-country specialists have undertaken a
thorough assessment of the requirements under Polish law for permitting. The
Rathdowney team has engaged with local and regional authorities to inform them
of its plans. The permitting process in Poland has several aspects which
include an assessment of geological documentation, consideration of local land
use plans and collection of data for completion of studies necessary to
prepare an Environmental Impact Assessment report. This work is carried out in
parallel with deposit development planning.
A comprehensive appraisal of the historical data, including that compiled
by the Polish government surveys and that collected during Rathdowney's
resource confirmation drilling in Phase I has been completed in order to
determine what data will best support development of the project. A report
documenting the compilation of both the historical and modern data sets has
been submitted to the Chief Geologist for Poland. Approval of Rathdowney's bid
for the documentation has been received from the Polish government, securing
the Project Olza tenure. The approval also marks completion of an initial step
of the permitting process in Poland.
Rathdowney has also planned for comprehensive data collection programs to
support engineering studies and the environmental assessment process. Baseline
investigations (flora, fauna, air, ground and surface water, soil and rock,
climate, land use, protected areas and monuments) have been designed to
characterize existing environmental and social conditions of the project-area,
which will help to establish pre-project monitoring sites for long term
assessment of project activities, provide critical environmental input to
project engineering and design, and allow for a detailed assessment of the
project effects and mitigation measures.
Key programs have been initiated. One of the largest is the hydrological
study. Specialists from the AGH Krakow University of Science and Technology
("AGH") in Poland were engaged to conduct the hydrological assessment of the
Olza resource-area. The program involves desk top studies as well as a survey
of hundreds of existing hand-dug and drilled wells in the area. To facilitate
the program, Rathdowney's site team and AGH have met with each of the local
landowners to arrange access to the existing wells from which data on flow
rates and chemistry will be collected. Data will also be collected from
surface water bodies. Once an initial assessment of the regional hydrology has
been made, AGH will propose locations for additional groundwater monitoring
stations, as required. Concurrently, a regional hydrogeological model will be
developed from over 1000 historical drill holes. This compilation of
historical data and new data for Olza is expected to create one of the most
comprehensive hydrological models in Poland.
More recently, the Company engaged the Polish NGO Fundacja Przyroda i Cz
owiek (Nature and Human Foundation) to carry out flora and fauna studies.
These detailed baseline studies will cover an area of over 100 square
kilometres.
Rathdowney began community engagement activities at Project Olza in 2010.
The initial work mainly involved engagement with government and local
landowners in the area of some 225 holes completed by the Company during the
initial drilling phase. An expanded community program began in 2013,
encompassing over 30 meetings with surrounding communities and direct
engagement with local landowners. Some 708 households were contacted in 2013
in order to access sampling sites for the hydrological program. This ongoing
program will also assist with access for the flora and fauna studies.
President and CEO David Copeland said "Our Phase II activities are
progressing well, building on the positive results of the resource assessment
in Phase I. With the acceptance of our comprehensive report on geological
documentation, we have secured our project tenure for the evaluation and
permitting phase. Our current focus is on data collection to support
engineering studies and an environmental assessment report, as well as
continued stakeholder engagement."
About Project Olza
Project Olza is located in the Upper Silesian Mining District of
southwestern Poland, a world-class region of Mississippi Valley-type deposits
with well-developed mining infrastructure. Easily accessible by road, the Olza
project site is a one-hour drive from Krakow, a major city with full services,
including an international airport. The deposits at Olza are along strike from
the long-life Pomorzany zinc-lead mine and 30 km from the ZGH zinc smelter at
Boleslaw. A railway line to the smelter runs through the Olza project-area.
Since 2010, Rathdowney has invested some $16.8 million at Olza. The
Company's Phase I confirmatory drilling program built on the extensive
historical drill database assembled by the Polish State Survey to delimit 21.2
million tonnes of inferred mineral resources, grading 7.42% combined zinc and
lead1, with excellent potential for resource expansion. Work by Rathdowney
also indicates significant silver concentrations in the Olza mineralization.
These mineral resources provide the foundation for engineering, environmental
baseline and other technical studies necessary for project planning and
permitting.
About Rathdowney
Rathdowney Resources Ltd. is an exploration and development company
focused on advancing the Olza zinc-lead-silver project in Poland through
permitting and into production. Rathdowney is associated with Hunter Dickinson
Inc. ("HDI") a diversified, global mine development company with a 25-year
history of mineral development success.
For further details on Rathdowney and Project Olza, please visit the
company website: www.rathdowneyresources.com.
On behalf of the Board of Directors David J. Copeland President and CEO
Neither the TSX Venture Exchange nor its Regulation Services Provider (as
that term is defined in the policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.
This release includes certain statements that may be deemed
"forward-looking statements". All statements in this release, other than
statements of historical facts, that address exploration drilling,
exploitation activities and events or developments that the Company expects,
are forward looking statements. Although the Company believes the expectations
expressed in such forward-looking statements are based on reasonable
assumptions, such statements are not guarantees of future performance and
actual results or developments may differ materially from those in the
forward-looking statements. Assumptions used by the Company to develop
forward-looking statements include the following: the Olza project will obtain
all required environmental and other permits and all land use and other
licenses, studies and development of the Olza project will continue to be
positive, and no geological or technical problems will occur. Factors that
could cause actual results to differ materially from those in forward-looking
statements include market prices, potential environmental issues or
liabilities associated with exploration, development and mining activities,
exploitation and exploration successes, continuity of mineralization,
uncertainties related to the ability to obtain necessary permits, licenses and
title and delays due to third party opposition, changes in government policies
regarding mining and natural resource exploration and exploitation, continued
availability of capital and financing, and general economic, market or
business conditions. Investors are cautioned that any such statements are not
guarantees of future performance and actual results or developments may differ
materially from those projected in the forward-looking statements. For more
information on the Company, investors should review the Company's continuous
disclosure filings that are available at www.sedar.com.
__________________________________ 1 Estimated at a 2.0% zinc cutoff;
individual grades are 5.88% zinc and 1.54% lead (see Rathdowney News Release
dated September 11, 2012). Silver was not analysed during historical drilling
so was not included in the estimate.

SOURCE Rathdowney Resources Ltd.



To view this news release in HTML formatting, please use the following URL:
http://www.newswire.ca/en/releases/archive/April2014/22/c4383.html

-0-                           04/22/2014
/For further information:
Roger Blair, Investor Relations Tel: 778-373-6725 Toll free (NA):
1-800-667-2114
/
(RTH.)

CO:  Rathdowney Resources Ltd.
ST:  British Columbia
IN:  MNG
SU:

-30-