Source	Marketwire
Date	04/23/2014
Time	05:45:06 AM

Company	 FLINDERS RESOURCES LIMITED
Title	Flinders Resources Limited: Flotation Cells Installed at Woxna Graphite 
Mine, Sweden





    CDNX Symbol: FDR











Press Release	




NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Flinders Resources Limited

TSX VENTURE SYMBOL: FDR

April 23, 2014

Flinders Resources Limited: Flotation Cells Installed at Woxna Graphite Mine, 
Sweden


VANCOUVER, BRITISH COLUMBIA--(Marketwired - April 23, 2014) - Flinders 
Resources Limited ("Flinders" or the "Company") (TSX VENTURE:FDR) is pleased to 
provide a further update on the work program underway to restart graphite 
production from the Woxna mine and processing facility in central Sweden. Woxna 
is a fully permitted brownfields graphite mine, having been on care and 
maintenance since 2001. The plant refurbishment is on track to recommence 
production in July 2014.

Key points:

/T/

--  The flotation cells, sourced and shipped from North America, arrived at
the Woxna site in Sweden on April 9th and were immediately installed in
the Woxna plant (Photo 1 below). The assembly of the cell mechanicals
and connection with pipework for the flotation circuit is now taking
place (Photo 2 below);
--  Other key plant equipment such as air compressors, vibrator feeder and
conveyors systems have now arrived at site;
--  Refurbishment works are progressing as scheduled with the plant to
recommence production in July 2014

/T/

Flinders' President & CEO, Blair Way, said: "The flotation cells are the 
backbone of the plant and their installation is the final key component for the 
finalization of the refurbishment project. Additionally, we have benefited from 
sourcing unused, but second-hand equipment at a cost much less than budgeted 
for in our initial estimates. We remain on schedule for a July restart to 
production."

On behalf of the Board,

Blair Way, President and CEO

To view the photos associated with this press release, please visit the 
following link: http://media3.marketwire.com/docs/fdr0423photos.pdf.

Forward-Looking Information

Certain information in this news release may constitute forward-looking 
statements or forward-looking information within the meaning of applicable 
securities laws (collectively, "Forward-Looking Statements"). All statements, 
other than statements of historical fact that address activities, events or 
developments that the Company believes, expects or anticipates will or may 
occur in the future are Forward-Looking Statements. Forward-Looking Statements 
are often, but not always, identified by the use of words such as "seek," 
"anticipate," "believe," "plan," "estimate," "expect," and "intend" and 
statements that an event or result "may," "will," "can," "should," "could," or 
"might" occur or be achieved and other similar expressions. Forward-Looking 
Statements are based upon the opinions and expectations of the Company based on 
information currently available to the Company. Forward-Looking Statements are 
subject to a number of factors, risks and uncertainties that may cause the 
actual results of the Company to differ materially from those discussed in the 
Forward-Looking Statements including, among other things, the Company has yet 
to generate a profit from its activities; there can be no guarantee that the 
estimates of quantities or qualities of minerals disclosed in the Company's 
public record will be economically recoverable; uncertainties relating to the 
availability and costs of financing needed in the future; competition with 
other companies within the mining industry; the success of the Company is 
largely dependent upon the performance of its directors and officers and the 
Company's ability to attract and train key personnel; changes in world metal 
markets and equity markets beyond the Company's control; mineral reserves are, 
in the large part, estimates and no assurance can be given that the anticipated 
tonnages and grades will be achieved or that the indicated level of recovery 
will be realized;
production rates and capital and other costs may vary significantly from 
estimates; the Company's decision to restart production at the Woxna graphite 
project is based on historical production and the Company's preliminary 
economic assessment ("PEA") of the project and the Company has no plans to 
first complete a pre-feasibility or feasibility study on the project, as a 
result there is an increased risk of technical and economic failure for the 
Woxna graphite project; unexpected geological conditions; delays in obtaining 
or failure to obtain necessary permits and approvals from government 
authorities; all phases of a mining business present environmental and safety 
risks and hazards and are subject to environmental and safety regulation, and 
rehabilitation and restitution costs; the Company does not maintain insurance 
against environmental risks; and management of the Company have experience in 
mineral exploration but may lack all or some of the necessary technical 
training and experience to successfully develop and operate a mine. Although 
the Company believes that the expectations reflected in the Forward-Looking 
Statements, and the assumptions on which such Forward-Looking Statements are 
made, are reasonable, there can be no assurance that such expectations will 
prove to be correct. Readers are cautioned not to place undue reliance on 
Forward-Looking Statements, as there can be no assurance that the plans, 
intentions or expectations upon which the Forward-Looking Statements are based 
will occur. Forward-Looking Statements herein are made as at the date hereof, 
and unless otherwise required by law, the Company does not intend, or assume 
any obligation, to update these Forward-Looking Statements.

Preliminary Economic Assessment

The Company advises that it has not based its production decision on a 
feasibility study of mineral reserves, demonstrating economic and technical 
viability, and, as a result, there may be an increased uncertainty of achieving 
any particular level of recovery of minerals or the cost of such recovery, 
including increased risks associated with developing a commercially mineable 
deposit. Historically, such projects have a much higher risk of economic and 
technical failure. There is no guarantee that production will begin as 
anticipated or at all or that anticipated production costs will be achieved. 
Failure to commence production would have a material adverse impact on the 
Company's ability to generate revenue and cash flow to fund operations. Failure 
to achieve the anticipated production costs would have a material adverse 
impact on the Company's cash flow and future profitability.

The Company further cautions that the PEA is preliminary in nature. No mining 
study has been completed. Mineral resources are not mineral reserves and do not 
have demonstrated economic viability. There is no certainty that the PEA will 
be realized.

Neither TSX Venture Exchange nor its Regulation Services Provider (as that term 
is defined in the policies of the TSX Venture Exchange) accepts responsibility 
for the adequacy or the accuracy of this news release.

- 30 -

CONTACT INFO:

Flinders Resources Limited
Jim Powell
+1 647-478-5806
info@flindersresources.com

INDUSTRY: Environment - Natural Resource Management
SUBJECT: MEX - MINING EXPLORATION UPDATE

If you no longer want to receive announcements from us, please do not reply to 
this e-mail.
Instead simply click http://marketwire.com/mw/fmu.jsp?id=478315839