Source	MARKET NEWS
Date	04/09/2018
Time	05:25:08 AM

Company	 Advantage Lithium Corp.
Title	Cauchari 
JV Drilling and Development Update





    CDNX Symbol: AAL











Press Release





ADVANTAGE LITHIUM CORP ("AAL-V;AVLIF-0")
- Cauchari JV Drilling and Development Update

Advantage Lithium Corp. (the "Company" or "Advantage Lithium") is
pleased to provide an update on project developments at the Cauchari
JV, including recent results received on the brine sampling of diamond
core hole CAU18 in  the NW Sector.

CAU18 Highlights:

//st

* Diamond core hole CAU18 was drilled to a depth of 359 m and intersected
extensive sand dominated units, confirming the positive porosity and
permeability conditions of the NW Sector extending north from CAU07,
CAU16 and CAU15
* For context, recent pump-tests at hole CAU07, which intersected
extensive sandy sediments, suggested flow rates of up to 36 l/s may
be
possible

//et

Results of nine brine analyses of CAU18 have been received for the
interval from 165 m to 320 m depth which consists of sand and halite
dominated units
The nine CAU18 brine analyses averaged 476 mg/l Lithium and 3,727
mg/l Potassium from 165-320 m depth
Average Mg/Li ratio of 2.5:1, very similar to the nearby hole CAU07
(2.3:1) and the producing Olaroz brine project resource (2.4:1) - very
positive for utilisation of conventional or other brine processes

President & CEO Mr. David Sidoo commented: "CAU18 in the NW Sector
confirms the extension of brine to the northern property boundary with
Sales de Jujuy (Orocobre), intersecting sandy sediments and gravel
indicating positive extraction characteristics in this area. The Mg/Li
ratio is similar to that found across the Olaroz-Cauchari basin, which
is very favourable for brine processing. With upcoming results from
holes CAU17 and CAU14 the company will update the project resource
estimate, to be followed by a PEA on what is Argentina's only
brownfields lithium project."

NW SECTOR - CAU18 Drilling Results

CAU18 was drilled and cased through the upper gravel and sandy
gravel units of the Archibarca alluvial Fan to a depth of 130 m. CAU18
was continued as a diamond core hole from 130 m to a total depth of 359
m. Sand dominated and halite dominated units were encountered from 130
m to 260 m depth. The interval between 260 m and 359 m intersected
mostly clay and silt dominated units.  Brine assays were received from
9 bailed samples over a depth range from 165-320 m, returning an
average of 476 mg/l Lithium and 3,775 mg/l Potassium over this 155 m
interval.

The brine mineralisation, shows an excellent Mg/Li ratio of 2.5:1,
and confirms the extension of elevated lithium concentrations from the
northern property boundary with Orocobre (Sales de Jujuy) through to
CAU15, where brine mineralisation remains open to the south. CAU18 is
located 3.6 km north of CAU07 and 15 km north of CAU15 as shown on
Figure 1. Results from CAU15 (NW Sector) and CAU11 (in the SE Sector)
suggest the brine body continues south of these holes, and this area
will be evaluated further following the upcoming resource estimate,
providing potential for future resource expansion.

The majority of drainable porosity test results on undisturbed
core samples have now been received from the GeoSystems Analysis
laboratory in the United States and will be used in the upcoming
resource estimate. The results have confirmed the favourable drainable
porosity characteristics of the sand dominated units and are further
supported by the high flow rates reported recently in CAU07 and CAU11
pumping tests.

SE SECTOR - Brine sampling activities

Brine chemistry analyses have been received from packer sampling
carried out by the company on pumping test wells CAU08, 09, 10 and 11.
This discrete interval sampling using a packer and low-flow pump
provides information for the resource estimate and confirms the
composite brine grades obtained in holes CAU08, 09, and 10 to date from
pumping tests, with results from CAU11 pending.

To date results have been received from the sampling in the upper
parts of these holes confirming good Li grades in the range 619 to 724
mg/l.  In CAU08 results average 619 mg/l Li and 5,442 mg/l K from
60-146m; in CAU09 results average 643 mg/l and 6,141 mg/l K from 78-171
m and in CAU10 results average 724 mg/l Li and 6,319 mg/l K from 60-126
m, with deeper sampling yet to be undertaken with packer equipment.

Completion of Phase 2 Drilling and Pumping Program

Currently diamond drilling is underway on CAU14 site in the SE
Sector. Brine chemistry analyses from CAU14 and CAU17 are the last
results from the Phase 2 program to be included in the upcoming
resource estimate.

//st
Exploration   Sector   Total    Depth        Assay       Lithium   Potassium
Hole                   Depth    Installed    Interval  (mg/l avg)(mg/l avg)
Number                 (m)      Well (m)     (m)

Easting           Northing
CAU07         NW       343      325          135-343     601      4,853
CAU08         SE       400      400          50-400      517      5,319
CAU09         SE       400      400          60-400      662      6,137
CAU10         SE       429      340          50-340      682      6,516
CAU11         SE       480      476          50-476      515      4,577
CAU12         SE       413      210          24.5-305    Pending  Pending
CAU13         SE       449      242          26.5-389    Pending  Pending
CAU14         SE                Drilling underway
CAU15         NW       243.5    210          102-234.5   475      3,662
within   within
407 mg/l 3196 mg/l
interval interval
CAU16         NW       321.5    202          14-298      529      4,306
within   within
436 mg/l 3,608
interval mg/l
interval
CAU17         NW       237.5    tbc          tbc         pending  pending
CAU18         NW       359.0    359          165-320     476      3,775



Exploration   Drilling   Coordinates Gauss       Elevation    Azimuth  Dip
Hole         Method     Kruger Argentine*       Mean
Number                  Zone3 Posgar            Sea Level
(m) (+)

CAU07         Rotary     3,421,199   7,383,989   3,940        0        -90
CAU08         Rotary     3,423,941   7,374,495   3,900        0        -90
CAU09         Rotary     3,423,775   7,377,806   3,900        0        -90
CAU10         Rotary     3,425,530   7,379,295   3,900        0        -90
CAU11         Rotary     3,421,757   7,372,564   3,900        0        -90
CAU12         Diamond    3,421,693   7,374,673   3,900        0        -90
CAU13         Diamond    3,422,773   7,376,283   3,900        0        -90
CAU14         Diamond    3,425,664   7,376,998   3,900        0        -90
CAU15         Diamond    3,419,288   7,373,385   3,900        0        -90
CAU16         Diamond    3,419,935   7,379,900   3,900        0        -90

CAU17         Diamond    3,419,964   7,387,429   3,945        0        -90
CAU18         Diamond    3,422,580   7,386,975   3,940        0        -90
//et

* Gauss Kruger Zone 3, using the POSGAR Datum. Hand held GPS locations,
not yet confirmed by surveying

+ Nominal elevations from DEM. Hole elevations to be confirmed by
surveying.

Upcoming Phase 3 drill program

Additional deeper drilling has been planned to depths below 450 m
to fully define the extent of the deeper sand unit and the base of the
Cauchari salar basin. The phase 3 Program will include additional
production well installations and pumping tests in the NW and SE
Sectors and will follow on immediately from the Phase 2 program.

The Phase 3 deep drilling will be supported by a new drill rig
(large diameter drilling capacity to beyond 600 m) that will be
mobilized to the Project by mid-April. A series of holes will be
completed to define the full extent of the lower (deep) sand unit for
an additional update to the resource /reserve estimate to be included
in the DFS planned for completion in early 2019.

Cauchari JV Development Timeline

The updated resource estimate, due to be released in Q2, will be
followed by a Preliminary Economic Assessment (PEA) planned for
completion in June-July. Proposals have been received from
internationally recognised engineering companies with lithium
experience and the selection process is well advanced to allow
engineering studies for the PEA to commence in mid-April 2018.

The PEA will evaluate project development options and establish
the preliminary project economics, summarised in a Ni43-101 Technical
Report.

The Company has completed a detailed project development schedule
and budget and is fully funded through the completion of the Phase 2
program, and the updated resource estimate, the Preliminary Economic
Assessment, and the Phase 3 drill program which will support the DFS
targeted for early 2019.

Initiation of Restricted Share Unit program

The Company wishes to announce that in order to further align the
interests of the Company's senior executives, key employees,
consultants and directors with those of the shareholders of the
Company, the Company has adopted a restricted share unit plan (the
"Plan").  The Plan provides for the issuance of up to 1,900,000
restricted share units (the "RSUs"). Under the Plan, RSUs may be
granted to directors, officers, employees and consultants of the
Company (excluding investor relations consultants) as partial
compensation for the services they provide to the Company.  The Plan is
a fixed number plan, and the number of shares issued under the Plan,
when combined with the number of stock options available under the
Company's stock option plan, will not exceed 10% of the Company's
outstanding shares.  The Plan is subject to the approval of the TSX
Venture Exchange and to disinterested shareholder approval which will
be sought at the next shareholders meeting of the Company.  Any RSUs
awarded prior to obtaining both TSX Venture Exchange approval and
disinterested shareholder approval (collectively, the "Approvals") are
subject to, and may not be paid out before, both approvals are
obtained.  Any RSU Shares issued are subject to a four month hold from
date of issue. The Company's Compensation Committee and Board of
Directors have approved the award of 1,750,000 RSUs to certain
directors, officers, employees and consultants, subject to receipt of
disinterested shareholder and Exchange approval. The 1,750,000 RSUs
vest over three years based upon the achievement of certain milestones.
Shareholder approval is being sought at the Company's next AGM.

The technical information in this news release has reviewed and
approved on behalf of the company by Mr Frits Reidel, a "Qualified
Person" as defined in NI 43-101.

ADVANTAGE LITHIUM CORP.

//st

Per:   "David Sidoo"

David Sidoo, President

Tel: 604.343.3760 | Fax: 604.683.1585

Email: info@advantagelithium.com

//et

About Advantage Lithium Corp.
Advantage Lithium Corp is focused on developing its 75% owned
Cauchari lithium project, located in Jujuy, Argentina.  The Company
also owns 100% interest in three additional lithium exploration
properties in Argentina: Antofalla, Incahuahsi, and Guayatayoc. The
Company is headquartered in Vancouver, British Columbia and trades on
the TSX Venture Exchange (TSX-V:AAL) OTCQX Best Market in the U.S.
(OTCQX: AVLIF).

Further information about the Company can be found at
www.advantagelithium.com.

Cautionary Statement: Certain information contained in this press
release constitutes "forward-looking information", within the meaning
of Canadian legislation. Generally, these forward-looking statements
can be identified by the use of forward-looking terminology such as "is
expected", "intends", or "has the potential to".  Forward looking
statements contained in this press release may include statements
regarding the future operating or financial performance of Advantage
that involve known and unknown risks and uncertainties which may not
prove to be accurate. Actual results and outcomes may differ materially
from what is expressed or forecasted in these forward-looking
statements. Such statements are qualified in their entirety by the
inherent risks and uncertainties surrounding future expectations. The
forward-looking statements included in this press release are made as
of the date of this press release and the Company disclaims any
intention or obligation to update or revise any forward-looking
statements, whether as a result of new information, future events or
otherwise, except as expressly required by applicable securities
legislation.

Neither TSX Venture Exchange nor its Regulation Services Provider
(as that term is defined in the policies of the TSX Venture Exchange)
accepts responsibility for the adequacy or accuracy of this release.

TEL: 604.343.3760
FAX: 604.683.1585
Email: info@advantagelithium.com
____________________________________________________________
(c)2018 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1809800003TS11809800811-05214920180409