Source	CANADA NEWSWIRE
Date	08/25/2014
Time	04:32:35 AM

Company	 Petromanas Energy Inc.
Title	Petromanas provides operational update and announces filing of Q2 2014
financial results





    CDNX Symbol: PMI











Press Release	




" BC-Petromanas-Files-Q2   08-25 1552
News release via Canada NewsWire, Toronto 416-863-9350 -ME-

Attention Business Editors:
^Petromanas provides operational update and announces filing of Q2 2014
financial results@

CALGARY, Aug. 25, 2014 /CNW/ - Petromanas Energy Inc. ("Petromanas" or
the "Company") (TSXV: PMI) today announced the filing of its financial results
for the second quarter of 2014 and provided an update on its activities in
Blocks 2-3 onshore Albania. The Company holds a 25% working interest and is
the operator with Shell holding the remaining 75% interest.
Molisht-1 Well
Petromanas has provided a phased appraisal plan to the Albanian
Government for the Shpirag-2 discovery and entered the second exploration
period under the Blocks 2-3 PSC on June 3, 2014. The second exploration period
has a two-year term. The appraisal plan contemplates drilling additional
wells, planning additional seismic, continued fracture studies and the scoping
of extended testing facilities.
This plan includes the Molisht-1 well which is currently drilling,
followed by the Shpirag-3 well located approximately three kilometres south of
Shpirag-2. Long lead items have been ordered for Shpirag-3 and the lease and
access road construction that commenced in June is substantially complete.
Conductor pipe has been set at the drill site.
In June, the Company announced that the Molisht-1 well had penetrated
approximately 250 metres of Eocene carbonate section, before encountering a
lower flysch shale zone. Hydrocarbons were present in the drill cuttings from
the Eocene zone. The Company logged the upper carbonate zone and cased the
well to a depth of 4,175 metres. Based on encouraging logging while drilling
results in the upper Eocene carbonate, the Company elected to run intermediate
wireline logs. The bore-hole image analysis revealed sections within the
Eocene containing natural fractures. The prospective carbonate reservoirs in
Albania are the Eocene, Paleocene and Cretaceous with the Cretaceous being the
primary target.
Subsequently, drilling ahead from 4,650 metres, the Company encountered
challenges in drilling the lower flysch zone due to poor hole stability caused
by the extensive fracturing. The drill bit became stuck on two occasions which
required sidetracks to be drilled and has extended the timeframe for drilling
operations. Management is encouraged that the oil shows and fractures observed
in the Eocene are indicative of the conditions that will be encountered in the
Cretaceous age target reservoir. The well is currently drilling ahead in the
lower flysch zone at a depth of approximately 4,500 metres. The Company
expects to drill the well up to a total depth of approximately 5,800 metres
with the anticipation that drilling will be completed in the fourth quarter.
"Our immediate focus remains on getting the Molisht-1 well drilled to
total depth and assessing the area to the south of the discovery at
Shpirag-2," said Glenn McNamara, CEO of Petromanas. "Growing our understanding
of the broader field potential of Blocks 2-3 is predicated on drilling
multiple wells. We are focused on drilling an optimal wellbore into the
Cretaceous so we can test the productivity of this part of the reservoir and
gain further information on the potential size of the resource."
Blocks 2-3
Interpretation of the seismic data that was shot in 2013 continued during
the second quarter. The interpretation of this data has provided valuable
information used for the development of the final plan for the orientation of
the Molisht-1 wellbore and the determination of bottom-hole locations for
future wells in the exploration and appraisal program. Having completed the
technical analysis, the Company has engaged Calgary-based GLJ Petroleum
Consultants Ltd. ("GLJ") to provide an updated resource assessment of the
Company's prospects on Blocks 2-3. Results of this assessment are expected to
be finalized in the fourth quarter of 2014.
Blocks D-E
On May 15, 2014 the Albanian National Agency of Natural Resources refused
the Company's request to enter into the third exploration period for Blocks
D-E with a reduced financial commitment. While the Company had until August
11, 2014 to provide a bank guarantee for $6.3 million in order to enter into
Phase 3, it has decided not to provide this level of guarantee and expects the
Albanian government to terminate the licence. As a result, the Company
previously recorded an impairment expense of its carrying value of Blocks D-E
which was approximately $23 million. The Company considered Blocks D-E to be
of higher risk than Blocks 2-3 and relatively costly to explore based on the
lower prospective resource volumes allocated to the Papri prospect which led
to the election to relinquish Blocks D-E.
Filing of Q2 2014 Financial Results
The Company has filed its financial statements and related Management's
Discussion and Analysis ("MD&A") for the three and six month periods ended
June 30, 2014 on SEDAR. The financial statements and MD&A will be available on
the Company's website or at www.SEDAR.com.
About Petromanas Energy Inc.
Petromanas Energy Inc. is an international oil and gas company focused on
the exploration and development of its assets in Albania. Petromanas, through
its wholly-owned subsidiary, holds a Production Sharing Contract ("PSC") with
the Albanian government. Under the terms of the PSC, Petromanas has a 25%
working interest in Blocks 2-3 that comprises more than 850,0000 gross acres
across Albania's Berati thrust belt. Petromanas also holds exploration assets
in France and Australia.
This press release contains forward-looking information within the
meaning of applicable securities laws and is based on the expectations,
estimates and projections of management of Petromanas as of the date of this
news release unless otherwise stated. The use of any of the words "expect",
"anticipate", "continue", "estimate", "objective", "ongoing", "may", "will",
"project", "should", "believe", "plans", "intends" and similar expressions are
intended to identify forward-looking information. More particularly and
without limitation, this press release contains forward-looking information
concerning the future performance of the Company, including but not limited to
the conditions that the Company hopes to encounter while drilling the
Cretaceous age target reservoir in the Molisht-1 well; the total depth to be
drilled on the Molisht-1 well and the expected timeframe for completing such
drilling; the expectation that the next well to be drilled by the Company will
be the Shpirag-3 well; the timing of receipt of the GLJ resource assessment of
the Company's prospects on Blocks 2-3; and the activities to be completed as
contemplated in the appraisal plan for Shpirag-2 provided to the Albanian
government. In respect of the forward-looking information concerning the
future performance of the Company, Petromanas has provided such in reliance on
certain assumptions that it believes are reasonable at this time, including
assumptions as to geological conditions of the Cretaceous reservoir of the
Molisht-1 well being consistent with conditions encountered in the Eocene
reservoir of the same well, the timing and drilling of wells occuring in a
manner consistent with the Company's past experience, the Company's ability to
meet its capital and operational commitments, the ability of Petromanas to
receive, in a timely manner, necessary regulatory and governmental operational
approvals; and expectations and assumptions concerning, among other things:
commodity prices and interest and foreign exchange rates; planned construction
activities, capital efficiencies and cost-savings; applicable tax laws; the
sufficiency of budgeted capital expenditures in carrying out planned
activities; and the availability and cost of labour and services. Accordingly,
readers should not place undue reliance on the forward-looking information
contained in this press release.
Since forward-looking information addresses future events and conditions,
by its very nature it involves inherent risks and uncertainties. Actual
results could differ materially from those currently anticipated due to a
number of factors and risks. These include, but are not limited to the risks
associated with the industries in which Petromanas operates in general such as
operational and exploration risks; delays or changes in plans with respect to
growth projects or capital expenditures; delays in obtaining or the failure to
obtain governmental approvals, permits or financing or political risks in the
completion of development or construction activities; access to drilling rigs,
completion equipment, seismic equipment and operational personnel; costs and
expenses; political risks; risks of litigation; title disputes; health, safety
and environmental risks; commodity price, interest rate and exchange rate
fluctuations; environmental risks; competition; ability to access sufficient
capital from internal and external sources; and changes in legislation,
including but not limited to tax laws and environmental regulations.
Readers are cautioned that the foregoing list of factors is not
exhaustive. Additional information on other factors that could affect the
operations or financial results of Petromanas are included in reports on file
with applicable securities regulatory authorities, including but not limited
to; Petromanas' Annual Information Form for the year ended December 31, 2013,
which may be accessed on Petromanas' SEDAR profile at www.sedar.com.
The forward-looking information contained in this press release is made
as of the date hereof and Petromanas undertakes no obligation to update
publicly or revise any forward-looking information, whether as a result of new
information, future events or otherwise, unless so required by applicable
securities laws.
Neither TSX Venture Exchange nor its Regulation Services Provider (as
that term is defined in the policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.

SOURCE Petromanas Energy Inc.



To view this news release in HTML formatting, please use the following URL:
http://www.newswire.ca/en/releases/archive/August2014/25/c3126.html

-0-                           08/25/2014
/For further information: Glenn McNamara, CEO, Bill Cummins, CFO,
Petromanas Energy Inc., Suite 1720, 734 - 7th Avenue SW, Calgary, Alberta,
Canada T2P 3P8, Tel: +1 403 457 4400, Fax: +1 403 457 4480, Email:
info(at)petromanas.com, Website: www.petromanas.com; Nick Hurst, The Equicom
Group, 300 - 5th Avenue SW, 10th Floor, Calgary, Alberta, Canada T2P 3C4, Tel:
+1 403 218 2835, Fax: +1 403 218 2830, Email: nhurst(at)tmxequicom.com/
(PMI.)

CO:  Petromanas Energy Inc.
ST:  Alberta
IN:  OIL
SU:  ERN

-30-