Source	MARKET NEWS
Date	08/26/2014
Time	12:12:53 PM

Company	 Robex Resources Inc.
Title	That The 
Start Of The Nampala Mine Is On Schedul





    CDNX Symbol: RBX











Press Release	





ROBEX RESOURCES INC ("RBX-V;RSRBF-0")
- That The Start Of The Nampala Mine Is On Schedule

Robex Resources inc. announces that the start of the Nampala mine
in Mali is respecting the schedule established in the management's
discussion and analysis report for the quarter ending June 30, 2014,
despite the technical problems encountered in the commissioning of the
elution circuit.

Robex's management recalls that the ore processing plant was
commissioned on May 5 2014. Since the beginning of July 2014, the
Nampala mine has reached a capacity of 2,500 tons (metric) per day. On
August 5, 2014, Robex proceeded with the commissioning of the gold
room. Currently, most of the components of the gold room are installed
and operational, with the exception of the elution circuit. A first
sequence of elution of "commissioning" was completed on August 14,
2014. This attempt did not prove to be conclusive. Problems related to
the elution circuit generated a delay in the production of the
"dores".The team at the mine is putting in place, in conjunction with
the component supplier, a contingency plan to rectify the situation.
The correction of some technical parameters and more accurate
calibration is expected to generate elution soon, we hope, successful.

Mr. Augustin Rousselet, Head of Finance and Operations of the
company explains: "We are working night and day to complete the
commissioning of the elution circuit. We had to correct some errors
made during the assembly of the elution circuit and learn the
intricacies of the elution system. Today we have a thorough
understanding of the system. Our intention is to launch a new elution
attempt this week and to make this component safe and functional as
quickly as possible."

Analyses on the mine on a random batch of activated carbon samples
indicate an average concentration of 1.8 kg of gold per ton (metric).
The Robex team in Mali is working to increase and optimize the
efficiency of the ore processing plant to reach a production capacity
of 6,000 tons of ore per day. Achieving this goal will require
investment in equipment and is subject to a fabrication and
installation delay of a few months. The ore mining and processing plant
operates 24 hours a day, 7 days a week with teams of workers, on
rotating.

On July 1, 2014, the Company entered into a refining and gold sale
agreement with a world class refiner and has secured all the logistics
to export the "dores" produced at the Nampala mine in Mali to the
refinery in Switzerland.

About Robex Resources Inc.

ROBEX is a Canadian exploration and mine development company,
whose shares trade in Canada on the TSX Venture Exchange (symbol: RBX)
and in Germany at the Frankfurt Stock Exchange (Deutsche Borse AG,
symbol: RB4). Robex currently holds eight exploration permits all
located in Mali in West Africa. Mali is currently the third largest
producer of gold in Africa.

This press release contains statements that may constitute
"forward-looking information" or "forward-looking statements" as set
out within the context of security law. This forward-looking
information is subject to many risks and uncertainties, some of which
are beyond Robex's control. The actual results or conclusions may
differ considerably from those that have been set out, or intimated, in
this forward-looking information. There are many factors which may
cause such disparity, especially the instability of metal market
prices, the results of fluctuations in foreign currency exchange rates
or in interest rates, poorly estimated reserves, environmental risks
(stricter regulations), unforeseen geological situations, unfavourable
extraction conditions, political risks brought on by mining in
developing countries, regulatory and governmental policy changes (laws
and policies), failure to obtain the requisite permits and approvals
from government bodies, or any other risk relating to mining and
development. There is no guarantee that the circumstances anticipated
in this forward-looking information will occur, or if they do occur,
how they will benefit Robex. The forward-looking information is based
on the estimates and opinions of Robex's management at the time of the
publication of the information and Robex does not assume any obligation
to make public updates or modifications to any of the forward-looking
statements, whether as a result of new information, future events, or
any other cause, except if it is required by securities laws.

The TSX Venture Exchange or its Regulation Services Provider (as
defined in the policies of the TSX Venture Exchange) accepts no
liability for the authenticity or accuracy of this release.

TSX Venture closing price for RBX-V
Date: 2014/08/25
Closing Price: 0.16

TEL:    (581) 741-7421 Rodrigue Gilbert, Head of Communications
____________________________________________________________
(c)2014 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1423700044TS11423702045-12115120140826