Source	MARKET NEWS
Date	08/17/2015
Time	07:55:41 AM

Company	 Monument Mining Limited
Title	Murchison 
Gold Project Update





    CDNX Symbol: MMY











Press Release	





MONUMENT MINING LTD ("MMY-V")
- Murchison Gold Project Update

Monument Mining Limited "Monument" or the "Company" reports that
since acquisition of the Murchison Gold Project it has reviewed the
metallurgical and process treatment and gold recovery option, and
implemented its exploration and development programs in fiscal 2016.

Project Review

The review has confirmed that the project will require a two-phase
process approach to maximize gold recovery to enhance the project
economics, involving milling of higher grade and heap leaching of
low-grade material. While this outcome was expected, the Company had to
confirm it was possible to heap leach the low grade material. The
Company is conducting further test work to optimize the process and is
now targeting completion of construction and start-up of the heap leach
Phase I of the project by the end of 2016.

It is anticipated that material grading approximately 3.5 - 4.0 Au
grams per tonne ("gpt") or greater will be treated via the process
plant to obtain optimum gold recovery. A program of mill and related
equipment upgrade and ongoing maintenance has been designed and is
intended to ensure the proper operation of the process plant.

It is anticipated that the lower grade material reported to be
under 3.5 - 4.0 gpt Au (low grade) will be agglomerated and placed on a
heap leach pad for gold recovery via the heap leach method. Once
start-up of the heap leach is achieved and actual costs are determined,
this low grade threshold may be reviewed. The engineering, planning,
costing and construction of this heap leach facility is in process.
While sterilization drilling on the originally selected site has been
completed, this site is being reviewed with a view to moving the Heap
Leach pad to enable potential haulage costs savings from Alliance and
New Alliance ("ANA") and Federal City pits and the North of Alliance
("NOA") material from both pits/and or potential future underground
material.

The Company has also reviewed the crushing circuit and has
determined that more work is required on determining optimum crushing
equipment before the final circuit is determined, purchased and
installed. This has led to a decision to conduct an on-site vertical
impact crusher trial on the actual material that is envisaged to be
crushed. This trial will be conducted using hired equipment by the
equipment's owner/operators from Perth who will deliver, set up,
operate and dismantle the crusher equipment and return same to Perth.

A Company technical team will oversee this trial and assess the
results. The trial is expected to occur on site in September 2015. The
impact crusher trial will test material from the NOA underground
mineralized material presently stacked on the Run Of Mine ("ROM") pad
and other material from a number of pits intended to be mined including
ANA. If the trial of this equipment is successful and a satisfactory
mesh size is achieved, it could save substantial capital in the
re-design and installation of the new crushing and screening circuit.

2016 Exploration Work Program

The Company has filed an amended technical report entitled "NI
43-101 Technical Report on the Alliance and New Alliance Gold Deposits,
Burnakura, Western Australia" dated April 2, 2015 and amended August 7,
2015 (the "Report"). The Report was filed on SEDAR on August 12, 2015.

Additional drilling at ANA and further field work, in addition to
an extensive review of past records, have indicated a further
mineralized zone exists to the East and North of the ANA pits. This
area will be the subject of a further exploration program scheduled for
2016. As a part of this program, the Company also expects to commence
drilling in the NOA pits. It is expected that these programs will in
turn conduct confirmation, in-fill, expansionary and step out drilling.
Additionally, nearby situated exploration and related assay and
metallurgical test work will be undertaken to determine suitability for
gold recovery. Further news will be released with more detail on this
exploration program.

While the Company's goal is production, the above described
program of plant overhaul including the crushing and screening circuit,
exploration and confirmation, in-fill and nearby exploration drilling
is necessary ahead of any re-start of the mill and commencement of gold
production.

Heap Leach Facility Design, Engineering and Construction

The Company has determined that it is preferable to prioritize and
focus on the construction of the heap leach facility to commence gold
processing ahead of re-starting the mill. Once the heap leach operation
is constructed, ponds and pads loaded and operating, mill start-up will
be addressed.

Monument's geological team has established that both high grade
and low grade zones occur within the presently identified mineralized
zones in the ANA pit contained within the Report. It will be necessary
to mine these selectively. Mine planning will focus on identifying high
grade blocks, mining them and placing the material on the ROM near the
crushing circuit for future mill feed for the next Phase. At the same
time, mining low grade for crushing, agglomeration and stacking on the
heap leach pad will be carried out to minimize double handling. This
entire review and optimization program is time consuming; however it is
the best way to maximize recovery of gold without sacrificing high
grade mineralized material to the lower grade heap recoveries.

The scientific and technical disclosure in this news release has
been reviewed and approved by Darryl Mapleson (BSc. (Hons), FAusIMM)
who is a qualified Geologist retained by Monument and is a Qualified
Person as defined by JORC guidelines and National Instrument 43-101. He
has been working in Australia for Monument as an independent
consultant.

About Monument

Monument Mining Limited (TSX-V:MMY, FSE:D7Q1) is an established
Canadian gold producer that owns and operates the Selinsing Gold Mine
in Malaysia. Its experienced management team is committed to growth and
is advancing several exploration and development projects including the
Mengapur Polymetallic Project, in Pahang State of Malaysia, and the
Murchison Gold Projects comprising Burnakura, Gabanintha and Tuckanarra
in the Murchison area of Western Australia. The Company employs
approximately 300 people in both regions and is committed to the
highest standards of environmental management, social responsibility,
and health and safety for its employees and neighboring communities.

Robert F. Baldock, President and CEO
Monument Mining Limited
Suite 1580 -1100 Melville Street
Vancouver, BC V6E 4A6

"Neither TSX Venture Exchange nor its Regulation Services Provider
(as that term is defined in the policies of the TSX Venture Exchange)
accepts responsibility for the adequacy or accuracy of this release."

Forward-Looking Statement

This news release includes statements containing forward-looking
information about Monument, its business and future plans
("forward-looking statements"). Forward-looking statements are
statements that involve expectations, plans, objectives or future
events that are not historical facts and include, without limitation,
the Company's plans with respect to its mineral projects and the timing
and results of proposed programs and events, the Company's development
plans for the Murchison project, timing of construction and completion
of the heap leach facility, timing and effect of the impact crusher
trial and the Company's planned 2016 exploration program referred to in
this news release. Generally, forward-looking information can be
identified by the use of forward-looking terminology such as "plans",
"expects" or "does not expect", "is expected", "budget", "scheduled",
"estimates", "forecasts", "intends", "anticipates" or "does not
anticipate", or "believes", or variations of such words and phrases or
state that certain actions, events or results "may", "could", "would",
"might" or "will be taken", "occur" or "be achieved". The
forward-looking statements in this news release are subject to various
risks, uncertainties and other factors that could cause actual results
or achievements to differ materially from those expressed or implied by
the forward-looking statements. These risks and certain other factors
include, without limitation: risks related to general business,
economic, competitive, geopolitical and social uncertainties;
uncertainties regarding the results of current exploration activities;
uncertainties in the progress and timing of development activities;
availability of financing on reasonable terms; availability of
equipment and personnel; foreign operations risks; other risks inherent
in the mining industry and other risks described in the management
discussion and analysis of the Company, the Report and the other
technical reports on the Company's projects, all of which are available
under the profile of the Company on SEDAR at www.sedar.com. Material
factors and assumptions used to develop forward-looking statements in
this news release include: expectations regarding the estimated cash
cost per ounce of gold production and the estimated cash flows which
may be generated from the operations, general economic factors and
other factors that may be beyond the control of Monument; assumptions
and expectations regarding the results of exploration on the Company's
projects; assumptions regarding the future price of gold of other
minerals; the timing and amount of estimated future production; the
expected timing and results of development and exploration activities;
costs of future activities; capital and operating expenditures; success
of exploration activities; mining or processing issues; exchange rates;
and all of the factors and assumptions described in the management
discussion and analysis of the Company and the technical reports on the
Company's projects, all of which are available under the profile of the
Company on SEDAR at www.sedar.com. Although the Company has attempted
to identify important factors that could cause actual results to differ
materially from those contained in forward-looking statements, there
may be other factors that cause results not to be as anticipated,
estimated or intended. There can be no assurance that such statements
will prove to be accurate, as actual results and future events could
differ materially from those anticipated in such statements.
Accordingly, readers should not place undue reliance on forward-looking
statements. The Company does not undertake to update any
forward-looking statements, except in accordance with applicable
securities laws.
































TSX Venture closing price for MMY-V
Date: 2015/08/14
Closing Price: 0.09

TEL: +1-604-638-1661 x102
rcushing@monumentmining.com  Richard Cushing
www.monumentmining.com       MMY Vancouver
____________________________________________________________
(c)2015 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1522800024TS11522800997-07540020150817