Source	MARKET NEWS
Date	08/24/2017
Time	11:20:42 AM

Company	 Arctic Hunter Energy Inc.
Title	A Full 
Update on the Refurbishment of the San Ja





    CDNX Symbol: AHU











Press Release





ARCTIC HUNTER ENERGY INC. ("AHU-V")
- A Full Update on the Refurbishment of the San Javier Mill
- Completion of Structural Lighting and the Successful Completion
- and Testing of the Lighting System

Arctic Hunter Energy Inc. ('Arctic Hunter' or the 'Company') is pleased to
announce that the Company management has received a recently completed
report monitoring the rapid progress of the work being conducted on the San
Javier Flotation Mill situated in the Gold & Silver mining district of the
Sierra Madre Gold belt, in the State of Sonora, Mexico. The San Javier Mill
is currently being re-furbished and upgraded to be  a fully operational 100
Ton per day capacity flotation mill,  by an experienced local Mexican
Contractor, employing more than twenty-five (25) local workers and skilled
tradesmen who are now working around the clock in two, twelve hour shifts
per day, seven days a week.  The San Javier Mill is currently on schedule
and complying with all budgetary guidelines and is expected to be
commissioned in early fall 2017.

San Javier Mill infrastructure progress report- Activities includes the
following:

* The complete upgrade of the Mill facilities electrical system and
structural lighting has been completed. The electrical system has been
tested and deemed fully operational and is now waiting to be connected to
the regional power grid.

*  Newly installed concrete fire-resistant power poles have replaced all
obsolete old wooden poles. The new poles have been installed along the 3
kilometer corridor connecting the San Javier Mill with the regional main
electrical grid, situated at the highway access point at Kilometer 145. New
transformers have also been installed on site.

Tim Coupland, President & CEO stated, 'We are making excellent progress to
date and continue meeting our targets and we expect to be fully operational
this fall.  The Company is now moving quickly to complete the
re-furbishment and modernizing the San Javier Mill, with the expectation
that the Mill will be commissioned and fully operational in the fall of
2017.  The Company is  extremely pleased with the speed and quality of work
which is being conducted on the facility.  The San Javier Mill is nearing
completion, set-up, and equipment testing. The San Javier Mill is being
fully modernized. with the intent to identify and capture all potential
milling and direct-ship mining opportunities that are situated within this
mining district with its many gold and silver mines.'

THE SAN JAVIER  MILL -  SONORA  STATE, MEXICO

The Company has now paid the sum of USD $250,000 and has successfully
acquired a 30%  interest in Real de Rebeico Gold S.A. de C.V. ('Rebeico
Gold'), the operator of a State owned 100 ton per day flotation mill
situated near the city of Hermosillo in Sonora State, Mexico. The formal
option agreement with Rebeico Gold of Sonora, Mexico allows Arctic Hunter
to earn the initial 30% interest for USD $250,000 (earned and vested), and
an additional 20% interest (for up to a 50% interest) in Rebeico Gold for
an additional USD $250,000.  Rebeico Gold holds the right to operate the
strategically located San Javier Mill and the right to receive its pro-rata
production proceeds derived therefrom pursuant to an assignment agreement
between Rebeico and Exlporacion y Desarollo del Desierto, S.A de C.V.
('EDDSA') dated April 24, 2017.  EDDSA holds the right to operate and
receive all proceeds from the San Javier Mill and the right to conduct
ancillary activities on the project site pursuant to a 10 year lease
agreement between EDDSA and the state of Sonora, Mexico, dated February 24,
2015.  The San Javier Mill Project site is located within the heart of the
prolific Sierra Madre Gold belt and mining district of northern Mexico and
is easily accessed by paved highway from the City of Hermosillo, Mexico.
The San Javier Mill is a former working and operational State owned
flotation mill that is surrounded by a region that has had widespread
historical mining, dating back from colonial times through to the 21st
century. The Mill formerly serviced many of the working gold, copper and
silver mineral concessions and mines located in this mining region in the
past.

ABOUT ARCTIC HUNTER ' MEXICAN GOLD EXPLORATION AND MILLING PRODUCTION
CAPABILITY

The Company is a Canadian Oil & Gas exploration and mining resource
development Company that is now focused on acquiring production
capabilities, obtaining potential future production revenues, discovering
and advancing high grade gold, silver and copper deposits and mining
concessions situated within a large mining district in Sonora, Mexico.  The
Company has now acquired a 30% interest in Rebeico Gold of Sonora, Mexico,
which holds the operating rights to the San Javier Mill, which gives the
Company the right to receive its share of proceeds from the San Javier Mill
which is situated in the Sierra Madre Gold Belt. The Company is now
strategically positioned to identify and capture all potential milling and
direct-ship mining opportunities situated in the region. The Company
identifies, acquires and finances the acquisition, exploration and
development of mining and oil and gas assets primarily situated in Western
Canada and Mexico. The Company is continually reviewing future mining
production and exploration opportunities, through selective property
acquisitions and identifying low risk exploration and  drilling activities
situated in Canada, the United States, Mexico and abroad.

Tim Coupland, President and CEO
Arctic Hunter Energy Inc.
Tel: (604) 681-3131
astar@telus.com

Ted Burylo, Director
Arctic Hunter Energy Inc.
Tel: (604) 764-9178

Neither the TSX Venture Exchange nor its Regulation Services Provider, (as
the term is defined in the Policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.
______________________________________
_______________________________________________
TSX Venture closing price for AHU-V
Date: 2017/08/15
Closing Price: 0.11
____________________________________________________________
(c)2017 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1723500042TS11723502004-11181520170824