Source	Marketwire
Date	12/05/2016
Time	06:01:52 AM

Company	 EXCELSIOR MINING CORP.
Title	Excelsior Releases Feasibility Study with Post-Tax NPV of $807 Million





    CDNX Symbol: MIN











Press Release




NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Excelsior Mining Corp.

TSX VENTURE SYMBOL: MIN
OTCQX SYMBOL: EXMGF
FRANKFURT SYMBOL: 3XS

December 5, 2016

Excelsior Releases Feasibility Study with Post-Tax NPV of $807 Million


VANCOUVER, BRITISH COLUMBIA--(Marketwired - Dec. 5, 2016) - Excelsior Mining 
Corp. (TSX VENTURE:MIN) (FRANKFURT:3XS) (OTCQX:EXMGF) ("Excelsior" or the 
"Company") is pleased to announce the results of a comprehensive Feasibility 
Study ("FS") on the North Star Deposit of the Gunnison Copper Project, located 
in Cochise County, southeastern Arizona. The project is designed as a copper 
in-situ recovery ("ISR") mine using solvent extraction-electrowinning ("SX-EW").

Highlights of the FS (United States dollars)

/T/

--  Net Present Value ("NPV") of $1.172 billion pre-tax and $807 million
post-tax
--  at 7.5% discount rate using a life of mine ("LOM") copper price of
$2.75/lb;
--  Internal Rate of Return ("IRR") of 48% pre-tax and 40% post-tax;
--  Initial construction capital costs of $46.9 million
--  includes 20% contingency, 16% EPCM, freight, mobile equipment,
owner's costs and capital spares;
--  Payback period for initial capital of 2.3 years pre-tax and 2.8 years
post-tax;
--  Average life of mine operating costs of $0.65/lb;
--  All-In Cost (LOM capital costs plus operating costs) of $1.23/lb;
--  42 million pounds of copper added to the Probable Reserve;
--  Life of Mine: 24 years of commercial production;
--  Staged production profile: initial production rate of 25 million pounds
of copper cathode per annum using the existing Johnson Camp Mine ("JCM")
facilities, followed by an intermediate expansion stage to 75 million
pounds per annum and final expansion stage to full production of 125
million pounds per annum (includes the construction of an acid plant at
full production). The staged production profile makes possible the
funding of future expansions out of cash flow.

/T/

Commenting on this news, President & CEO, Stephen Twyerould said, "The release 
of our Feasibility Study completes the last major technical milestone prior to 
receipt of operating permits. We have once again delivered a very robust 
product with outstanding economics. Excelsior's entire team can take pride in 
this outcome and our belief that the Gunnison Copper Project will be the next 
new copper mine in the United States."

/T/

----------------------------------------------------------------------------
Sensitivity Analysis
----------------------------------------------------------------------------
PRE-TAX
----------------------------------------------------------------------------
Acid Plant                       Non-Acid Plant
----------------------------------------------------------------------------
Cu
Price $3.25  $3.00  $2.75  $2.50  $2.25  $3.25  $3.00  $2.75  $2.50  $2.25
----------------------------------------------------------------------------
IRR     62%    55%    48%    41%    34%    63%    56%    48%    41%    33%
----------------------------------------------------------------------------
NPV(i) $1,588 $1,380 $1,172  $963   $755  $1,396 $1,187  $978   $768   $559
----------------------------------------------------------------------------
AFTER-TAX
----------------------------------------------------------------------------
Acid Plant                       Non-Acid Plant
----------------------------------------------------------------------------
Cu
Price $3.25  $3.00  $2.75  $2.50  $2.25  $3.25  $3.00  $2.75  $2.50  $2.25
----------------------------------------------------------------------------
IRR     51%    45%    40%    35%    29%    51%    46%    41%    35%    28%
----------------------------------------------------------------------------
NPV(i) $1,086  $947   $807   $664   $522   $972   $831   $691   $548   $405
----------------------------------------------------------------------------
(i)million $ at 7.5% discount rate
----------------------------------------------------------------------------

/T/

Twyerould added, "Because of the special characteristics of the North Star 
deposit, and by extension our ability to employ the in-situ mining method, the 
project economics remain exceptionally strong even at low copper prices. As 
demonstrated in the table above, the high margin enjoyed by the Gunnison Copper 
Project is our critical advantage and the key to our risk management."

The FS was completed by M3 Engineering & Technology Corporation ("M3") of 
Tucson, AZ and is effective as of December 5, 2016. The technical report (the 
"Report") summarizing the results of the FS, and prepared in accordance with 
National Instrument ("NI") 43-101, will be filed on SEDAR and Excelsior's 
website within 45 days of this news release. Results of the FS disclosed in 
this press release are in United States Dollars.

Financial Analysis

As highlighted in the tables below, the FS demonstrates excellent project 
economics. Based on an initial production rate of 25 million pounds per annum, 
the FS base case generates a post-tax NPV of $807 million (at a cash flow 
discount of 7.5%), an IRR of 40.1% and a payback period for initial capital of 
2.3 years. This financial analysis is based on a number of assumptions which 
will be fully set out in the Report.

The base case uses the following parameters over the 24-years of production:

/T/

--  Copper selling price of $2.75 per pound;
--  Total copper recovery of approximately 48% (based on a combination of
metallurgical recovery and estimated sweep efficiency);
--  Average of approximately 9.0 pounds of acid consumed for every pound of
copper produced;
--  Initial acid price of $100/ton for years 1 to 3, $125/ ton for years 4
to 6, declining to $46.19/ton as of year 7 (acid plant is built in year
6);
--  State tax rate of 6.97% and a federal tax rate of 35%;
--  Staged production commencing at 25 million pounds per annum, ramping up
to 75 million pounds in year 4, and then to 125 million pounds per annum
in year 7.

----------------------------------------------------------------------------
FINANCIAL ANALYSIS SUMMARY
----------------------------------------------------------------------------
Pre-Tax        Post-Tax
----------------------------------------------------------------------------
IRR                                               48.3%           40.1%
----------------------------------------------------------------------------
Initial Capital Payback (years)                    2.3             2.8
----------------------------------------------------------------------------
NPV (million) @7.5 %                              1,172            807
----------------------------------------------------------------------------
Ratio of initial Capital of NPV7.5                0.04            0.06
----------------------------------------------------------------------------
COST METRICS
----------------------------------------------------------------------------
Million $    Cost/lb Copper
----------------------------------------------------------------------------
Direct Operating Costs                            1,418           0.65
----------------------------------------------------------------------------
Royalties and Other Production Costs               461            0.22
----------------------------------------------------------------------------
Initial Capital Costs                             46.9            0.02
----------------------------------------------------------------------------
All-in Cost (all capital + operating)             2,668           1.23
----------------------------------------------------------------------------
Taxes                                              995            0.46
----------------------------------------------------------------------------

/T/

Total initial capital expenditures (including 20% contingency, 16% EPCM, 
capital spares, owner's costs, mobile equipment and freight) are estimated at 
$46.9 million. The production well field is estimated at $14.6 million and 
upgrades to the SX-EW and related infrastructure costs are estimated at $26.8 
million. Initial production of copper cathode through the JCM facilities is 
estimated to be 25 million pounds per annum. Total sustaining capital costs 
over the life of the mine are $742 million, which includes production 
well-field expansion, SX-EW expansion, acid plant construction and water 
treatment facilities. The Direct Operating Cash Cost is $0.65/lb and the All-In 
Cost (all capital and operating costs) is $1.23/lb.

The Company has also evaluated a secondary case without an Acid Plant. In this 
case the project retains strong economics, highlighted by a pre-tax NPV7.5 of 
$978 million and an IRR of 48.4% (post-tax: NPV7.5 of $691 million and IRR of 
40.5%). Total initial capital expenditures remain the same as the "Acid Plant" 
scenario. Total sustaining capital costs over the life of the mine are $661 
million, which includes production well-field expansion, SX-EW expansion and 
water treatment facilities. Average life-of-mine operating direct cash costs 
are estimated at $0.97/lb for the "No-Acid Plant" option with an All-In Cost of 
$1.50 per pound.

/T/

----------------------------------------------------------------------------
KEY PARAMETERS
----------------------------------------------------------------------------
Acid Plant             No-Acid Plant
----------------------------------------------------------------------------
Copper Cathode sold (million
lb)                                  2,165                   2,165
Copper Price ($/lb)                   2.75                    2.75
Gross Revenue (million $)           6,019(ii)                 5,954
----------------------------------------------------------------------------
Operating Costs              (million $)  Cost $/lb  (million $)  Cost $/lb
Production (Wellfield)     641        0.29        1,303       0.60
SXEW     497        0.23         512        0.24
Water Treatment Plant     113        0.05         113        0.05
G&A     167        0.08         167        0.08
------------------------------------------------
Direct Operating Cash Costs     1,418       0.65        2,095       0.97
Royalties                        272        0.13         272        0.13
Other Production Expenses        189        0.09         180        0.08
----------------------------------------------------------------------------
Initial Capital Costs(i)     (million $)  Cost $/lb  (million $)  Cost $/lb
Production (Wellfield)    14.6        0.01        14.6        0.01
SXEW + Infrastructure    26.8        0.01        26.8        0.01
Owners Costs     5.5        0.00         5.5        0.00
------------------------------------------------
Sub-total Initial Capital
Costs                          46.9        0.02        46.9        0.02
----------------------------------------------------------------------------
Sustaining Capital Costs     (million $)  Cost $/lb  (million $)  Cost $/lb
Production (Wellfield)     396        0.18         396        0.18
Plant + Infrastructure     346        0.16         265        0.12
------------------------------------------------
Sub-total Sustaining Capital
Costs                           742        0.34         661        0.30
----------------------------------------------------------------------------
All in cost (all capital +
operating)                     2,668       1.23        3,255       1.50
----------------------------------------------------------------------------
Taxes                            995        0.46         754        0.35
----------------------------------------------------------------------------
(i) includes 20% contingency
(ii) assumes sale of excess acid in some years

/T/

Mineral Resources and Mineral Reserves

Mineral Resource Estimate

The total mineral resource estimate for the North Star Deposit is based on 
results from 122 drill holes totalling 158,785 feet and is effective as of 
October 1, 2016. The estimate is classified as a measured, indicated or 
inferred mineral resource, consistent with the CIM definitions referred to in 
NI 43-101. Excelsior is not aware of any environmental, permitting, legal, 
title, taxation, socio-political, marketing or other issues which may 
materially affect its estimate of mineral resources.

/T/

----------------------------------------------------------------------------
North Star Resources (Oxide and Transition at 0.05% cut-off)
----------------------------------------------------------------------------
Short Tons                           Pounds of Cu
Category          (million)        Total Copper %       (million)
----------------------------------------------------------------------------
Measured             199                0.36              1,427
----------------------------------------------------------------------------
Indicated             674                0.27              3,567
----------------------------------------------------------------------------
Total M&I             873                0.29              4,995
----------------------------------------------------------------------------

----------------------------------------------------------------------------
Inferred             187                0.17               630
----------------------------------------------------------------------------

/T/
The North Star mineral resources were modeled to respect the detailed 
lithologic, structural, and oxidation modeling completed by Excelsior. Copper 
mineral domains were interpreted on east-west vertical cross sections on 
100-foot spacing, which encompass the 2.3-mile north-south and 1.3-mile 
east-west extents of the deposit. These domains were then used to explicitly 
constrain the estimation of copper grades into 50 x 100 x 25 foot (x, y, z) 
model blocks using 20-foot composites and inverse-distance interpolation. The 
grade estimation is further controlled by the incorporation of search ellipses 
that reflect the orientations of modeled structural zones, as well as those of 
favorable stratigraphic units in areas unaffected by the structures.

All samples were prepared from manually split half-core sections on site in 
Arizona. Split drill core samples were then sent to Skyline Assayers & 
Laboratories ("Skyline") in Tucson, Arizona, an independent laboratory, for 
Total Copper and Sequential Copper analyses. Skyline is accredited with 
international standard ISO/IEC 17025:2005 General Requirements for the 
Competence of Testing and Calibration Laboratories. Analytical results for 
Total Copper, Acid Soluble Copper, and Cyanide Soluble Copper were reported. 
Excelsior has no relationship with Skyline Labs other than Skyline being a 
service provider. Standards, blanks, and duplicate assays are included at 
regular intervals in each sample batch submitted from the field as part of an 
ongoing Quality Assurance/Quality Control Program.

Mr. Michael M. Gustin, with the independent firm Mine Development Associates 
(MDA) of Reno, Nevada, is a Qualified Person as defined by NI 43-101 and is 
responsible for this mineral resource estimate. He has verified, reviewed and 
approved the technical disclosure contained in this section of the news 
release. Mr. Gustin has verified the data underlying the results by reviewing 
the drilling, sampling, assay, and quality assurance and quality control data, 
as well as the geologic interpretations completed by Excelsior.

Mineral Reserve Estimate

The FS mineral reserve is based on an economic analysis of the mineral resource 
using a copper price of $2.75/lb and key parameters developed from prior test 
work, the 2016 FS and the most recent test work completed in 2015 and 2016. The 
economic optimization was performed on Measured and Indicated Resources at a 
cut-off grade of 0.05% total Cu. EBIT (earnings before interest and tax) was 
calculated on a resource block by block basis using the key economic and 
technical parameters. For a column of resource blocks to be included in the 
reserve, the capital costs of establishing the wells for those blocks would 
have to be less than the combine EBIT for the same blocks. The mineral reserve 
was estimated after applying engineering and operational design parameters 
which removed the thinner and deeper portions of the mineral resource. Internal 
dilution has been included in the final mineral reserve estimate. MDA is of the 
opinion that the mineral reserve estimate derived in this FS reasonably 
quantifies the economical mineralization of the North Star Deposit. The reserve 
estimate is as of October 1, 2016 and the mineral reserves presented in the 
table below are included in the mineral resource estimate set out above.

/T/

----------------------------------------------------------------------------
North Star Mineral Reserves (Oxide and Transition at 0.05% cut-off)
----------------------------------------------------------------------------
Short Tons                           Pounds of Cu
Category          (million)        Total Copper %       (million)
----------------------------------------------------------------------------
Probable             782                0.29              4,505
----------------------------------------------------------------------------

/T/

Mr. Neil Prenn, of MDA of Reno, with the independent firm Mine Development 
Associates (MDA) of Reno, Nevada, is a Qualified Person as defined by NI 43-101 
and is responsible for reviewing and approving this mineral reserve estimate. 
He has verified, reviewed and approved the technical disclosure contained in 
this section of the news release. Mr. Prenn has verified the data underlying 
the results by reviewing the drilling, sampling, assay, and quality assurance 
and quality control data, as well as the geologic interpretations completed by 
Excelsior.

Technical Report and Qualified Person

The Report will be filed on SEDAR and on Excelsior's website within 45 days of 
the date of this news release. The Report will consist of a summary of the FS. 
The Report is being prepared under the supervision of Richard Zimmerman, SME-RM 
of M3 Engineering & Technology Corporation, Tucson, Arizona, who is a Qualified 
Person that is independent of the Company. The Report will also receive 
contributions from the following additional Qualified Persons, who are also 
independent of the Company:

/T/

--  Dr. Ronald J. Roman of Leach, Inc., Tucson, Arizona (metallurgy and
leaching recovery).
--  Mr. Neil Prenn, of MDA of Reno, Nevada (mineral reserve).
--  Mr. Michael M. Gustin of MDA of Reno, Nevada (geology and mineral
resource).
--  Mr. R. Douglas Bartlett, of Clear Creek and Associates of Phoenix,
Arizona (hydrology, mining method, permitting and environment).
--  Mr. Thomas L. Drielick, of M3 Engineering & Technology Corporation,
Tucson, Arizona (recovery methods, capital and operating costs, and
economic analysis).

/T/

Each of these Qualified Persons has reviewed and approved the technical 
information contained in this news release that is relevant to their area of 
responsibility and verified the data underlying such technical information.

About Excelsior Mining

Excelsior Mining "The Copper Solution Company" is a mineral exploration and 
development company that is advancing the Gunnison Copper Project in Cochise 
County, Arizona. The project is an advanced staged, low cost, environmentally 
friendly in-situ recovery copper extraction project that is scheduled for 
commercial production in 2018.

Prior to the release of the Report on the FS results, additional information 
about the Gunnison Copper Project can be found in the technical report filed on 
SEDAR at www.sedar.com entitled: "Gunnison Copper Project, NI 43-101 Technical 
Report, Prefeasibility Study Update" dated March 23, 2016.

For more information on Excelsior, please visit our website at 
www.excelsiormining.com.

ON BEHALF OF THE EXCELSIOR BOARD

Stephen Twyerould, President & CEO

Cautionary Note Regarding Forward-Looking Information

This news release contains "forward-looking information" concerning anticipated 
developments and events that may occur in the future. Forward looking 
information contained in this news release includes, but is not limited to, 
statements with respect to: (i) the estimation of mineral resources and mineral 
reserves; (ii) the robust economics and potential returns associated with the 
Gunnison Project, (iii) the technical viability of the Gunnison Project; (iv) 
the market and future price of copper; (v) expected infrastructure 
requirements; (vi) the results of the FS including statements about future 
production, future operating and capital costs, the projected IRR, NPV, payback 
period, construction timelines, permit timelines and production timelines for 
the Gunnison Project, (vii) expected acid consumption rates; (viii) the use of 
Johnson Camp infrastructure; (ix) the commencement of commercial production 
from the Gunnison Project; and (x) the ability to mine the Gunnison Project 
using in-situ recovery mining techniques.

In certain cases, forward-looking information can be identified by the use of 
words such as "plans", "expects" or "does not expect", "is expected", "budget", 
"scheduled", "estimates", "forecasts", "intends", "anticipates" or "does not 
anticipate", or "believes", or variations of such words and phrases or state 
that certain actions, events or results "may", "could", "would", "might" or 
"will be taken", "occur" or "be achieved" suggesting future outcomes, or other 
expectations, beliefs, plans, objectives, assumptions, intentions or statements 
about future events or performance. Forward-looking information contained in 
this news release is based on certain factors and assumptions regarding, among 
other things, the estimation of mineral resources and mineral reserves, the 
realization of resource and reserve estimates, copper and other metal prices, 
the timing and amount of future development expenditures, the estimation of 
initial and sustaining capital requirements, the estimation of labour and 
operating costs, the availability of necessary financing and materials to 
continue to develop and construct the Gunnison Project in the short and 
long-term, the progress of development activities, the receipt of necessary 
regulatory approvals, the completion of the permitting process, the estimation 
of insurance coverage, and assumptions with respect to currency fluctuations, 
environmental risks, title disputes or claims, and other similar matters. While 
the Company considers these assumptions to be reasonable based on information 
currently available to it, they may prove to be incorrect.

Forward looking information involves known and unknown risks, uncertainties and 
other factors which may cause the actual results, performance or achievements 
of the Company to be materially different from any future results, performance 
or achievements expressed or implied by the forward-looking information. Such 
factors include risks inherent in the exploration and development of mineral 
deposits, including risks relating to changes in project parameters as plans 
continue to be redefined including the possibility that mining operations may 
not commence at the Gunnison Project, risks relating to variations in mineral 
resources and reserves, grade or recovery rates resulting from current 
exploration and development activities, risks relating to the ability to access 
infrastructure, risks relating to changes in copper and other commodity prices 
and the worldwide demand for and supply of copper and related products, risks 
related to increased competition in the market for copper and related products 
and in the mining industry generally, risks related to current global financial 
conditions, uncertainties inherent in the estimation of mineral resources, 
access and supply risks, reliance on key personnel, operational risks inherent 
in the conduct of mining activities, including the risk of accidents, labour 
disputes, increases in capital and operating costs and the risk of delays or 
increased costs that might be encountered during the development process, 
regulatory risks, including risks relating to the acquisition of the necessary 
licenses and permits, financing, capitalization and liquidity risks, including 
the risk that the financing necessary to fund the exploration and development 
activities at the Gunnison Project may not be available on satisfactory terms, 
or at all, risks related to disputes concerning property titles and interest, 
environmental risks and the additional risks identified in the "Risk Factors" 
section of the Company's reports and filings with applicable Canadian 
securities regulators.

Although the Company has attempted to identify important factors that could 
cause actual actions, events or results to differ materially from those 
described in forward-looking information, there may be other factors that cause 
actions, events or results not to be as anticipated, estimated or intended. 
Accordingly, readers should not place undue reliance on forward-looking 
information. The forward-looking information is made as of the date of this 
news release. Except as required by applicable securities laws, the Company 
does not undertake any obligation to publicly update or revise any 
forward-looking information.

Neither the TSX Venture Exchange nor its Regulation Services Provider (as that 
term is defined in the policies of the TSX Venture Exchange) accepts 
responsibility for the adequacy or accuracy of this release, and no securities 
regulatory authority has either approved or disapproved of the contents of this 
release.

- 30 -

CONTACT INFO:

Excelsior Mining Corp.
Concord Place, Suite 300, 2999 North 44th Street,
Phoenix, AZ, 85018

or

JJ Jennex
Vice President
Corporate Affairs
T: 604-681-8030 x240
E: info@excelsiormining.com
www.excelsiormining.com

INDUSTRY: Manufacturing and Production - Mining and Metals
SUBJECT: ANL - ANALYSTS' COMMENTS

----------------------------------------------
Suite 900, 25 York Street, Toronto, ON M5J 2V5
Toll Free:888-299-0338
Phone: 416-362-0885
info@marketwired.com
----------------------------------------------
If you no longer want to receive 
announcements from us, please do not reply to this e-mail.
Instead simply click 
http://marketwire.com/mw/fmu.jsp?id=583409258


NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Excelsior Mining Corp.

TSX VENTURE SYMBOL: MIN
OTCQX SYMBOL: EXMGF
FRANKFURT SYMBOL: 3XS

December 5, 2016

Excelsior Releases Feasibility Study with Post-Tax NPV of $807 Million


VANCOUVER, BRITISH COLUMBIA--(Marketwired - Dec. 5, 2016) - Excelsior Mining 
Corp. (TSX VENTURE:MIN) (FRANKFURT:3XS) (OTCQX:EXMGF) ("Excelsior" or the 
"Company") is pleased to announce the results of a comprehensive Feasibility 
Study ("FS") on the North Star Deposit of the Gunnison Copper Project, located 
in Cochise County, southeastern Arizona. The project is designed as a copper 
in-situ recovery ("ISR") mine using solvent extraction-electrowinning ("SX-EW").

Highlights of the FS (United States dollars)

/T/

--  Net Present Value ("NPV") of $1.172 billion pre-tax and $807 million
post-tax
--  at 7.5% discount rate using a life of mine ("LOM") copper price of
$2.75/lb;
--  Internal Rate of Return ("IRR") of 48% pre-tax and 40% post-tax;
--  Initial construction capital costs of $46.9 million
--  includes 20% contingency, 16% EPCM, freight, mobile equipment,
owner's costs and capital spares;
--  Payback period for initial capital of 2.3 years pre-tax and 2.8 years
post-tax;
--  Average life of mine operating costs of $0.65/lb;
--  All-In Cost (LOM capital costs plus operating costs) of $1.23/lb;
--  42 million pounds of copper added to the Probable Reserve;
--  Life of Mine: 24 years of commercial production;
--  Staged production profile: initial production rate of 25 million pounds
of copper cathode per annum using the existing Johnson Camp Mine ("JCM")
facilities, followed by an intermediate expansion stage to 75 million
pounds per annum and final expansion stage to full production of 125
million pounds per annum (includes the construction of an acid plant at
full production). The staged production profile makes possible the
funding of future expansions out of cash flow.

/T/

Commenting on this news, President & CEO, Stephen Twyerould said, "The release 
of our Feasibility Study completes the last major technical milestone prior to 
receipt of operating permits. We have once again delivered a very robust 
product with outstanding economics. Excelsior's entire team can take pride in 
this outcome and our belief that the Gunnison Copper Project will be the next 
new copper mine in the United States."

/T/

----------------------------------------------------------------------------
Sensitivity Analysis
----------------------------------------------------------------------------
PRE-TAX
----------------------------------------------------------------------------
Acid Plant                       Non-Acid Plant
----------------------------------------------------------------------------
Cu
Price $3.25  $3.00  $2.75  $2.50  $2.25  $3.25  $3.00  $2.75  $2.50  $2.25
----------------------------------------------------------------------------
IRR     62%    55%    48%    41%    34%    63%    56%    48%    41%    33%
----------------------------------------------------------------------------
NPV(i) $1,588 $1,380 $1,172  $963   $755  $1,396 $1,187  $978   $768   $559
----------------------------------------------------------------------------
AFTER-TAX
----------------------------------------------------------------------------
Acid Plant                       Non-Acid Plant
----------------------------------------------------------------------------
Cu
Price $3.25  $3.00  $2.75  $2.50  $2.25  $3.25  $3.00  $2.75  $2.50  $2.25
----------------------------------------------------------------------------
IRR     51%    45%    40%    35%    29%    51%    46%    41%    35%    28%
----------------------------------------------------------------------------
NPV(i) $1,086  $947   $807   $664   $522   $972   $831   $691   $548   $405
----------------------------------------------------------------------------
(i)million $ at 7.5% discount rate
----------------------------------------------------------------------------

/T/

Twyerould added, "Because of the special characteristics of the North Star 
deposit, and by extension our ability to employ the in-situ mining method, the 
project economics remain exceptionally strong even at low copper prices. As 
demonstrated in the table above, the high margin enjoyed by the Gunnison Copper 
Project is our critical advantage and the key to our risk management."

The FS was completed by M3 Engineering & Technology Corporation ("M3") of 
Tucson, AZ and is effective as of December 5, 2016. The technical report (the 
"Report") summarizing the results of the FS, and prepared in accordance with 
National Instrument ("NI") 43-101, will be filed on SEDAR and Excelsior's 
website within 45 days of this news release. Results of the FS disclosed in 
this press release are in United States Dollars.

Financial Analysis

As highlighted in the tables below, the FS demonstrates excellent project 
economics. Based on an initial production rate of 25 million pounds per annum, 
the FS base case generates a post-tax NPV of $807 million (at a cash flow 
discount of 7.5%), an IRR of 40.1% and a payback period for initial capital of 
2.3 years. This financial analysis is based on a number of assumptions which 
will be fully set out in the Report.

The base case uses the following parameters over the 24-years of production:

/T/

--  Copper selling price of $2.75 per pound;
--  Total copper recovery of approximately 48% (based on a combination of
metallurgical recovery and estimated sweep efficiency);
--  Average of approximately 9.0 pounds of acid consumed for every pound of
copper produced;
--  Initial acid price of $100/ton for years 1 to 3, $125/ ton for years 4
to 6, declining to $46.19/ton as of year 7 (acid plant is built in year
6);
--  State tax rate of 6.97% and a federal tax rate of 35%;
--  Staged production commencing at 25 million pounds per annum, ramping up
to 75 million pounds in year 4, and then to 125 million pounds per annum
in year 7.

----------------------------------------------------------------------------
FINANCIAL ANALYSIS SUMMARY
----------------------------------------------------------------------------
Pre-Tax        Post-Tax
----------------------------------------------------------------------------
IRR                                               48.3%           40.1%
----------------------------------------------------------------------------
Initial Capital Payback (years)                    2.3             2.8
----------------------------------------------------------------------------
NPV (million) @7.5 %                              1,172            807
----------------------------------------------------------------------------
Ratio of initial Capital of NPV7.5                0.04            0.06
----------------------------------------------------------------------------
COST METRICS
----------------------------------------------------------------------------
Million $    Cost/lb Copper
----------------------------------------------------------------------------
Direct Operating Costs                            1,418           0.65
----------------------------------------------------------------------------
Royalties and Other Production Costs               461            0.22
----------------------------------------------------------------------------
Initial Capital Costs                             46.9            0.02
----------------------------------------------------------------------------
All-in Cost (all capital + operating)             2,668           1.23
----------------------------------------------------------------------------
Taxes                                              995            0.46
----------------------------------------------------------------------------

/T/

Total initial capital expenditures (including 20% contingency, 16% EPCM, 
capital spares, owner's costs, mobile equipment and freight) are estimated at 
$46.9 million. The production well field is estimated at $14.6 million and 
upgrades to the SX-EW and related infrastructure costs are estimated at $26.8 
million. Initial production of copper cathode through the JCM facilities is 
estimated to be 25 million pounds per annum. Total sustaining capital costs 
over the life of the mine are $742 million, which includes production 
well-field expansion, SX-EW expansion, acid plant construction and water 
treatment facilities. The Direct Operating Cash Cost is $0.65/lb and the All-In 
Cost (all capital and operating costs) is $1.23/lb.

The Company has also evaluated a secondary case without an Acid Plant. In this 
case the project retains strong economics, highlighted by a pre-tax NPV7.5 of 
$978 million and an IRR of 48.4% (post-tax: NPV7.5 of $691 million and IRR of 
40.5%). Total initial capital expenditures remain the same as the "Acid Plant" 
scenario. Total sustaining capital costs over the life of the mine are $661 
million, which includes production well-field expansion, SX-EW expansion and 
water treatment facilities. Average life-of-mine operating direct cash costs 
are estimated at $0.97/lb for the "No-Acid Plant" option with an All-In Cost of 
$1.50 per pound.

/T/

----------------------------------------------------------------------------
KEY PARAMETERS
----------------------------------------------------------------------------
Acid Plant             No-Acid Plant
----------------------------------------------------------------------------
Copper Cathode sold (million
lb)                                  2,165                   2,165
Copper Price ($/lb)                   2.75                    2.75
Gross Revenue (million $)           6,019(ii)                 5,954
----------------------------------------------------------------------------
Operating Costs              (million $)  Cost $/lb  (million $)  Cost $/lb
Production (Wellfield)     641        0.29        1,303       0.60
SXEW     497        0.23         512        0.24
Water Treatment Plant     113        0.05         113        0.05
G&A     167        0.08         167        0.08
------------------------------------------------
Direct Operating Cash Costs     1,418       0.65        2,095       0.97
Royalties                        272        0.13         272        0.13
Other Production Expenses        189        0.09         180        0.08
----------------------------------------------------------------------------
Initial Capital Costs(i)     (million $)  Cost $/lb  (million $)  Cost $/lb
Production (Wellfield)    14.6        0.01        14.6        0.01
SXEW + Infrastructure    26.8        0.01        26.8        0.01
Owners Costs     5.5        0.00         5.5        0.00
------------------------------------------------
Sub-total Initial Capital
Costs                          46.9        0.02        46.9        0.02
----------------------------------------------------------------------------
Sustaining Capital Costs     (million $)  Cost $/lb  (million $)  Cost $/lb
Production (Wellfield)     396        0.18         396        0.18
Plant + Infrastructure     346        0.16         265        0.12
------------------------------------------------
Sub-total Sustaining Capital
Costs                           742        0.34         661        0.30
----------------------------------------------------------------------------
All in cost (all capital +
operating)                     2,668       1.23        3,255       1.50
----------------------------------------------------------------------------
Taxes                            995        0.46         754        0.35
----------------------------------------------------------------------------
(i) includes 20% contingency
(ii) assumes sale of excess acid in some years

/T/

Mineral Resources and Mineral Reserves

Mineral Resource Estimate

The total mineral resource estimate for the North Star Deposit is based on 
results from 122 drill holes totalling 158,785 feet and is effective as of 
October 1, 2016. The estimate is classified as a measured, indicated or 
inferred mineral resource, consistent with the CIM definitions referred to in 
NI 43-101. Excelsior is not aware of any environmental, permitting, legal, 
title, taxation, socio-political, marketing or other issues which may 
materially affect its estimate of mineral resources.

/T/

----------------------------------------------------------------------------
North Star Resources (Oxide and Transition at 0.05% cut-off)
----------------------------------------------------------------------------
Short Tons                           Pounds of Cu
Category          (million)        Total Copper %       (million)
----------------------------------------------------------------------------
Measured             199                0.36              1,427
----------------------------------------------------------------------------
Indicated             674                0.27              3,567
----------------------------------------------------------------------------
Total M&I             873                0.29              4,995
----------------------------------------------------------------------------

----------------------------------------------------------------------------
Inferred             187                0.17               630
----------------------------------------------------------------------------

/T/
The North Star mineral resources were modeled to respect the detailed 
lithologic, structural, and oxidation modeling completed by Excelsior. Copper 
mineral domains were interpreted on east-west vertical cross sections on 
100-foot spacing, which encompass the 2.3-mile north-south and 1.3-mile 
east-west extents of the deposit. These domains were then used to explicitly 
constrain the estimation of copper grades into 50 x 100 x 25 foot (x, y, z) 
model blocks using 20-foot composites and inverse-distance interpolation. The 
grade estimation is further controlled by the incorporation of search ellipses 
that reflect the orientations of modeled structural zones, as well as those of 
favorable stratigraphic units in areas unaffected by the structures.

All samples were prepared from manually split half-core sections on site in 
Arizona. Split drill core samples were then sent to Skyline Assayers & 
Laboratories ("Skyline") in Tucson, Arizona, an independent laboratory, for 
Total Copper and Sequential Copper analyses. Skyline is accredited with 
international standard ISO/IEC 17025:2005 General Requirements for the 
Competence of Testing and Calibration Laboratories. Analytical results for 
Total Copper, Acid Soluble Copper, and Cyanide Soluble Copper were reported. 
Excelsior has no relationship with Skyline Labs other than Skyline being a 
service provider. Standards, blanks, and duplicate assays are included at 
regular intervals in each sample batch submitted from the field as part of an 
ongoing Quality Assurance/Quality Control Program.

Mr. Michael M. Gustin, with the independent firm Mine Development Associates 
(MDA) of Reno, Nevada, is a Qualified Person as defined by NI 43-101 and is 
responsible for this mineral resource estimate. He has verified, reviewed and 
approved the technical disclosure contained in this section of the news 
release. Mr. Gustin has verified the data underlying the results by reviewing 
the drilling, sampling, assay, and quality assurance and quality control data, 
as well as the geologic interpretations completed by Excelsior.

Mineral Reserve Estimate

The FS mineral reserve is based on an economic analysis of the mineral resource 
using a copper price of $2.75/lb and key parameters developed from prior test 
work, the 2016 FS and the most recent test work completed in 2015 and 2016. The 
economic optimization was performed on Measured and Indicated Resources at a 
cut-off grade of 0.05% total Cu. EBIT (earnings before interest and tax) was 
calculated on a resource block by block basis using the key economic and 
technical parameters. For a column of resource blocks to be included in the 
reserve, the capital costs of establishing the wells for those blocks would 
have to be less than the combine EBIT for the same blocks. The mineral reserve 
was estimated after applying engineering and operational design parameters 
which removed the thinner and deeper portions of the mineral resource. Internal 
dilution has been included in the final mineral reserve estimate. MDA is of the 
opinion that the mineral reserve estimate derived in this FS reasonably 
quantifies the economical mineralization of the North Star Deposit. The reserve 
estimate is as of October 1, 2016 and the mineral reserves presented in the 
table below are included in the mineral resource estimate set out above.

/T/

----------------------------------------------------------------------------
North Star Mineral Reserves (Oxide and Transition at 0.05% cut-off)
----------------------------------------------------------------------------
Short Tons                           Pounds of Cu
Category          (million)        Total Copper %       (million)
----------------------------------------------------------------------------
Probable             782                0.29              4,505
----------------------------------------------------------------------------

/T/

Mr. Neil Prenn, of MDA of Reno, with the independent firm Mine Development 
Associates (MDA) of Reno, Nevada, is a Qualified Person as defined by NI 43-101 
and is responsible for reviewing and approving this mineral reserve estimate. 
He has verified, reviewed and approved the technical disclosure contained in 
this section of the news release. Mr. Prenn has verified the data underlying 
the results by reviewing the drilling, sampling, assay, and quality assurance 
and quality control data, as well as the geologic interpretations completed by 
Excelsior.

Technical Report and Qualified Person

The Report will be filed on SEDAR and on Excelsior's website within 45 days of 
the date of this news release. The Report will consist of a summary of the FS. 
The Report is being prepared under the supervision of Richard Zimmerman, SME-RM 
of M3 Engineering & Technology Corporation, Tucson, Arizona, who is a Qualified 
Person that is independent of the Company. The Report will also receive 
contributions from the following additional Qualified Persons, who are also 
independent of the Company:

/T/

--  Dr. Ronald J. Roman of Leach, Inc., Tucson, Arizona (metallurgy and
leaching recovery).
--  Mr. Neil Prenn, of MDA of Reno, Nevada (mineral reserve).
--  Mr. Michael M. Gustin of MDA of Reno, Nevada (geology and mineral
resource).
--  Mr. R. Douglas Bartlett, of Clear Creek and Associates of Phoenix,
Arizona (hydrology, mining method, permitting and environment).
--  Mr. Thomas L. Drielick, of M3 Engineering & Technology Corporation,
Tucson, Arizona (recovery methods, capital and operating costs, and
economic analysis).

/T/

Each of these Qualified Persons has reviewed and approved the technical 
information contained in this news release that is relevant to their area of 
responsibility and verified the data underlying such technical information.

About Excelsior Mining

Excelsior Mining "The Copper Solution Company" is a mineral exploration and 
development company that is advancing the Gunnison Copper Project in Cochise 
County, Arizona. The project is an advanced staged, low cost, environmentally 
friendly in-situ recovery copper extraction project that is scheduled for 
commercial production in 2018.

Prior to the release of the Report on the FS results, additional information 
about the Gunnison Copper Project can be found in the technical report filed on 
SEDAR at www.sedar.com entitled: "Gunnison Copper Project, NI 43-101 Technical 
Report, Prefeasibility Study Update" dated March 23, 2016.

For more information on Excelsior, please visit our website at 
www.excelsiormining.com.

ON BEHALF OF THE EXCELSIOR BOARD

Stephen Twyerould, President & CEO

Cautionary Note Regarding Forward-Looking Information

This news release contains "forward-looking information" concerning anticipated 
developments and events that may occur in the future. Forward looking 
information contained in this news release includes, but is not limited to, 
statements with respect to: (i) the estimation of mineral resources and mineral 
reserves; (ii) the robust economics and potential returns associated with the 
Gunnison Project, (iii) the technical viability of the Gunnison Project; (iv) 
the market and future price of copper; (v) expected infrastructure 
requirements; (vi) the results of the FS including statements about future 
production, future operating and capital costs, the projected IRR, NPV, payback 
period, construction timelines, permit timelines and production timelines for 
the Gunnison Project, (vii) expected acid consumption rates; (viii) the use of 
Johnson Camp infrastructure; (ix) the commencement of commercial production 
from the Gunnison Project; and (x) the ability to mine the Gunnison Project 
using in-situ recovery mining techniques.

In certain cases, forward-looking information can be identified by the use of 
words such as "plans", "expects" or "does not expect", "is expected", "budget", 
"scheduled", "estimates", "forecasts", "intends", "anticipates" or "does not 
anticipate", or "believes", or variations of such words and phrases or state 
that certain actions, events or results "may", "could", "would", "might" or 
"will be taken", "occur" or "be achieved" suggesting future outcomes, or other 
expectations, beliefs, plans, objectives, assumptions, intentions or statements 
about future events or performance. Forward-looking information contained in 
this news release is based on certain factors and assumptions regarding, among 
other things, the estimation of mineral resources and mineral reserves, the 
realization of resource and reserve estimates, copper and other metal prices, 
the timing and amount of future development expenditures, the estimation of 
initial and sustaining capital requirements, the estimation of labour and 
operating costs, the availability of necessary financing and materials to 
continue to develop and construct the Gunnison Project in the short and 
long-term, the progress of development activities, the receipt of necessary 
regulatory approvals, the completion of the permitting process, the estimation 
of insurance coverage, and assumptions with respect to currency fluctuations, 
environmental risks, title disputes or claims, and other similar matters. While 
the Company considers these assumptions to be reasonable based on information 
currently available to it, they may prove to be incorrect.

Forward looking information involves known and unknown risks, uncertainties and 
other factors which may cause the actual results, performance or achievements 
of the Company to be materially different from any future results, performance 
or achievements expressed or implied by the forward-looking information. Such 
factors include risks inherent in the exploration and development of mineral 
deposits, including risks relating to changes in project parameters as plans 
continue to be redefined including the possibility that mining operations may 
not commence at the Gunnison Project, risks relating to variations in mineral 
resources and reserves, grade or recovery rates resulting from current 
exploration and development activities, risks relating to the ability to access 
infrastructure, risks relating to changes in copper and other commodity prices 
and the worldwide demand for and supply of copper and related products, risks 
related to increased competition in the market for copper and related products 
and in the mining industry generally, risks related to current global financial 
conditions, uncertainties inherent in the estimation of mineral resources, 
access and supply risks, reliance on key personnel, operational risks inherent 
in the conduct of mining activities, including the risk of accidents, labour 
disputes, increases in capital and operating costs and the risk of delays or 
increased costs that might be encountered during the development process, 
regulatory risks, including risks relating to the acquisition of the necessary 
licenses and permits, financing, capitalization and liquidity risks, including 
the risk that the financing necessary to fund the exploration and development 
activities at the Gunnison Project may not be available on satisfactory terms, 
or at all, risks related to disputes concerning property titles and interest, 
environmental risks and the additional risks identified in the "Risk Factors" 
section of the Company's reports and filings with applicable Canadian 
securities regulators.

Although the Company has attempted to identify important factors that could 
cause actual actions, events or results to differ materially from those 
described in forward-looking information, there may be other factors that cause 
actions, events or results not to be as anticipated, estimated or intended. 
Accordingly, readers should not place undue reliance on forward-looking 
information. The forward-looking information is made as of the date of this 
news release. Except as required by applicable securities laws, the Company 
does not undertake any obligation to publicly update or revise any 
forward-looking information.

Neither the TSX Venture Exchange nor its Regulation Services Provider (as that 
term is defined in the policies of the TSX Venture Exchange) accepts 
responsibility for the adequacy or accuracy of this release, and no securities 
regulatory authority has either approved or disapproved of the contents of this 
release.

- 30 -

CONTACT INFO:

Excelsior Mining Corp.
Concord Place, Suite 300, 2999 North 44th Street,
Phoenix, AZ, 85018

or

JJ Jennex
Vice President
Corporate Affairs
T: 604-681-8030 x240
E: info@excelsiormining.com
www.excelsiormining.com

INDUSTRY: Manufacturing and Production - Mining and Metals
SUBJECT: ANL - ANALYSTS' COMMENTS

----------------------------------------------
Suite 900, 25 York Street, Toronto, ON M5J 2V5
Toll Free:888-299-0338
Phone: 416-362-0885
info@marketwired.com
----------------------------------------------
If you no longer want to receive 
announcements from us, please do not reply to this e-mail.
Instead simply click 
http://marketwire.com/mw/fmu.jsp?id=583409258