Source	CANADA NEWSWIRE
Date	02/27/2014
Time	05:01:54 AM

Company	 Rathdowney Resources Ltd.
Title	Rathdowney Project Olza update: Initial objectives achieved, next phase
of work underway





    CDNX Symbol: RTH











Press Release	




" BC-RathdowneyProjectOlza   02-27 1000
News release via Canada NewsWire, Vancouver 604-669-7764 -ME-

Attention Business  Editors:
^Rathdowney Project Olza update: Initial objectives achieved, next phase
of work underway@

VANCOUVER, Feb. 27, 2014 /CNW/ - Rathdowney Resources Ltd. ("Rathdowney"
or the "Company") (TSX-V: RTH) reports that all of the Company's initial
objectives for its Olza Zinc-Lead-Silver Project in southwest Poland were
successfully achieved, and the Company is progressing with its Phase II
programs.
Significant Mineral Resources
Rathdowney began work at Project Olza in 2010, with a comprehensive
program to assess the resource potential of the Olza zinc-lead-silver
deposits. This work involved retrieval, compilation and review of the
extensive historical database, including key information such as sampling and
assay procedures and drill-hole recoveries as well as executing a 225-hole
drilling program in the central part of the project-area. Rathdowney's
drilling confirmed the consistency of historical analytical results, the
continuity of the mineralization and the presence of important concentrations
of zinc, lead and silver. An estimate of significant mineral resources (21.2
million tonnes in the inferred category grading 7.42% combined zinc and lead1)
was announced in September 2012, based on National Instrument 43-101
standards. The Company's work also indicates excellent potential for expansion
of the mineral resources.
______________________________________ 1 Estimated at a 2.0% zinc cutoff;
individual grades are 5.88% zinc and 1.54% lead (see Rathdowney News Release
dated September 11, 2012). Silver was not analysed during historical drilling
so was not included in the estimate.

Metallurgical testing indicates simple flotation process
In conjunction with the initial resource estimate, Melis Engineering of
Saskatoon, Saskatchewan was engaged to oversee a preliminary metallurgical
testwork program at SGS Laboratories near Truro, Cornwall, UK. Open-cycle
batch flotation tests were undertaken on a bulk composite collected from
Rathdowney's drilling, which is representative of the Olza mineralization. The
testwork determined that optimum metallurgy could be obtained using standard
zinc and lead flotation conditions (March 12, 2013 news release). Based on
these results, a standard six-cycle lock-cycle test was completed to quantify
recoveries and concentrate grades under conditions approaching steady state,
with the following excellent results (June 18, 2013 news release): a projected
zinc recovery of 92% to a 58% zinc concentrate that assayed 179 g/t silver
(representing 83% recovery of silver), and a projected lead recovery of 90% or
better to a 70% lead concentrate.
Local Infrastructure Opportunities
The 150-square kilometre Olza property is located in the Upper Silesian
Mining District, an area of world-class Mississippi Valley zinc-lead-silver
deposits where mining has taken place since the 12th century. As a result, the
area has extensive existing mining infrastructure. The deposits at Olza are
along strike from the long-life Pomorzany zinc-lead mine and past producing
Olkusz and Boleslaw mines. Importantly, it is also located 30 kilometres from
the ZGH zinc smelter at Boleslaw and a railway line to the smelter runs
through the Olza project-area.
Rathdowney is looking to take best advantage of the project's excellent
location, and is exploring potential synergies with local mining companies as
well as energy, construction, mining and processing contractors that offer
real opportunities to reduce project costs and timelines.
Active Community Engagement
Rathdowney established a local team and began an active engagement
program with government and local landowners in 2010. These consultation
activities have expanded as the Project Olza has advanced. In early 2013, the
Company began a series of meetings to provide the broader public in the
surrounding communities with information on the work carried out so far and
the Company's plans moving forward. Some 34 local meetings involving more than
400 participants have been held, and more are planned.
Advancing Initial Stages of Permitting
Since successful completion of its resource assessment in mid-2013, the
Rathdowney project team has planned and initiated Phase II. This work
encompasses comprehensive engineering and environmental studies, expected to
continue into 2015, and ongoing community engagement activities designed to
advance the project and facilitate permitting, as outlined for projects in
Poland.
About Rathdowney
Rathdowney Resources Ltd. is an exploration and development company
focused on advancing the Olza zinc-lead-silver project in Poland through
permitting and into production. Rathdowney is associated with Hunter Dickinson
Inc. ("HDI") a diversified, global mine development company with a 25-year
history of mineral development success. HDI applies its unique strengths and
capabilities to acquire, develop, operate and monetize mineral properties that
provide consistently superior returns to shareholders.
David Copeland, PEng, a qualified person as defined under NI43-101, has
reviewed the technical information in this release.
On behalf of the Board of Directors David J. Copeland President, CEO and
Chairman
Neither the TSX Venture Exchange nor its Regulation Services Provider (as
that term is defined in the policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.
This release includes certain statements that may be deemed
"forward-looking statements". All statements in this release, other than
statements of historical facts, that address exploration drilling,
exploitation activities and events or developments that the Company expects,
are forward looking statements. Although the Company believes the expectations
expressed in such forward-looking statements are based on reasonable
assumptions, such statements are not guarantees of future performance and
actual results or developments may differ materially from those in the
forward-looking statements. Factors that could cause actual results to differ
materially from those in forward-looking statements include market prices,
potential environmental issues or liabilities associated with exploration,
development and mining activities, exploitation and exploration successes,
continuity of mineralization, uncertainties related to the ability to obtain
necessary permits, licenses and title and delays due to third party
opposition, changes in government policies regarding mining and natural
resource exploration and exploitation, continued availability of capital and
financing, and general economic, market or business conditions. Investors are
cautioned that any such statements are not guarantees of future performance
and actual results or developments may differ materially from those projected
in the forward-looking statements. For more information on the Company,
investors should review the Company's continuous disclosure filings that are
available at www.sedar.com.
SOURCE Rathdowney Resources Ltd.



To view this news release in HTML formatting, please use the following URL:
http://www.newswire.ca/en/releases/archive/February2014/27/c7802.html

-0-                           02/27/2014
/For further information:
For further details on Rathdowney and its projects,
visit www.rathdowneyresources.com or contact Investor Services at (604)
684-6365 or within North America at 1-800-667-2114.
/
(RTH.)

CO:  Rathdowney Resources Ltd.
ST:  British Columbia
IN:  MNG
SU:  DSC

-30-