Source	Marketwire
Date	02/02/2016
Time	03:30:54 AM

Company	 NEMASKA LITHIUM INC.
Title	Nemaska Lithium Provides Update on Phase 1 Lithium Hydroxide Plant 
Construction Schedule





    CDNX Symbol: NMX











Press Release




NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Nemaska Lithium Inc.

TSX VENTURE SYMBOL: NMX
OTCQX SYMBOL: NMKEF

February 2, 2016

Nemaska Lithium Provides Update on Phase 1 Lithium Hydroxide Plant Construction 
Schedule


QUEBEC CITY, QUEBEC--(Marketwired - Feb. 2, 2016) - Nemaska Lithium Inc. 
("Nemaska Lithium" or the "Corporation") (TSX VENTURE:NMX)(OTCQX:NMKEF) is 
pleased to provide a general update on its Phase 1 Lithium Hydroxide Plant. The 
Phase 1 Plant is designed to produce 500 tonnes per year of high purity lithium 
hydroxide. Construction of the Phase 1 Plant is expected to start during 
Q1-2016 and be completed during Q4-2016. On this matter, the City of Shawinigan 
will complete shortly the re-zoning process required to allow the Corporation 
to operate the Phase 1 and Commercial Hydromet plants at this location.

Earlier today, Nemaska Lithium announced receipt of the first installment of 
$2.1M from Sustainable Development Technology Canada (SDTC). Accordingly, the 
Corporation is in advanced discussions with key suppliers and intends to issue 
purchase orders in the coming weeks for certain equipment required for the 
construction of the Phase 1 Lithium Hydroxide Plant. In addition, Nemaska 
Lithium has commenced detailed engineering with a start-up target of Q4-2016 
for the Phase 1 Plant.

Once built, Nemaska Lithium intends to use this facility to fulfill the terms 
of the MOU with Johnson Matthey Battery Materials Ltd (JMBM) of Candiac, Quebec 
that contemplates an up-front payment of CDN$12M by JMBM in exchange for 
services and products of the same value from the Phase 1 Plant (see press 
release November 19, 2015). In addition, Nemaska Lithium will produce 
commercial lithium hydroxide samples to send to end users in the lithium 
battery market with a goal of securing off-take agreements in advance of start 
of production at the Whabouchi lithium mine and commercial hydromet facility. 
Nemaska Lithium is in discussions with a number of potential end users, all of 
which have requested samples as soon as possible.

"The agreement with SDTC and the successful re-zoning of the site are 
significant milestones that will enable us to launch the construction of the 
Phase 1 Lithium Hydroxide Plant," commented Guy Bourassa, President and CEO. 
"With the official launch of our Phase 1 project, we are looking forward to 
working with our community partners both locally and regionally. Community 
outreach and information sessions are ongoing and we will be presenting to the 
Manufacturiers de la Mauricie et du Centre-du-Quebec later this week in 
Trois-Rivieres, Quebec. We are also, among other things, scheduling meetings 
with the Shawinigan Chamber of Commerce and Industry to keep the local business 
community up to date on our project."

About Nemaska Lithium

Nemaska Lithium intends to become a lithium hydroxide and lithium carbonate 
supplier to the emerging lithium battery market that is largely driven by 
electric vehicles, cell phones, tablets and other consumer products. The 
Corporation is developing in Quebec one of the most important spodumene lithium 
hard rock deposit in the world, both in volume and grade. The spodumene 
concentrate produced at Nemaska Lithium's Whabouchi mine will be shipped to the 
Corporation's lithium compounds processing plant to be built in Shawinigan, 
Quebec. This plant will transform spodumene concentrate into high purity 
lithium hydroxide and carbonate using the proprietary methods developed by the 
Corporation, and for which patent applications have been filed.

Neither TSX Venture Exchange nor its Regulation Services Provider (as that term 
is defined in the policies of the TSX Venture Exchange) accepts responsibility 
for the adequacy or accuracy of this release.

The statements herein that are not historical facts are forward-looking 
statements. These statements address future events and conditions and so 
involve inherent risks and uncertainties. Actual results could differ from 
those currently projected. The Corporation does not assume the obligation to 
update any forward-looking statement.

- 30 -

CONTACT INFO:

Nemaska Lithium Inc.
Mr. Guy Bourassa
President and Chief Executive Officer
418 704-6038
info@nemaskalithium.com

or

Nemaska Lithium Inc.
Mr. Victor Cantore
Investor Relations
514 831-3809
victor.cantore@nemaskalithium.com

or

Nemaska Lithium Inc.
Ms. Wanda Cutler
Investor Relations
416 303-6460
wanda.cutler@nemaskalithium.com
www.nemaskalithium.com

INDUSTRY: Manufacturing and Production - Mining and Metals
SUBJECT: MEX - MINING EXPLORATION UPDATE

----------------------------------------------
Suite 900, 25 York Street, Toronto, ON M5J 2V5
Toll Free:888-299-0338
Phone: 416-362-0885
info@marketwired.com
----------------------------------------------
If you no longer want to receive 
announcements from us, please do not reply to this e-mail.
Instead simply click 
http://marketwire.com/mw/fmu.jsp?id=556343631