Source	Marketwire
Date	02/24/2016
Time	04:30:40 AM

Company	 CRYSTAL PEAK MINERALS INC.
Title	Crystal Peak Minerals Inc. Provides Feasibility Study Update





    CDNX Symbol: CPM











Press Release




NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Crystal Peak Minerals Inc.

TSX VENTURE SYMBOL: CPM
OTCQX SYMBOL: CPMMF

February 24, 2016

Crystal Peak Minerals Inc. Provides Feasibility Study Update


TORONTO, ONTARIO--(Marketwired - Feb. 24, 2016) - Crystal Peak Minerals Inc. 
("Crystal Peak") (TSX VENTURE:CPM)(OTCQX:CPMMF) is pleased to announce that 
feasibility study work on its premium specialty fertilizer project on the 
Sevier Playa in southwestern Utah, U.S.A. (the "Sevier Playa Project") is 
advancing along forecast timelines.

Upon receipt of funding from EMR Capital Resources Fund 1, LP in May 2015, work 
began to develop a field program to address information required to complete a 
feasibility study (the "FS Field Program"). The FS Field Program is scheduled 
to be completed in the first quarter of 2016.

"The entire team looks forward to the positive results from this final testing 
process so that we can complete the definitive feasibility study and permitting 
processes required to start the construction of the Sevier Playa Project," 
reports Lance D'Ambrosio, Crystal Peak's CEO. "We are all very excited for the 
Crystal Peak project as SOP pricing remains strong as the fruit, vegetable, nut 
tree, and turf market for chloride free specialty potassium products expands."

Primary objectives of the FS Field Program included improving the understanding 
of playa hydrology, continuing the development of a numeric model to evaluate 
playa hydrology and resource recovery, improving geotechnical understanding, 
and advancing permitting. Norwest Corporation and CH2M HILL Engineers, Inc. 
were retained to develop and oversee the program. Work has been completed on 
trench tests and on a drill program intended to provide brine and sediment 
analysis in order to improve understanding of the brine resource zones. 
Additionally, long-term sealed double-ring infiltrometer tests and other work 
are intended to improve the geotechnical understanding of the playa. Other 
programs included an aerial survey of the playa, continued evaporation 
analysis, laboratory work to support the FS Field Program effort, and a 
potentiometric survey to support the numeric model.

The trenches and wells required to complete the in-the-field testing were 
concluded in December, 2015 and since then, required flow tests have been 
underway. These tests will be completed in Q1 2016 at which time work on the 
definitive feasibility study for the Sevier Playa Project will be initiated. It 
is expected that results from the feasibility study will be available by the 
end of 2016 and will be used to finalize the Environmental Impact Statement and 
other required mining permits.

About Crystal Peak Minerals Inc.

Crystal Peak is focused on the production of premium specialty fertilizers. 
Crystal Peak controls, directly or through agreement, mineral leases on more 
than 124,000 acres on its Sevier Playa property in Millard County, Utah. With a 
brine resource known to contain potassium, magnesium, sulphate, lithium, and a 
suite of other beneficial minerals, Crystal Peak is targeting the production of 
specialty fertilizers, initially focused on potassium sulphate ("SOP"), through 
the use of a cost-effective solar evaporation process. SOP and other specialty 
fertilizers are used in the production of high value, chloride-sensitive crops 
such as fruits, vegetables, and tree nuts. Crystal Peak is currently engaged in 
engineering and analysis designed to support a feasibility study, environmental 
permitting, and ultimately mineral production.

Neither TSX Venture Exchange nor its Regulation Services Provider (as that term 
is defined in the policies of the TSX Venture Exchange) accepts responsibility 
for the adequacy or accuracy of this release.

Forward-Looking Information

This news release contains "forward-looking information" within the meaning of 
applicable Canadian securities legislation. Forward-looking information 
includes, but is not limited to the completion and timing of a feasibility 
study and the results thereof, the targeting of the development and production 
of specialty fertilizers, including SOP, through the use of a cost-effective 
solar evaporation process, and the Crystal Peak's future business. Generally, 
forward-looking information can be identified by the use of forward-looking 
terminology such as "plans", "expects", or "does not expect", "is expected", 
"budget", "scheduled", "estimates", "forecasts", "intends", "anticipates", or 
"does not anticipate", or "believes" or variations of such words and phrases or 
state that certain actions, events or results "may", "could", "would", "might", 
or "will be taken", "occur", or "be achieved". Forward-looking information is 
based on the opinions and estimates of management at the date the information 
is made, and is based on a number of assumptions and is subject to known and 
unknown risks, uncertainties and other factors that may cause the actual 
results, level of activity, performance or achievements of Crystal Peak to be 
materially different from those expressed or implied by such forward-looking 
information. Although Crystal Peak has attempted to identify important factors 
that could cause actual results to differ materially from those contained in 
forward-looking information, there may be other factors that cause results not 
to be as anticipated, estimated or intended. There can be no assurance that 
such information will prove to be accurate, as actual results and future events 
could differ materially from those anticipated in such information. 
Accordingly, readers should not place undue reliance on forward-looking 
information. Crystal Peak does not undertake to update any forward-looking 
information, except in accordance with applicable securities laws.

- 30 -

CONTACT INFO:

Crystal Peak Minerals Inc.
Lance D'Ambrosio
Chief Executive Officer
(801) 485-0223
lance@crystalpeakminerals.com

INDUSTRY: Manufacturing and Production - Mining and Metals
SUBJECT: MEX - MINING EXPLORATION UPDATE

----------------------------------------------
Suite 900, 25 York Street, Toronto, ON M5J 2V5
Toll Free:888-299-0338
Phone: 416-362-0885
info@marketwired.com
----------------------------------------------
If you no longer want to receive 
announcements from us, please do not reply to this e-mail.
Instead simply click 
http://marketwire.com/mw/fmu.jsp?id=558757318