Source	Marketwire
Date	02/21/2017
Time	08:20:03 AM

Company	 ANFIELD GOLD CORP.
Title	Anfield Provides Progress Update on the Coringa Project





    CDNX Symbol: ANF











Press Release




NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Anfield Gold Corp.

TSX VENTURE SYMBOL: ANF

February 21, 2017

Anfield Provides Progress Update on the Coringa Project


VANCOUVER, BRITISH COLUMBIA--(Marketwired - Feb. 21, 2017) - Anfield Gold Corp. 
("Anfield" or the "Company") (TSX VENTURE:ANF) is pleased to report on progress 
at its 100% owned Coringa Gold Project (the "Project") in Para State, Brazil.

The Company has made significant progress towards the goal of advancing the 
Project into production. The disassembly and relocation of the Andorinhas Plant 
purchased from Troy Resources has been completed. The majority of the plant and 
mining equipment has been moved to the Project. Major plant components such as 
crushers, compressors, ball mills and mining equipment have been refurbished 
and are ready for installation. A detailed CIL plant design for construction is 
well advanced, and the tailings storage facility final design is near 
completion. Procurement of long lead time and critical components of the plant 
has been initiated.

In support of this work and towards completion of the Project feasibility 
study, site characterization, metallurgical, geotechnical, hydrogeologic and 
condemnation drilling has been completed. In addition, site infrastructure and 
ancillary facility construction is well advanced including: construction of 
project camp, office and maintenance facilities, upgrading and improvement of 
Project access roads including construction of storm water control structures.

The 20,000 metre infill drilling program has been expanded to approximately 
26,500 metres and, to date, the Company has completed 23,417m of this drilling. 
The infill drilling program is expected to be completed in March and results 
will be used to finalize the feasibility study resource model, mine design and 
schedule. The company has also completed other types of drilling at the project 
in support of the feasibility study and these are summarized in Table 1.

/T/

----------------------------------------------------------------------------
Diamond     Reverse-
Number of  Drill Holes  Circulation
Drilling Purpose                     drill holes          (m)    Holes (m)
----------------------------------------------------------------------------
Infill Resource Drilling                     154       15,207        8,210
----------------------------------------------------------------------------
Geotechnical Drilling                         24        1,491            -
----------------------------------------------------------------------------
Condemnation Drilling                          4          743            -
----------------------------------------------------------------------------
Water Well Drilling                           14            -          617
----------------------------------------------------------------------------
Metallurgical sampling drilling                4          285            -
----------------------------------------------------------------------------
TOTAL                                        186       18,343            -
----------------------------------------------------------------------------
Table 1. Breakdown of Anfield's drilling at the Project by purpose.

/T/

The Company expects to complete the Project feasibility study in the second 
quarter of 2017. Geology, engineering, environmental and social studies 
supporting the study are ongoing. Reassembly of the plant and mine development 
at the Project will begin once detailed engineering is complete and the 
required permits are obtained.

The Company has applied for trial mining licenses to allow for initial 
construction and installation of the plant at the Project, underground mine 
development, pilot scale mining and the sale of gold, and expects to receive 
the licenses shortly. In addition, permitting efforts are ongoing to obtain the 
mining concession license and related operating licenses for the Project. These 
will allow for the planned full scale production rate of 750 tonnes of mineral 
reserve per day.

Anfield Gold Corp.

Marshall Koval, Chairman & CEO

Neither the TSX Venture Exchange nor its Regulation Services Provider (as that 
term is defined in the policies of the TSX Venture Exchange) accepts 
responsibility for the adequacy or accuracy of this news release.

The foregoing information contains forward-looking statements regarding 
Anfield's future plans. In making the forward-looking statements in this 
release, Anfield has applied certain factors and assumptions that are based on 
information currently available to Anfield as well as Anfield's current beliefs 
and assumptions. Although Anfield considers these beliefs and assumptions to be 
reasonable based on information currently available to it, they may prove to be 
incorrect, and the forward-looking statements in this release are subject to 
numerous risks, uncertainties and other factors that may cause future results 
to differ materially from those expressed or implied in such forward-looking 
statements. Such risk factors include, among others, risks associated with the 
business of Anfield, risks related to reliance on technical information 
provided by Magellan Minerals Ltd. as related to the Coringa project; risks 
relating to exploration and potential development of Magellan Minerals Ltd.'s 
projects; risks related to obtaining the permits and approvals necessary to 
develop and commission the Coringa project on terms that are acceptable to 
Anfield; risks related to Anfield identifying suitable acquisition targets; 
business and economic conditions in the mining industry generally; the supply 
and demand for labour and other project inputs; prices for commodities to be 
produced and changes in commodity prices; changes in interest and currency 
exchange rates; risks relating to inaccurate geological and engineering 
assumptions (including with respect to the tonnage, grade and recoverability of 
reserves and resources); risks relating to unanticipated operational 
difficulties (including failure of plant, equipment or processes to operate in 
accordance with specifications or expectations, cost escalation, unavailability 
of materials and equipment, government action or delays in the receipt of 
government approvals, industrial disturbances or other job action, and 
unanticipated events related to health, safety and environmental matters); 
risks relating to adverse weather conditions; political risk and social unrest; 
changes in general economic conditions or conditions in the financial markets; 
and changes to business and economic conditions in the mining industry 
generally. Although Anfield has attempted to identify important factors that 
could cause actual results to differ materially from those contained in 
forward-looking information, there may be other factors that cause results not 
to be as anticipated, estimated or intended. There can be no assurance that 
such information will prove to be accurate, as actual results and future events 
could differ materially from those anticipated in such statements. Accordingly, 
readers should not place undue reliance on forward-looking information. Anfield 
does not undertake to update any forward-looking information, except in 
accordance with applicable securities laws.

- 30 -

CONTACT INFO:

Anfield Gold Corp.
Martin Rip
+ 604 646-1884
Fax: + 604 687-7041

INDUSTRY: Manufacturing and Production - Mining and Metals
SUBJECT: MEX - MINING EXPLORATION UPDATE

----------------------------------------------
Suite 900, 25 York Street, Toronto, ON M5J 2V5
Toll Free:888-299-0338
Phone: 416-362-0885
info@marketwired.com
----------------------------------------------
If you no longer want to receive 
announcements from us, please do not reply to this e-mail.
Instead simply click 
http://marketwire.com/mw/fmu.jsp?id=588245874