Source	MARKET NEWS
Date	02/21/2017
Time	08:34:00 AM

Company	 Anfield Gold Corp.
Title	Progress 
Update On The Coringa Project





    CDNX Symbol: ANF











Press Release





ANFIELD GOLD CORP ("ANF-V")
- Progress Update On The Coringa Project

Anfield Gold Corp. ("Anfield" or the "Company") is pleased to
report on progress at its 100% owned Coringa Gold Project (the
"Project") in Para State, Brazil.

The Company has made significant progress towards the goal of
advancing the Project into production. The disassembly and relocation
of the Andorinhas Plant purchased from Troy Resources has been
completed. The majority of the plant and mining equipment has been
moved to the Project. Major plant components such as crushers,
compressors, ball mills and mining equipment have been refurbished and
are ready for installation. A detailed CIL plant design for
construction is well advanced, and the tailings storage facility final
design is near completion. Procurement of long lead time and critical
components of the plant has been initiated.

In support of this work and towards completion of the Project
feasibility study, site characterization, metallurgical, geotechnical,
hydrogeologic and condemnation drilling has been completed. In
addition, site infrastructure and ancillary facility construction is
well advanced including: construction of project camp, office and
maintenance facilities, upgrading and improvement of Project access
roads including construction of storm water control structures.

The 20,000 metre infill drilling program has been expanded to
approximately 26,500 metres and, to date, the Company has completed
23,417m of this drilling. The infill drilling program is expected to be
completed in March and results will be used to finalize the feasibility
study resource model, mine design and schedule. The company has also
completed other types of drilling at the project in support of the
feasibility study and these are summarized in Table 1.

//st
Drilling Purpose       Number of      Diamond    Reverse-
drill holes  Drill Holes Circulation
(m)   Holes (m)
Infill Resource Drilling     154       15,207      8,210
Geotechnical Drilling         24        1,491          -
Condemnation Drilling          4          743          -
Water Well Drilling           14            -        617
Metallurgical sampling
drilling                      4          285          -
TOTAL                        186       18,343          -
Table 1. Breakdown of
Anfield's drilling
at the Project by purpose.
//et

The Company expects to complete the Project feasibility study in
the second quarter of 2017. Geology, engineering, environmental and
social studies supporting the study are ongoing. Reassembly of the
plant and mine development at the Project will begin once detailed
engineering is complete and the required permits are obtained.

The Company has applied for trial mining licenses to allow for
initial construction and installation of the plant at the Project,
underground mine development, pilot scale mining and the sale of gold,
and expects to receive the licenses shortly. In addition, permitting
efforts are ongoing to obtain the mining concession license and related
operating licenses for the Project. These will allow for the planned
full scale production rate of 750 tonnes of mineral reserve per day.

Anfield Gold Corp.

Marshall Koval, Chairman & CEO

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
news release.

The foregoing information contains forward-looking statements
regarding Anfield's future plans. In making the forward-looking
statements in this release, Anfield has applied certain factors and
assumptions that are based on information currently available to
Anfield as well as Anfield's current beliefs and assumptions. Although
Anfield considers these beliefs and assumptions to be reasonable based
on information currently available to it, they may prove to be
incorrect, and the forward-looking statements in this release are
subject to numerous risks, uncertainties and other factors that may
cause future results to differ materially from those expressed or
implied in such forward-looking statements. Such risk factors include,
among others, risks associated with the business of Anfield, risks
related to reliance on technical information provided by Magellan
Minerals Ltd. as related to the Coringa project; risks relating to
exploration and potential development of Magellan Minerals Ltd.'s
projects; risks related to obtaining the permits and approvals
necessary to develop and commission the Coringa project on terms that
are acceptable to Anfield; risks related to Anfield identifying
suitable acquisition targets; business and economic conditions in the
mining industry generally; the supply and demand for labour and other
project inputs; prices for commodities to be produced and changes in
commodity prices; changes in interest and currency exchange rates;
risks relating to inaccurate geological and engineering assumptions
(including with respect to the tonnage, grade and recoverability of
reserves and resources); risks relating to unanticipated operational
difficulties (including failure of plant, equipment or processes to
operate in accordance with specifications or expectations, cost
escalation, unavailability of materials and equipment, government
action or delays in the receipt of government approvals, industrial
disturbances or other job action, and unanticipated events related to
health, safety and environmental matters); risks relating to adverse
weather conditions; political risk and social unrest; changes in
general economic conditions or conditions in the financial markets; and
changes to business and economic conditions in the mining industry
generally. Although Anfield has attempted to identify important factors
that could cause actual results to differ materially from those
contained in forward-looking information, there may be other factors
that cause results not to be as anticipated, estimated or intended.
There can be no assurance that such information will prove to be
accurate, as actual results and future events could differ materially
from those anticipated in such statements. Accordingly, readers should
not place undue reliance on forward-looking information. Anfield does
not undertake to update any forward-looking information, except in
accordance with applicable securities laws.

Contact Information:

Anfield Gold Corp.
Martin Rip
+ 604 646-1884
+ 604 687-7041 (FAX)
______________________________
_______________________________________________
TSX Venture closing price for ANF-V
Date: 2017/02/17
Closing Price: 1.14
____________________________________________________________
(c)2017 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1705100035TS11705101469-08321320170221