Source	CANADIAN CORPORATE NEWS

Date	01/13/2000

Time	10:14:54 AM

Company	TRANSGLOBE ENERGY CORP.

Title	TransGlobe Energy Corporation Announces Operations Updates for Yemen and

Canada

Press Release

NEWS RELEASE TRANSMITTED BY CANADIAN CORPORATE NEWS

FOR: TransGlobe Energy Corporation

TSE SYMBOL:  TGL

CDNX SYMBOL:  TGL

OTC Bulletin Board SYMBOL:  TGLEF

January 13, 2000

TransGlobe Energy Corporation Announces Operations Updates for Yemen and Canada

CALGARY, ALBERTA--TransGlobe Energy Corporation (TSE, symbol "TGL"; NASD OTC-BB

symbol "TGLEF"; CDNX symbol "TGL")

HIGHLIGHTS

- Block 32, Yemen - Declaration of Commerciality and Tasour Development Plan

submitted to the Ministry of Oil and Mineral Resources

- Block S-1, Yemen - Construction of well sites underway, drilling to start

imminently.

- Gas discovery in Western Canada

INTERNATIONAL EXPLORATION UPDATE

Block 32, Republic of Yemen

The operator, DNO ASA, submitted the Declaration of Commerciality and Tasour

Development Plan  to the Ministry of Oil and Mineral Resources on December 18,

1999.  The Development Plan anticipates the start of production by mid-year

2000 with an initial production rate of

5,000 - 7,000 bopd (500 - 700 bopd net to TransGlobe).  DNO ASA also is

preparing bid documents for the construction of production facilities and a 65

kilometre (40 mile) pipeline to the Canadian Occidental central production

facility.  TransGlobe anticipates construction to commence during April 2000.

Block S-1, Republic of Yemen

TransGlobe's joint venture partner Vintage Petroleum Yemen Inc., a wholly owned

subsidiary of Vintage Petroleum, Inc. (NYSE:VPI) is in the midst of

construction on the well sites, camp and air strip in preparation for its three

well drilling campaign.  The camp facilities are being moved on site and the

drilling rig will be moved on and set up over the next two weeks.  Vintage

advises TransGlobe that spudding of the first well on Block S-1 is expected by

the end of January.  The construction work was delayed approximately six weeks

due to extended contract negotiations with the civil engineering contractor.

The first well (An Naeem #1) will test a possible extension of Jannah Hunt's

Halewah field (currently producing 25,000 bopd).

Canada

TransGlobe drilled two exploration wells in western Canada during December 1999

and January 2000 resulting in one gas discovery and one dry hole.  The Company

anticipates completing the gas discovery and connecting in to a nearby pipeline

system during the first quarter of 2000.  TransGlobe will participate in an

additional gas exploration well planned for the first quarter of 2000.

Toronto Stock Exchange Listing

Under the restructuring of Canada's capital markets The Toronto Stock Exchange

will be the country's sole market for senior equities.  TransGlobe has received

written confirmation from the TSE yesterday that it is a qualified TSE-listed

issuer and therefore TransGlobe common shares will trade in Canada only on the

TSE effective January 31, 2000.  The CDNX listing for TransGlobe will

automatically be withdrawn on January 31, 2000.  TransGlobe common shares will

also continue to trade on the OTC Bulletin Board in the U.S.

This release includes certain statements that may be deemed to be

"forward-looking statements" within the meaning of the US Private Securities

Litigation Reform Act of 1995.  All statements in this release, other than

statements of historical facts, that address future production, reserve

potential, exploration drilling, exploitation activities and events or

developments that the company expects are forward-looking statements.  Although

TransGlobe believes the expectations expressed in such forward-looking

statements are based on reasonable assumptions, such statements are not

guarantees of future performance and actual results or developments may differ

materially from those in the forward-looking statements.  Factors that could

cause actual results to differ materially from those in forward-looking

statements include oil and gas prices, exploitation and exploration successes,

continued availability of capital and financing, and general economic, market

or business conditions.

On Behalf of the Board of Directors of

TRANSGLOBE ENERGY CORPORATION

Ross G. Clarkson

President & C.E.O.

- 30 -

FOR FURTHER INFORMATION PLEASE CONTACT :

TransGlobe Energy Corporation

Ross G. Clarkson

President & C.E.O.

(403) 264-9888

(403) 264-9898

http://www.trans-globe.com

trglobe@trans-globe.com

or

TransGlobe Energy Corporation

Lloyd W. Herrick

Vice President & C.O.O.

(403) 264-9888

Toll-free 1 (877) 308-9888 in the U.S. and Canada

(during the Rights Offering only)

INDUSTRY:  OIL

SUBJECT:   OEX