Source	CANADA NEWSWIRE
Date	01/14/2014
Time	08:29:48 PM

Company	 Mountainview Energy Ltd.
Title	Mountainview Energy Ltd. provides operational update on its two-well
drilling program on its 12 Gage Project





    CDNX Symbol: MVW











Press Release	




" BC-MVW-12-Gage-Project   01-14 1100
News release via Canada NewsWire, Toronto 416-863-9350 -ME-

Attention Business  Editors:
^Mountainview Energy Ltd. provides operational update on its two-well
drilling program on its 12 Gage Project@

CUT BANK, MT, Jan. 14, 2014 /CNW/ - Mountainview Energy Ltd. (TSXV: MVW)
("Mountainview" or the "Company") is pleased to provide an update on its
continuing development of the 12 Gage Project in Divide County, ND.
The Company has increased its working interests in the Reistad 23-14-1H
and Reistad 26-35s-1H wells through lease purchases. The following table
illustrates the updated working interests in the two-well program:




Well Name                                Previous     New Working
Working       Interest
Location           Interest

Reistad 23 well       Sec. 14 & 23,         67%           92.5%
T162N-R101W,
Divide County,
ND

Reistad 26 well       Sec. 26 & 35,         78%           99.2%
T162N-R101W,
Divide County,
ND
The Company moved Ensign Rig (number sign)118 onto the Reistad pad located in 
Sec. 23
T162-101W and spudded the Reistad 23-14-1H (the "Reistad 23 well"). This is
the Company's first drilling project with a "skidable" rig on a multi-well
drilling pad. To date, the Company successfully reached a total depth of
18,760 feet on the Reistad 23 well and experienced quality gas and oil shows
while drilling the horizontal lateral, which were very similar to the
Company's previous wells in the project. The Company took 19 days to drill the
Reistad 23 well and costs are currently under budget.
After finishing the Reistad 23 well, the Company skidded the Ensign Rig
(number sign)118 and started drilling the lateral for the Reistad 26-35S-1H 
(the "Reistad
26 well"). The Company has successfully reached a total depth of 19,030 feet
on the Reistad 26 well and again experienced quality gas and oil shows while
drilling the horizontal lateral.
Mountainview will now prepare both wells for completion. The Company
plans to perform a 32 stage plug and perforation fracture treatment on both
wells simultaneously. Completion operations are scheduled to begin in late
January, 2014.
Patrick M. Montalban, President & Chief Executive Officer, commented:
"We are pleased that both wells were successfully drilled safely,
efficiently and under budget, indicating that our operational experience
gained from the first wells in the program has led to cost efficiencies on
current wells. The ability to increase our working interest in this
prospective acreage is a positive transaction for the Company and we look
forward to the upcoming fracture stimulation operations." About Mountainview
Mountainview Energy Ltd. is a public oil and gas company listed on the
TSX Venture Exchange, with a primary focus on the exploration, production and
development of the Bakken and Three Forks Shale in the Williston Basin and the
South Alberta Bakken.
Forward-Looking Statements
Certain information contained in this press release constitutes
forward-looking statements, including, without limitation, Mountainview's
operational plans and the timing of operations on certain wells. By their
nature, forward-looking statements are subject to numerous risks and
uncertainties, some of which are beyond the Company's control including the
impact of general economic conditions, industry conditions, volatility of
commodity prices, currency fluctuations, environmental risks, competition from
other industry participants, the lack of availability of qualified service
providers, personnel or management, stock market volatility and ability to
access sufficient capital from internal and external sources, inability to
meet or continue to meet listing requirements, the inability to obtain
required consents, permits or approvals and the risk that actual results will
vary from the results forecasted and such variations may be material. Readers
are cautioned that the assumptions used in the preparation of such
information, although considered reasonable at the time of preparation may
prove to be imprecise and, as such, undue reliance should not be placed on
forward-looking statements. The Company's actual results, performance or
achievement could differ materially from those expressed in or implied by,
these forward-looking statements and, accordingly, no assurance can be given
that any of the events anticipated by the forward-looking statements will
transpire or occur, or if any of them do so, what benefits the Company will
derive therefrom.
The forward-looking statements contained in this press release are made
as of the date of this press release. Mountainview disclaims any intention and
assumes no obligation to update or revise any forward-looking statements,
whether as a result of new information, future events or otherwise, except as
required by applicable securities laws. Additionally, Mountainview undertakes
no obligation to comment on the expectations of, or statements made by, third
parties in respect of the matters discussed above.
The forward-looking statements contained in this press release are made
as of the date of this press release. Mountainview disclaims any intention and
assumes no obligation to update or revise any forward-looking statements,
whether as a result of new information, future events or otherwise, except as
required by applicable securities laws. Additionally, Mountainview undertakes
no obligation to comment on the expectations of, or statements made by, third
parties in respect of the matters discussed above.
Analogous Information
Certain information in this document may constitute "analogous
information" as defined in National Instrument 51-101 - Standards of
Disclosure for Oil and Gas Activities ("NI 51-101"), including, but not
limited to, information relating to well characteristics observed by
Mountainview that were compared to previous experiences on the Company's
lands. Management of Mountainview believes the information is relevant as it
helps to define the reservoir characteristics in which Mountainview may hold
an interest. Such information is not an estimate of the reserves or resources
attributable to lands held or to be held by Mountainview and there is no
certainty that the reservoir data and economics information for the lands held
or to be held by Mountainview will be similar to the information presented
herein. The reader is cautioned that the data relied upon by Mountainview may
be in error and/or may not be analogous.
Neither TSX Venture Exchange nor its Regulation Services Provider (as
that term is defined in policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.
SOURCE Mountainview Energy Ltd.



To view this news release in HTML formatting, please use the following URL:
http://www.newswire.ca/en/releases/archive/January2014/14/c8771.html

-0-                           01/14/2014
/For further information:

Patrick M. Montalban, President & Chief Executive Officer Address: PO Box
200, Cut Bank, MT 59427 E-Mail: mvw(at)bresnan.net Web
Site: www.mountainviewenergy.com Fax: (406) 873-2835
Brent Osmond, Vice President Finance & Chief Financial Officer
E-Mail: brento(at)mountainviewenergy.com Phone: (403) 999-8511
/
(MVW. MNVWF)

CO:  Mountainview Energy Ltd.
ST:  Montana
IN:  OIL
SU:  DSC

-30-