Source	MARKET NEWS
Date	01/15/2014
Time	05:02:25 AM

Company	 Mountainview Energy Ltd.
Title	Provides operational update on its two well dril





    CDNX Symbol: MVW











Press Release	





Provides operational update on its two well drilling program on its12 Gage 
Project --->@NEWS RELEASE
MOUNTAINVIEW ENERGY LTD ("MVW-V;MNVWF-0")
- Provides operational update on its two-well drilling program on
- its 12 Gage Project

Mountainview Energy Ltd. ("Mountainview" or the "Company") is
pleased to provide an update on its continuing development of the 12
Gage Project in Divide County, ND.

The Company has increased its working interests in the Reistad
23-14-1H and Reistad 26-35s-1H wells through lease purchases. The
following table illustrates the updated working interests in the
two-well program:

//st
Previous Working       New Working
Well Name         Location                  Interest            Interest
----------------  -------------------  -------------------------------------
Sec. 14 & 23,
T162N-R101W,
Reistad 23 well    Divide County, ND          67%                 92.5%
Sec. 26 & 35,
T162N-R101W,
Reistad 26 well    Divide County, ND          78%                 99.2%
//et

The Company moved Ensign Rig #118 onto the Reistad pad located in
Sec. 23 T162-101W and spudded the Reistad 23-14-1H (the "Reistad 23
well"). This is the Company's first drilling project with a "skidable"
rig on a multi-well drilling pad.  To date, the Company successfully
reached a total depth of 18,760 feet on the Reistad 23 well and
experienced quality gas and oil shows while drilling the horizontal
lateral, which were very similar to the Company's previous wells in the
project.  The Company took 19 days to drill the Reistad 23 well and
costs are currently under budget.

After finishing the Reistad 23 well, the Company skidded the
Ensign Rig #118 and started drilling the lateral for the Reistad
26-35S-1H (the "Reistad 26 well").  The Company has successfully
reached a total depth of 19,030 feet on the Reistad 26 well and again
experienced quality gas and oil shows while drilling the horizontal
lateral.

Mountainview will now prepare both wells for completion.  The
Company plans to perform a 32 stage plug and perforation fracture
treatment on both wells simultaneously.  Completion operations are
scheduled to begin in late January, 2014.

Patrick M. Montalban, President & Chief Executive Officer,
commented:

"We are pleased that both wells were successfully drilled safely,
efficiently and under budget, indicating that our operational
experience gained from the first wells in the program has led to cost
efficiencies on current wells.  The ability to increase our working
interest in this prospective acreage is a positive transaction for the
Company and we look forward to the upcoming fracture stimulation
operations."

About Mountainview

Mountainview Energy Ltd. is a public oil and gas company listed on
the TSX Venture Exchange, with a primary focus on the exploration,
production and development of the Bakken and Three Forks Shale in the
Williston Basin and the South Alberta Bakken.

Forward-Looking Statements

Certain information contained in this press release constitutes
forward-looking statements, including, without limitation,
Mountainview's operational plans and the timing of operations on
certain wells.  By their nature, forward-looking statements are subject
to numerous risks and uncertainties, some of which are beyond the
Company's control including the impact of general economic conditions,
industry conditions, volatility of commodity prices, currency
fluctuations, environmental risks, competition from other industry
participants, the lack of availability of qualified service providers,
personnel or management, stock market volatility and ability to access
sufficient capital from internal and external sources, inability to
meet or continue to meet listing requirements, the inability to obtain
required consents, permits or approvals and the risk that actual
results will vary from the results forecasted and such variations may
be material.  Readers are cautioned that the assumptions used in the
preparation of such information, although considered reasonable at the
time of preparation may prove to be imprecise and, as such, undue
reliance should not be placed on forward-looking statements. The
Company's actual results, performance or achievement could differ
materially from those expressed in or implied by, these forward-looking
statements and, accordingly, no assurance can be given that any of the
events anticipated by the forward-looking statements will transpire or
occur, or if any of them do so, what benefits the Company will derive
therefrom.

The forward-looking statements contained in this press release are
made as of the date of this press release.  Mountainview disclaims any
intention and assumes no obligation to update or revise any
forward-looking statements, whether as a result of new information,
future events or otherwise, except as required by applicable securities
laws. Additionally, Mountainview undertakes no obligation to comment on
the expectations of, or statements made by, third parties in respect of
the matters discussed above.

The forward-looking statements contained in this press release are
made as of the date of this press release.  Mountainview disclaims any
intention and assumes no obligation to update or revise any
forward-looking statements, whether as a result of new information,
future events or otherwise, except as required by applicable securities
laws. Additionally, Mountainview undertakes no obligation to comment on
the expectations of, or statements made by, third parties in respect of
the matters discussed above.

Analogous Information

Certain information in this document may constitute "analogous
information" as defined in National Instrument 51-101 - Standards of
Disclosure for Oil and Gas Activities ("NI 51-101"), including, but not
limited to, information relating to well characteristics observed by
Mountainview that were compared to previous experiences on the
Company's lands.  Management of Mountainview believes the information
is relevant as it helps to define the reservoir characteristics in
which Mountainview may hold an interest. Such information is not an
estimate of the reserves or resources attributable to lands held or to
be held by Mountainview and there is no certainty that the reservoir
data and economics information for the lands held or to be held by
Mountainview will be similar to the information presented herein. The
reader is cautioned that the data relied upon by Mountainview may be in
error and/or may not be analogous.

Neither TSX Venture Exchange nor its Regulation Services Provider
(as that term is defined in policies of the TSX Venture Exchange)
accepts responsibility for the adequacy or accuracy of this release.

Patrick M. Montalban, President & Chief Executive Officer
EMAIL:  mvw@bresnan.net






































TSX Venture closing price for MVW-V
Date: 2014/01/14
Closing Price: 0.54

FAX:  (406) 873-2835
____________________________________________________________
(c)2014 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1401300080TS11401302976-21012720140114