Source	Marketwire
Date	01/16/2014
Time	05:30:30 AM

Company	 ATICO MINING CORPORATION
Title	Atico Mining Corporation: Scale-Up of El Roble Mine Operations Advancing 
on Schedule





    CDNX Symbol: ATY











Press Release	




NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Atico Mining Corporation

TSX VENTURE SYMBOL: ATY
PINKSHEETS SYMBOL: ATCMF

January 16, 2014

Atico Mining Corporation: Scale-Up of El Roble Mine Operations Advancing on 
Schedule


VANCOUVER, BRITISH COLUMBIA--(Marketwired - Jan. 16, 2014) - Atico Mining 
Corporation (TSX VENTURE:ATY)(PINKSHEETS:ATCMF) reports that the scale-up and 
modernization of its recently acquired El Roble copper-gold mine in Colombia 
are progressing on schedule. The company expects to be operating at full 
capacity by the fourth quarter of 2014.

"We are very pleased with the execution of the scale-up and modernization plan 
at the El Roble mine during this initial phase of the integration process, 
perhaps one of the most challenging," said Fernando E. Ganoza, CEO. "We are on 
track to deliver on our promises thanks to the efforts of our team and 
contractors on the ground."

Current operations and integration

The El Roble mine continues to operate at approximately 320 tonnes per day 
processing ore mined from the higher levels of the mine. The Company expects to 
maintain the current throughput while completing access to and preparation for 
mining of high-grade ore from the 1880 level. During the scale-up and 
modernization phase, the Company is using existing infrastructure to train 
personnel, increase safety and environmental standards and generate cash flow.

The integration phase at El Roble mine is proceeding as expected. The Company 
has retained all of the previous operator's employees and added a team of staff 
and technicians, who are on site supporting and training the local workforce.

Scale-up plans

Scale-up of the El Roble mill to 650 tonnes per day is on schedule to be 
completed in the third quarter, prior to the commencement of mining the new 
high-grade resources. All major equipment has been secured with delivery 
expected during the first quarter of 2014.

The new 5-meter by 5-meter adit at the 1880 level is advancing ahead of 
schedule. The Company now expects to complete the 830-meter adit in the first 
quarter of this year. Preparation of the Goliath and Maximus massive sulfide 
bodies will begin immediately after and is expected to continue through the 
second quarter.

A 60-meter access will be developed from the new adit to intercept the Goliath 
massive sulfide body at approximately the 1894 elevation (masl), where the 
resource estimate suggests mining activities will begin in a high-grade copper 
zone. An additional access of approximately 40 meters in length will be driven 
to the southwest to reach the Maximus massive sulfide body at the same 
elevation.

Mining of the new resources is expected to commence during the third quarter, 
while the ramp-up period to steady-state production is projected to extend into 
the fourth quarter.

Construction of the new tailings dam was delayed briefly in late 2013 because 
of heavy rains. The company has increased construction activities, taking 
advantage of the dry season that started in January, to complete the tailings 
dam as originally scheduled in the second quarter of 2014.

El Roble Mine

El Roble is an operating underground copper and gold mine with a nominal 
capacity of 400 tonnes per day. Over the past 22 years, the mine has processed 
1.5 million tonnes of ore at an average head grade of 2.5% copper and an 
estimated 2.5 g/t gold. Copper and gold mineralization occurs as volcanogenic 
massive sulfide ("VMS") lenses.

Since entering into an option agreement in January 2011 to acquire 90% of El 
Roble, Atico has aggressively explored the mine and surrounding claims. The 
company has completed 11,740 meters of diamond drilling and identified numerous 
prospective targets for VMS deposits on the 6,679-hectare property. This 
exploration led to the discovery of high-grade copper and gold mineralization 
below the 2000 level, the lowest production level of the El Roble mine.

National Instrument 43-101 compliant inferred mineral resource are 1.58 million 
tonnes grading 4.45 % copper and 3.17 g/t gold, at a cut-off grade of 0.72 % 
copper equivalent. Mineralization is open at depth and along strike and the 
company plans to further test the limits of the resource.

On the larger land package, the company has identified a prospective 
stratigraphic contact between volcanic rocks and black and grey cherts that has 
been traced by Atico geologists for ten kilometers. This contact has been 
determined to be an important control on VMS mineralization on which Atico has 
identified 15 prospective target areas for VMS type mineralization occurrence, 
which is the focus of the surface drill program at El Roble.

Qualified Person

Dr. Demetrius Pohl, Ph.D., AIPG Certified Geologist, a qualified person under 
National Instrument 43-101 standards and independent of the company, is 
responsible for ensuring that the information contained in this news release is 
an accurate summary of the original reports and data provided to or developed 
by Atico.

About Atico Mining Corporation

Atico is a growth-oriented company, focused on exploring, developing and mining 
copper and gold projects in Latin America. The company operates the El Roble 
mine and is pursuing additional acquisition opportunities. For more 
information, please visit www.aticomining.com.

ON BEHALF OF THE BOARD

Fernando E. Ganoza, CEO

Atico Mining Corporation

Neither the TSX Venture Exchange nor its Regulation Services Provider (as that 
term is defined in the policies of the TSX Venture Exchange) accepts 
responsibility for the adequacy or accuracy of this release.

No securities regulatory authority has either approved or disapproved of the 
contents of this news release. The securities being offered have not been, and 
will not be, registered under the United States Securities Act of 1933, as 
amended (the "U.S. Securities Act"), or any state securities laws, and may not 
be offered or sold in the United States, or to, or for the account or benefit 
of, a "U.S. person" (as defined in Regulation S of the U.S. Securities Act) 
unless pursuant to an exemption therefrom. This press release is for 
information purposes only and does not constitute an offer to sell or a 
solicitation of an offer to buy any securities of the Company in any 
jurisdiction.

Cautionary Note Regarding Forward Looking Statements

This announcement includes certain "forward-looking statements" within the 
meaning of Canadian securities legislation. All statements, other than 
statements of historical fact, included herein, without limitation the use of 
net proceeds, are forward-looking statements. Forward- looking statements 
involve various risks and uncertainties and are based on certain factors and 
assumptions. There can be no assurance that such statements will prove to be 
accurate, and actual results and future events could differ materially from 
those anticipated in such statements. Important factors that could cause actual 
results to differ materially from the Company's expectations include 
uncertainties relating to interpretation of drill results and the geology, 
continuity and grade of mineral deposits; uncertainty of estimates of capital 
and operating costs; the need to obtain additional financing to maintain its 
interest in and/or explore and develop the Company's mineral projects; 
uncertainty of meeting anticipated program milestones for the Company's mineral 
projects; and other risks and uncertainties disclosed under the heading "Risk 
Factors" in the prospectus of the Company dated March 2, 2012 filed with the 
Canadian securities regulatory authorities on the SEDAR website at 
www.sedar.com.

- 30 -

CONTACT INFO:

Atico Mining Corporation
Igor Dutina
Investor Relations
+1.604.633.9022
info@aticomining.com
www.aticomining.com

INDUSTRY: Manufacturing and Production - Mining and Metals
SUBJECT: MEX - MINING EXPLORATION UPDATE

If you no longer want to receive announcements from us, please do not reply to 
this e-mail.
Instead simply click http://marketwire.com/mw/fmu.jsp?id=462975468