Source	MARKET NEWS
Date	01/14/2016
Time	07:14:00 AM

Company	 I-Minerals Inc.
Title	Updates Bankable 
Feasibility Study Progress





    CDNX Symbol: IMA











Press Release





I MINERALS INC ("IMA-V")
- Updates Bankable Feasibility Study Progress

I-Minerals Inc. (the "Company") announces that its Feasibility
Study ("FS") on the Bovill Kaolin Project being completed by GBM
Engineers, LLC ("GBM") is now over 90% complete, but due to ongoing
optimization studies and the related timing of receipt of revised
vendor quotes, the Technical Economical Model ("TEM") is now expected
to be released in late February 2016. As noted in the Company's press
release of January 20, 2015, GBM is the primary engineering firm
responsible for process plant and infrastructure, including OPEX and
CAPEX, project management, and compilation of a NI 43-101 technical
report. Other firms providing services and input to the study include
SRK Consulting ("SRK") for the resource modeling and estimation; Mine
Development Associates ("MDA") for the mine modeling, ore scheduling
and mineable reserve calculation; Tetra Tech, Inc. ("Tetra Tech") for
the tailings storage facility design; and HDR Engineering ("HDR") for
all environmental components and hydrology/hydrogeology.

The full NI 43-101 technical report will be filed on SEDAR within
45 days of the release of the TEM results, or about mid-April 2016.
Based on current scheduling, the mine permit is expected on or about
April 30, 2016, and together with the NI 43-101 technical report,
constitutes a bankable feasibility study. With respect to the
Feasibility Study, most equipment and material vendor quotes have now
been received. Optimization activities that have extended the time
frame to complete the TEM include a redesign of the packaging plant;
simplification of the unprocessed mineral storage facilities;
amendments to the process layout to move portions of the metakaolin
calcining equipment outside of the main process building; and a revised
road design to reflect mining only two of the three deposit areas
during the initial 25 year period. Details of the progress to date are
as follows:

Resource Model: SRK has completed the resource model reflecting
amended densities and a 25-year mine life from two of three primary
resource areas (Kelly's Hump and Middle Ridge), without including
resources defined at WBL Pit Area.

Mine Plan: MDA has completed the mine plan and is now
finalizing waste locations. Bids from mining contractors are being
received. Road designs are being amended to reflect the removal of
resources at WBL Pit Area from the mine plan.

Metallurgical Testing: Ginn Mineral Technologies ("GMT") has
completed all testing of the pilot plant production of the halloysite
and metakaolin products to FS levels including the production of a +90%
purity halloysite product using a proprietary differential flotation
processing techniques plus color improvement technology. Confirmation
testwork of the pozzolan characteristics of the metakaolin product are
ongoing at CTL Laboratories. Confirmation pilot plant work at Minerals
Research Laboratory ("MRL") of NCSU is nearing completion. Flotation
separation of the K-spar and TrueQ1 quartz products is complete and
pilot plant production of the TrueQ3 products is ongoing. Once the
TrueQ3 work is complete, all products will undergo final drying and
magnetic separation of residual contaminants.

Process Plant: The process plant design to FS level has been
largely completed, subject to any updates required by the current
optimization studies. Review of tender documentation and determination
of appropriate rates for the supply and installation of earthworks,
civil, structural, piping, platework, electrical and instrumentation
packages experienced some delays. The delays are a result of limited
contractor responses requiring additional follow up and extended
durations to return pricing. Competitive tenders from local contractors
for earthworks, concrete, steel, buildings, piping, electrical and
platework have now been received and are being used for design
optimization.A

Tailings: Tetra Tech has completed hydrotechnical and
geotechnical analyses and received geotechnical tails testing results,
which has allowed for advancement of FS stack design, including draft
FS drawings and construction quantities. The Company is evaluating the
option to shift from a geomembrane liner to a compacted clay liner,
considering that the tailings are drystacked and contain no
acid-generating minerals or deleterious metals.

Permitting/Hydrology/Roads: HDR has finished pump tests for new
water supply wells and initiated reporting. HDR has also completed a
survey and conceptual design and costs for delivering water from
Section 16 Reservoir. An updated Stormwater Pollution Prevention Plan
(SWPPP) to meet the 2015 Multi-Sector General Permit (MSGP)
requirements, the annual report for stormwater, and the water rights
application have been completed. Preliminary air quality modeling has
indicated that the controls currently designed into the plant are
sufficient.

Mineral Marketing: Samples from the GMT pilot plant are being
distributed to customers for testing. Overall, the halloysite and
metakaolin products are being well received. Samples from the MRL pilot
plant will be distributed to customers upon completion of the pilot
plant work; however, most customers have already received K-spar and
quartz samples from prior pilot plant work and are generally pleased
with the product quality. A market report, prepared by Roskill of the
UK, is expected to be received and reviewed the week of January 18,
with a summary press release to follow.

"While the delay until mid-February was not envisioned at the
commencement of the feasibility study process, I-Minerals will still
have delivered a quality study in a comparatively short period of time
as compared with most mainstream metals mines," commented Thomas
Conway, President and CEO of I-Minerals. "Throughout the process our
priority has been to accrue as much benefit as possible to local
suppliers and stakeholders and we have succeeded in generating
widespread support for the project. While the resource capital markets
are challenging at the present time, we do take some comfort in the
fact that the majority of our mineral products are consumed in the
United States, are generally sold under contract, and some, such as
K-spar, are in short supply domestically. All told, we believe we have
a robust project that is not dependent on foreign markets for its
success."

Michael Short, BE, FIMMM CEng, Chief Executive Officer of GBM
Engineers, LLC is a qualified person ("QP") as defined by NI 43-101 and
has reviewed and approved the contents of this release.

About I-Minerals Inc.

I-Minerals is developing multiple deposits of high purity, high
value halloysite, quartz, potassium feldspar and kaolin at its
strategically located Helmer-Bovill property in north central Idaho. A
2014 Prefeasibility Study on the Bovill Kaolin Deposit completed by SRK
Consulting (USA) Inc. demonstrated robust economics. A full feasibility
study is being led by GBM Engineers LLC with an expected completion in
the first quarter of 2016 with full permitting expected in the second
quarter of 2016.

I-Minerals Inc.
Thomas M. Conway,
President & CEO

The securities referred to in this news release have not been,
nor will they be, registered under the United States Securities Act of
1933, as amended, and may not be offered or sold within the United
States or to, or for the account or benefit of, U.S. persons absent
U.S. registration or an applicable exemption from the U.S. registration
requirements. This news release does not constitute an offer for the
sale of securities, nor a solicitation for offers to buy any
securities. Any public offering of securities in the United States must
be made by mean of a prospectus containing detailed information about
the company and management, as well as financial statements.

NEITHER THE TSX VENTURE EXCHANGE NOR ITS REGULATION SERVICES
PROVIDER (AS THAT TERM IS DEFINED IN THE POLICIES OF THE TSX VENTURE
EXCHANGE) ACCEPTS RESPONSIBILITY FOR THE ADEQUACY OR ACCURACY OF THIS
NEWS RELEASE.

This News Release includes certain "forward looking statements"
within the meaning of the United States Private Securities Litigation
Reform Act of 1995. Without limitation, statements regarding potential
mineralization and resources, exploration results, and future plans and
objectives of the Company are forward looking statements that involve
various risks. Actual results could differ materially from those
projected as a result of the following factors, among others: changes
in the world wide price of mineral market conditions, risks inherent in
mineral exploration, risk associated with development, construction and
mining operations, the uncertainty of future profitability and
uncertainty of access to additional capital.

Barry Girling
877-303-6573 or 604-303-6573 ext. 102
Email:A info@imineralsinc.com
Or visit our website at www.imineralsinc.com

Paul J. Searle
Investor Relations
877-303-6573 or 604-303-6573 ext. 113
Email: psearle@imineralsinc.com
______________________________________
_______________________________________________
TSX Venture closing price for IMA-V
Date: 2016/01/13
Closing Price: 0.25
____________________________________________________________
(c)2016 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1601300015TS11601301001-07131520160114