Source	MARKET NEWS
Date	03/01/2018
Time	10:18:52 AM

Company	 Arctic Hunter Energy Inc.
Title	Cerro 
Verde Mill is Nearing Completion Interconn





    CDNX Symbol: AHU











Press Release





ARCTIC HUNTER ENERGY INC ("AHU-V")
- Cerro Verde Mill is Nearing Completion - Interconnection
- Between the Federal Electricity Commission (CFE) Network and
- the San Javier Power Grid has Begun and the Secretariat of the
- Environment and Natural Resources Agency (SEMARNAT),
- Environmental Permits are Pending

Arctic Hunter Energy Inc. ("Arctic Hunter" or the "Company") is
pleased to announce that the Company management has received the
recently completed January 2018 report, monitoring the rapid progress
of the work being conducted on the Cerro Verde Flotation Mill situated
in the Gold & Silver mining district of the Sierra Madre Gold belt, in
the State of Sonora, Mexico. The Cerro Verde Mill is currently nearing
completion and the newly re-furbished and upgraded equipment is
expected to be a fully operational 100 Ton per day capacity flotation
mill. Work is being conducted by experienced local Mexican electrical
contractors, employing more local workers and skilled tradesmen who
have been working around the clock in two, twelve hour shifts per day,
seven days a week. The Cerro Verde Mill is currently maintaining
schedule guidelines and is complying with all budgetary guidelines, and
the Mill is expected to be commissioned as soon as all electrical
testing is completed and all necessary environmental permits have been
issued to the Company.

Cerro Verde Mill - Progress Report (January 2018) - Updates
include the following:
- The Mexican Federal Electricity Company (CFE), the state-owned
electric utility of Mexico, has begun circuit testing the
interconnection between the area networks, with that of the San Javier
Mill power grid. Minor modifications have been recommended and work on
the network is nearing certification and completion.
- The Mexican Federal Agency of Environmental Protection, the
Secretariat of Environment and Natural Resources (SEMARNAT), is
expected to be issuing the required environmental permits sometime in
mid-December. The Secretariat is charged with the mission of conserving
the area's rich ecosystems, while managing and implementing site
guidelines, site specifications and overseeing the tailings dams
located on the mill site with the goal of fostering sustainable
development of natural mining resources expected to be utilized on the
project.
- Real de Rebeico Gold S.A. de C.V. ("Rebeico Gold") has re-named
its flotation mill, formally known as the Government Riel Viejo /San
Javier Mill. The Mill has now been re-named the Cerro Verde gold and
silver Flotation Mill by management. The newly named facility, which
has been fully upgraded and fully re-furbished, is situated in the
heart of the San Javier mining district.
- Real de Rebeico Gold S.A. de C.V. ("Rebeico Gold"), in which the
Company holds a 30% interest, has now received and been duly confirmed,
as fully registered at the Foreign Investment Registar in Mexico City.
This is the second approval received by the Company. February 12, 2018
- Real de Rebeico Gold S.A. de C.V. ("Rebeico Gold"), in which the
Company holds a 30% interest, has now received and been duly confirmed,
as fully registered at the Public Mining Registry of Property and
Commerce at the Economy Secretariat located in Mexico City. February 7,
2018
- All conveyer belts have been upgraded with all new rubber and
head pulleys. All new motors have been installed on the Mill's crushing
cones.
- All new electrical equipment has been installed in the Master
control room, which includes all new magnetic switches and new control
panels. All electrical updates have followed the strictest guidelines
implemented by the Mexican Federal Electricity Company.
- The new Cell flotation area has been completely updated and
re-furbished, and fully equipped with brand new agitators, impeller
pumps and water delivery pipes. The units are now fully operational.
- The giant Ball Mill area has been installed with a new pulp
sampler/crusher, stainless steel balls inserted that has been fully
installed and is operational. All new motors' have been installed to
the crusher cones.
- New restroom facilities are fully operational, with fully
updated water and shower facilities.
- All ancillary facilities, living quarters, sanitation
facilities, fully operational metallurgy laboratory, managers offices
have been fully updated and are operational.
- Concrete foundations have been re-excavated and all re-bar have
been set in place with proper footings formed and set with newly poured
concrete for added strength.
- The Grizzly on the coarse ore bin has been completely updated,
with double reinforced welding updates and repairs to the surrounding
floor decking. Roofing and cat walks have all been fully updated.
- Road access to the Cerro Verde Mill has been given continuous
road care and is currently in excellent shape.
- The complete upgrade of the Mill facilities electrical system
and structural lighting has been completed. The electrical system has
been tested and deemed fully operational and is now waiting to be
connected to the regional power grid.
- Newly installed concrete fire-resistant power poles have
replaced all obsolete old wooden poles. The new poles have been
installed along the 3 kilometer corridor connecting the Cerro Verde
Mill with the regional main electrical grid, situated at the highway
access point at Kilometer 145.
- All new electrical transformers have also been installed on site
and are fully operational.
- An announcement will be made shortly regarding the Grand
Inauguration and opening of the Mill.

Tim Coupland, President & CEO stated, "We have made significant
progress to date and continue meeting our installation and set-up
timelines. We are still waiting for the required environmental permits
which are expected to be issued by the Secretariat of Environment and
Natural Resources (SEMARNAT) in mid-December. The Company is now
nearing the complete re-furbishment and modernization of the mill. The
Cerro Verde Mill is nearing final completion, set-up, and is now fully
operational. The Company is making preparation for final equipment and
electrical grid and power grid testing. The Cerro Verde Mill has now
been fully modernized, with the intent to identify and capture all
potential milling and direct-ship mining opportunities that are
situated within this mining district with its many gold and silver
mines."

THE CERRO VERDE GOLD & SILVER FLOTATION MILL - SONORA STATE,
MEXICO

The Company has paid the sum of USD $250,000 and has successfully
acquired a 30% interest in Real de Rebeico Gold S.A. de C.V. ("Rebeico
Gold"), which owns this interest in a State owned 100 ton per day
flotation mill situated near the city of Hermosillo in Sonora State,
Mexico. The formal option agreement with Rebeico Gold of Sonora, Mexico
allows Arctic Hunter to earn the initial 30% interest for USD $250,000
(earned and vested), and an additional 20% interest (for up to a 50%
interest) in Rebeico Gold for an additional USD $250,000. Rebeico Gold
holds the right to operate the strategically located Cerro Verde
Flotation Mill situated in the San Javier mining district and the right
to receive its pro-rata production proceeds derived therefrom pursuant
to an assignment agreement between Rebeico Gold and Exlporacion y
Desarollo del Desierto, S.A de C.V. ("EDDSA") dated April 24, 2017.
EDDSA holds the operating rights and the right to receive all proceeds
from the Cerro Verde Gold & Silver Mill, and the right to conduct
ancillary activities on the project site pursuant to a 10 year lease
agreement between EDDSA and the state of Sonora, Mexico, dated February
24, 2015. The Cerro Verde Flotation Mill and Project site is located
within the heart of the prolific Sierra Madre Gold belt and mining
district of northern Mexico and is easily accessed by paved highway
from the City of Hermosillo, Mexico. The Cerro Verde Mill is a former
working and operational State owned flotation mill that is surrounded
by a region that has had widespread historical mining, dating back from
colonial times through to the 21st century. The Mill formerly serviced
many of the working gold, copper and silver mineral concessions and
mines located in this mining region in the past.

ABOUT ARCTIC HUNTER - OIL AND GAS PRODUCTION & MINING PRODUCTION

The Company is a Canadian Oil & Gas exploration and mining
resource development Company that is now focused on developing its'
production capabilities, obtaining potential future production
revenues, discovering and advancing high grade gold, silver and copper
deposits and mining concessions situated within this large mining
district in Sonora, Mexico. The Company has now successfully acquired a
30% interest in Rebeico Gold of Sonora, Mexico, and has been granted
the option to earn up to 50% in Rebeico Gold. Rebeico Gold holds the
right to operate the Cerro Verde Mill, strategically located in the
Sierra Madre Gold Belt, and the right to receive gold & silver
production proceeds pursuant to an assignment agreement dated April 24,
2017 between Rebeico Gold and Exploracion y Desarollo del Desierto,
S.A. de C.V ("EDDSA"). The Company is now strategically positioned to
identify and capture all potential milling and direct-ship mining
opportunities situated in the region. The Company is continually
reviewing future mining production and exploration opportunities, by
identifying low risk exploration through selective acquisitions and
development of mining, petroleum and natural gas resource assets
situated in these favorable resource jurisdictions.

The Company has qualified management and has Oil & Gas and Mining
teams of professionals seasoned in production, field exploration and
drilling. The Company has the necessary manpower in place to develop
its natural resource properties and manage its production properties.
The Company is committed to minimizing risk through the selective
acquisition, exploration and development of petroleum and natural gas
resource and mining assets.

FOR FURTHER INFORMATION, PLEASE CONTACT:

Tim Coupland, President and CEO
Arctic Hunter Energy Inc.
Tel: (604) 681-3131 astar@telus.com

Neither the TSX Venture Exchange nor its Regulation Services Provider, (as
the term is defined in the Policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.
____________________________________________________________
(c)2018 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1805900070TS11805902162-10165620180301