Source	MARKET NEWS
Date	07/09/2014
Time	08:25:29 AM

Company	 Goldrock Mines Corp.
Title	Lindero 
Project Development Decreed of Provincia





    CDNX Symbol: GRM











Press Release	





GOLDROCK MINES CORP. ("GRM-V")
- Lindero Project Development Decreed of Provincial Importance
- by the Salta Government

Goldrock Mines Corp. (the "Company" or "Goldrock") is pleased to
have received additional formal public declaration of support for the
development of its Lindero project with the issuance of Salta
provincial government decree (No: 1589/14).  Having Lindero recognized
as the priority development project for the Salta province will enable
preferential access to the various government departments and
regulators as the project advances to the construction and
commissioning stage.  Salta province was recently rated by the Fraser
Institute as the most attractive province in Argentina and second of
all South American jurisdictions on its Policy Perception Index, which
is regarded as a "report card" to governments on the attractiveness of
their mining policies.



Paul Matysek, Chief Executive Officer and President, commented"
"We are honoured by the enhanced commitment of the regulators in
Argentina. Coupled with the concrete improvement of the business
climate by recent developments both provincially and nationally, the
future of Lindero shines brighter".

The Company would also like to provide an update on its
engineering studies and preparation.  Since January 2014, a consortium
comprised of SAXUM Ingenieria S.A., an Argentina engineering firm, and
Kappes Cassiday & Associates ("KCA") has undertaken basic and detailed
construction engineering required for the project infrastructure.  KCA
was the consulting engineering firm that successfully completed the
Lindero feasibility study in April 2013.  As part of this work, a
number of areas of improvement were identified (heap leach pad civils,
water supply, site access road upgrade, and conveyor systems) which
could lead to cost savings in the initial capital expenditure. Given
that the feasibility study estimate is considered accurate to within a
+/- 15% range, the results of this basic engineering work to date
suggest a low risk of cost overruns in these areas as the project
advances through construction.

The design and Request for Quotes for the power station, process
water supply and site buildings have been recently completed.  Delivery
of the High Pressure Grind Roll unit currently being fabricated by Weir
Minerals is on schedule. Detailed engineering is 95% complete, sub
ordering of major components overall is 50% complete, machining of the
rolls and roller bearing units has begun, and assembly of the unit is
scheduled to begin in September with shipment at end of November.  The
construction and delivery of this single longest lead-time item for the
project de-risks and helps guarantee an 18 month site construction
schedule.

For additional information:
Paul Matysek
(604) 681-4462  or  www.goldrockmines.com

About Goldrock Mines Corp.
Goldrock Mines Corp. is an emerging gold producer focused on the
development of its 100% owned Lindero gold deposit located in Salta
province, northwestern Argentina. The Company has been granted the
primary mining permit by the Salta provincial government allowing the
Company to develop the Lindero open pit, heap leach gold mine. Results
of the Lindero Feasibility Study have recently been announced.
Production will be at an initial throughput rate of 15,000 TPD,
increasing to 18,750 TPD during the first year of operation.  Average
annual production will be 109,000 ounces during the first nine years.
The Company has assembled an experienced operating team and is
arranging project financing with commercial production anticipated in
2015.  The Company's objective is to become a mid-tier gold producer
with annual gold production of 250,000 ounces per year through organic
growth and accretive acquisitions of near-term producing assets.



Neither the TSX Venture Exchange, nor its Regulation Services
Provider accepts responsibility for the adequacy or accuracy of this
release.

Caution Regarding Forward-Looking Statements

This press release includes certain statements that may be deemed
"forward-looking statements".  All statements in this discussion, other
than statements of historical facts, that address future exploration
drilling, exploration activities, anticipated metal production,
internal rate of return, estimated ore grades, commencement of
production estimates and projected exploration and capital expenditures
(including costs and other estimates upon which such projections are
based) and events or developments that the Company expects, are forward
looking statements. Although the Company believes the expectations
expressed in such forward looking statements are based on reasonable
assumptions, such statements are not guarantees of future performance
and actual results or developments may differ materially from those in
forward-looking statements.  Factors that could cause actual results to
differ materially from those in forward-looking statements include
metal prices, exploration success, continued availability of capital
and financing, and general economic, market or business conditions.
Accordingly, readers should not place undue reliance on forward-looking
statements.

TSX Venture closing price for GRM-V
Date: 2014/07/08
Closing Price: 0.43

TEL:  (604) 681-4462   Goldrock Mines Corp.
____________________________________________________________
(c)2014 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1418900026TS11418901397-08225020140709