Source	MARKET NEWS
Date	07/21/2014
Time	02:51:08 PM

Company	 ShaMaran Petroleum Corp.
Title	Drilling Update On The Atrush Development





    CDNX Symbol: SNM











Press Release	





Drilling Update On The Atrush Development --->@NEWS RELEASE
SHAMARAN PETROLEUM CORP ("SNM-V;SHASF-0")
- Drilling Update On The Atrush Development

ShaMaran Petroleum Corp.("ShaMaran" or the "Corporation") is
pleased to provide an operational update on the Atrush development in
the Kurdistan Region of Iraq.

The Chiya Khere ("CK-5") development well was spudded on May 16,
2014 using the DQE31 drilling rig and reached Total Depth of 2098
metres Measured Depth (1744 metres True Vertical Depth) in the Butmah
formation on June 28, in 43 days. The well was drilled ahead of
schedule and under budget. The well was deviated from the same well pad
as AT-1 & AT-4 with the bottomhole location approximately 870 metres
WSW of the surface location. The average hole angle through the
reservoir section was 40 degrees. CK-5 will be tested using a service
rig in early 2015 prior to final completion and tie-in to the Phase One
production facility. As in previous wells, no water leg was encountered
in the reservoir section, with the well penetrating a gross vertical
oil column (assuming an estimated average Free Water level of -443
metres subsea) of approximately 540 metres.

The DQE31 spudded the Chiya Khere ("CK-8") development well from
the same well pad on July 19, 2014, which is a similar well to CK-5
targeting a bottomhole location approximately 1.5 km ESE of the surface
location. This well is also planned to be tested using a service rig in
early 2015 prior to final completion and tie-in to the Phase One
production facility.

A second drilling rig is to be mobilised in August 2014 to focus
on the Phase Two appraisal work which consists of the CK-6 appraisal
well (to be drilled from the same well pad as AT-3), the planned retest
of AT-3 and the CK-7 appraisal/development well (location under
construction).

The Atrush Block is operated by TAQA Atrush B.V., a subsidiary of
Abu Dhabi National Energy Company PJSC which holds a 39.9% working
interest in the Block. ShaMaran Petroleum Corp. holds a 20.1% working
interest through its wholly owned subsidiary, ShaMaran Ventures BV
(100% owner of General Exploration Partners, Inc.). Marathon Oil KDV
B.V., a wholly owned subsidiary of Marathon Oil Corporation (NYSE:
MRO), holds a 15% working interest in the block. Subsequent to their
back-in the Government of the Kurdistan Region of Iraq holds a 25%
working interest.

About ShaMaran

ShaMaran Petroleum Corp. is a Kurdistan focused oil development
and exploration vehicle. ShaMaran Petroleum is a Canadian oil and gas
company listed on the TSX Venture Exchange under the symbol "SNM" as
well as NASDAQ OMX First North under the symbol "SNM".

On behalf of the Board,

Pradeep Kabra, President and CEO

This press release contains statements about expected or
anticipated future events and financial results that are
forward-looking in nature and, as a result, are subject to certain
risks and uncertainties, such as legal and political risk, civil
unrest, general economic, market and business conditions, the
regulatory process and actions, technical issues, new legislation,
competitive and general economic factors and conditions, the
uncertainties resulting from potential delays or changes in plans, the
occurrence of unexpected events and management's capacity to execute
and implement its future plans. Actual results may differ materially
from those projected by management. Further, any forward-looking
information is made only as of a certain date and the Company
undertakes no obligation to update any forward-looking information or
statements to reflect events or circumstances after the date on which
such statement is made or reflect the occurrence of unanticipated
events, except as may be required by applicable securities laws. New
factors emerge from time to time, and it is not possible for management
of the Company to predict all of these factors and to assess in advance
the impact of each such factor on the Company's business or the extent
to which any factor, or combination of factors, may cause actual
results to differ materially from those contained in any
forward-looking information.Test results are not necessarily indicative
of long-term performance or of ultimate recovery. Technical opinions
expressed in this press release are those of ShaMaran and its technical
consultants only.

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.

ShaMaran Petroleum's Certified Advisor on NASDAQ OMX First North
is Pareto Securities AB.

TEL:  (604) 806-3583   Keith Hill, Chairman,
ShaMaran Petroleum Corp. EMAIL:  khill@namdo.com


TEL:  0041 22 560 8605   Pradeep Kabra, President and CEO,
ShaMaran Petroleum Corp.
EMAIL:  pradeep.kabra@shamaranpetroleum.com
TSX Venture closing price for SNM-V
Date: 2014/07/18
Closing Price: 0.36

TEL:  (604) 689-7842   Sophia Shane, Corporate Development,
ShaMaran Petroleum Corp.
FAX:  (604) 689-4250
EMAIL:  sophias@namdo.com
WEBSITE:  www.shamaranpetroleum.com
____________________________________________________________
(c)2014 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1420100061TS11420102242-14481120140721