Source	MARKET NEWS
Date	07/14/2014
Time	06:10:24 AM

Company	 Flinders Resources Limited
Title	Commences Wet Commissioning At The Woxna Graphit





    CDNX Symbol: FDR











Press Release	





Commences Wet Commissioning At The Woxna Graphite Mine, Sweden --->@NEWS 
RELEASE
FLINDERS RESOURCES LTD ("FDR-V")
- Commences Wet Commissioning At The Woxna Graphite Mine, Sweden

Flinders Resources Limited ("Flinders" or the "Company") provides
an update on the final stages of work being completed to restart
graphite production from the Woxna mine and processing facility in
central Sweden. Woxna is a fully permitted brownfields graphite mine,
having been on care and maintenance since 2001. The plant refurbishment
is on track for recommencement of operations and production this month.


Key progress milestones over the last month include:

//st
All ordered equipment is on site and installed;

Crushing campaign of the feed stockpile is complete;

Wet commissioning of the processing plant is underway;

Tailings dam civil works are substantially complete;

Instrumentation and process controls is substantially complete;

Site lab facility is installed and nearing completion.
//et

Blair Way, President & CEO states, "Wet commissioning of the
processing plant is progressing to plan, with the commencement of
operations and production on track for this month. This re-start of
production will place Flinders at the forefront of the graphite sector,
with the ability to fill consumer needs and provide a sustainable
European alternative to Chinese supply."

On behalf of the Board,

Blair Way, President and CEO

Forward-Looking Information

Certain information in this news release may constitute
forward-looking statements or forward-looking information within the
meaning of applicable securities laws (collectively, "Forward-Looking
Statements"). All statements, other than statements of historical fact
that address activities, events or developments that the Company
believes, expects or anticipates will or may occur in the future are
Forward-Looking Statements. Forward-Looking Statements are often, but
not always, identified by the use of words such as "seek,"
"anticipate," "believe," "plan," "estimate," "expect," and "intend" and
statements that an event or result "may," "will," "can," "should,"
"could," or "might" occur or be achieved and other similar expressions.
Forward-Looking Statements are based upon the opinions and expectations
of the Company based on information currently available to the Company.


Forward-Looking Statements are subject to a number of factors,
risks and uncertainties that may cause the actual results of the
Company to differ materially from those discussed in the
Forward-Looking Statements including, among other things, the Company
has yet to generate a profit from its activities; there can be no
guarantee that the estimates of quantities or qualities of minerals
disclosed in the Company's public record will be economically
recoverable; uncertainties relating to the availability and costs of
financing needed in the future; competition with other companies within
the mining industry; the success of the Company is largely dependent
upon the performance of its directors and officers and the Company's
ability to attract and train key personnel; changes in world metal
markets and equity markets beyond the Company's control; mineral
reserves are, in the large part, estimates and no assurance can be
given that the anticipated tonnages and grades will be achieved or that
the indicated level of recovery will be realized; production rates and
capital and other costs may vary significantly from estimates; the
Company's decision to restart production at the Woxna graphite project
is based on historical production and the Company's preliminary
economic assessment ("PEA") of the project and the Company has no plans
to first complete a pre-feasibility or feasibility study on the
project, as a result there is an increased risk of technical and
economic failure for the Woxna graphite project; unexpected geological
conditions; delays in obtaining or failure to obtain necessary permits
and approvals from government authorities; all phases of a mining
business present environmental and safety risks and hazards and are
subject to environmental and safety regulation, and rehabilitation and
restitution costs; the Company does not maintain insurance against
environmental risks; and management of the Company have experience in
mineral exploration but may lack all or some of the necessary technical
training and experience to successfully develop and operate a mine.
Although the Company believes that the expectations reflected in the
Forward-Looking Statements, and the assumptions on which such
Forward-Looking Statements are made, are reasonable, there can be no
assurance that such expectations will prove to be correct. Readers are
cautioned not to place undue reliance on Forward-Looking Statements, as
there can be no assurance that the plans, intentions or expectations
upon which the Forward-Looking Statements are based will occur.
Forward-Looking Statements herein are made as at the date hereof, and
unless otherwise required by law, the Company does not intend, or
assume any obligation, to update these Forward-Looking Statements.

Preliminary Economic Assessment

The Company advises that it has not based its production decision
on a feasibility study of mineral reserves, demonstrating economic and
technical viability, and, as a result, there may be an increased
uncertainty of achieving any particular level of recovery of minerals
or the cost of such recovery, including increased risks associated with
developing a commercially mineable deposit. Historically, such projects
have a much higher risk of economic and technical failure. There is no
guarantee that production will begin as anticipated or at all or that
anticipated production costs will be achieved. Failure to commence
production would have a material adverse impact on the Company's
ability to generate revenue and cash flow to fund operations. Failure
to achieve the anticipated production costs would have a material
adverse impact on the Company's cash flow and future profitability.

The Company further cautions that the PEA is preliminary in
nature. No mining study has been completed. Mineral resources are not
mineral reserves and do not have demonstrated economic viability. There
is no certainty that the PEA will be realized.

Neither TSX Venture Exchange nor its Regulation Services Provider
(as that term is defined in the policies of the TSX Venture Exchange)
accepts responsibility for the adequacy or the accuracy of this news
release.

TSX Venture closing price for FDR-V
Date: 2014/07/11
Closing Price: 0.86

TEL:  +1 647-478-5806   Jim Powell,
Flinders Resources Limited
EMAIL:  info@flindersresources.com
____________________________________________________________
(c)2014 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1419400012TS11419400751-06094120140714