Source	MARKET NEWS
Date	07/29/2014
Time	06:51:12 AM

Company	 Merrex Gold Inc.
Title	Diakha Phase II 
Drilling at Siribaya Gold Projec





    CDNX Symbol: MXI











Press Release	





MERREX GOLD INC. ("MXI-V")
- Diakha Phase II Drilling at Siribaya Gold Project

Greg Isenor, President and CEO of Merrex Gold Inc., ("Merrex" or
the "Company") provides an update of the Phase II drill program at the
Diakha discovery zone on the Siribaya gold project in West Mali,
Africa:

Diakha Phase II Drill Program

The Phase II reverse circulation ("RC") and diamond ("DD")
drilling program initiated at the Diakha discovery zone of the Siribaya
Gold Project in West Mali completed 4,124 metres of RC and 908 metres
of diamond drilling before suspension of drilling activities with the
onset of the rainy season.

The RC program tested areas of the Diakha discovery zone that were
inaccessible during the Phase I program and included holes designed to
expand the discovery zone along strike to the south, test for parallel
zones, as well as complete infill holes on selected sections.

Four diamond drill holes (totaling 908 metres) were completed to
provide information on the host rock lithology, associated alteration
and sulphide mineralization, as well as information on the structural
attitudes of the gold-bearing structures influencing the distribution
of gold mineralization.

Assays results from the Phase II program are pending and will be
released once received, validated and compiled by IAMGOLD, the project
operator.

Commentary

"In June, the Siribaya joint venture partners agreed to expand the
2014 exploration program adding additional RC and DD drilling to follow
up on the encouraging assay results received from the Phase I drilling
which were released July 2, 2014" said Merrex President Greg Isenor.
"The Diakha discovery zone is open in all directions and at depth. The
RC drilling was designed to test for potential parallel zones to the
East and West and for extensions to the South. The infill DD holes were
designed to provide information on the geological controls of the
mineralization. It is important to bear in mind that the Diakha
discovery appears to lie on the same structural trend as the both the
Fekola deposit of B2Gold/Papillon and IAMGOLD's Boto deposit. Further
news is anticipated as assay results from the Phase II program are
received by the program operator, compiled and validated. The results
from the over 5,000 metres of RC and diamond drilling that has been
completed but not yet reported, and from the Air Core and mechanized
auger drilling on other anomalies, will be released as soon as
practicable following receipt by Merrex from the project operator. The
2014 program is expected to resume in the fourth quarter, once access
improves after the end of the rainy season. "

Figure 1 - Diakha Discovery Zone Drill Plan and Cross Section

Left on figure 1 is the drill plan location map showing locations
for:

Phase I completed RC holes represented by  ?

Phase II completed RC holes represented by  (img
src='https://www.thenewswire.com/client_files/tnwANQ2Qg_.png' /)

Phase II completed DD holes represented by  (img
src='https://www.thenewswire.com/client_files/tnwhRO2rf_.png' /)

Proposed Phase II RC holes represented by   (img
src='https://www.thenewswire.com/client_files/tnwfkW4Cf_.png' /)

Possible future drill holes represented by     O

Right on figure 1 is a cross section showing RC holes 420, 421 and
422 with now completed DD infill holes DD 145 and 146. For location
reference all five RC and DD holes are within the red rectangle in the
drill plan location map.

(img src='https://www.thenewswire.com/client_files/tnwfGZB6f_.png'
/) @ https://www.thenewswire.com/client_files/tnwfGZB6f.png
Click Image To View Full Size

Figure 2 Photo of Drill Core from SRD-14-145

Note: The host lithology, alteration and associated sulphide
mineralization bears similarities to IAMGOLD's Boto gold deposit 10
kilometers north on the Fekola-Boto-Diakha structural trend.

The Merrex - IAMGOLD Diakha discovery is located at the southern
end of the Fekola-Boto-Diakha trend which is the southern portion of
the major Senegal - Mali structure, one of the most gold-prolific  @
structures in West Africa. The Diakha discovery occurs in is an area
with artisanal (orpailleur) workings, and is highlighted by a strong
geochemical surface footprint and subsequently, encouraging RC drill
results from the Phase I program.

About the Expanded 2014 Exploration Program

The expanded Phase I and Phase II 2014 exploration plan budgeted
at US$2.127 million includes a proposed 10,500 metres of RC and up to
1,250 metres of diamond drilling, primarily focused on the Diakha
discovery area. The program will also explore priority targets
identified by geochemical termite sampling throughout the property.
Greater emphasis is being placed on targets occurring within the
western permits (Kambaya and Siribaya West), while those located
farther east are being further refined and prioritized (Kofia to
Diarindi) with the completion of up to 15,000 metres of AC and 12,500
metres of mechanized auger drilling.

IAMGOLD is financing the expanded 2014 program through to December
31, 2014.

About Merrex's Siribaya Gold Project

The Siribaya Gold Project is a 50/50 joint Merrex-IAMGOLD
advanced-stage gold exploration project in West Mali comprised of
approximately 910 square kilometres of gold-prolific exploration
permits and permit applications pending. Exploration of the Siribaya
Gold Project is conducted under a joint management committee.
Expenditures to date on the Siribaya Project total approximately $40
million.

The Siribaya Gold Project presently hosts a gold resource
estimated at 303,900 ounces grading 2.34 g/t Indicated, and 301,400
ounces grading 2.17 g/t Inferred. The gold resource estimate was
prepared in accordance with CIM definitions as required by NI 43-101
and is at July 31, 2012 by ACA Howe International Limited. The deposit
areas are open to the north, south and at depth. Numerous other
gold-anomalous target areas have been identified by geochemistry and
require drilling.

Gregory P. Isenor, P. Geo., is the Qualified Person as defined
under NI 43-101 who has reviewed and is responsible for the technical
information presented in this news release.



Merrex is primarily a West African focused gold exploration
company with experienced management, a solid exploration team, a
prominent gold-producer as a JV partner and an expanding gold resource.




For further details about the Company's exploration activities or
to view the most recent corporate presentation visit Merrex's website
at www.merrexgold.com. To be added to Merrex's email contact list
please email your request to info@merrexgold.com.

On Behalf of the Board



Gregory Isenor, P.Geo.
President & CEO




Merrex Gold Inc.
Suite 802, 1550 Bedford Highway, Bedford, NS B4A 1E6
Tel.: (902) 832-5555  Fax: (902) 832-2223



This press release includes certain statements that may be deemed
"forward-looking statements". All statements in this release, other
than statements of historical facts, that address future exploration
drilling, exploration activities and events or developments that the
Company expects, are forward-looking statements. Although the Company
believes the expectations expressed in such forward-looking statements
are based on reasonable assumptions, such statements are not guarantees
of future performance and actual results or developments may differ
materially from those in forward-looking statements. Factors that could
cause actual results to differ materially from those in forward-looking
statements include market prices, exploitation and exploration
successes, continued availability of capital and financing, and general
economic, market or business conditions.



Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.




__________________________________________________
_______________________________________________
TSX Venture closing price for MXI-V
Date: 2014/07/28
Closing Price: 0.15
____________________________________________________________
(c)2014 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1420900018TS11420901029-06491520140729