Source	MARKET NEWS

Date	07/18/2016

Time	05:52:58 AM

Company	 Robex Resources Inc.

Title	New Success

At The Nampala Mine: Start Of The Pe

CDNX Symbol: RBX

Press Release

ROBEX RESOURCES INC ("RBX-V")

- New Success At The Nampala Mine: Start Of The Permanent 750 Kw

- Ball Mill

Robex Resources Inc. ("Robex" and / or "the Company") is pleased to

announce that they have successfully completed the installation and

startup of the 750 kW permanent ball mill including the new separation

circuit (cyclone tower) at the Nampala mine, in Mali.

The new grinding circuit was commissioned at the end of June 2016

in order to achieve several technical tests, electrical and mechanical.

Since July 14, 2016, the mill is officially started and is in a period

of commissioning. The commissioning of the gravimetric sectors, the

extension of the water system as well as two additional CIL tanks is

planned for the beginning of August.

The average target of production is of 3,000 tonnes per day until

December 2016 inclusively. During the commissioning period,

improvements will constantly be made to the system in order to

gradually bring production to a target of 4,000 tonnes per day intended

for January 1, 2017.

The switch from the small temporary 200 kW ball mill to the 750 kW

new ball mill is complete and final. It took place under the

supervision of the ore processing consulting firm Soutex as well as

specialized consultants from the Rockwell firm and Coban firm.

Mr. Georges Cohen, president and CEO of the company said: "I am

extremely happy for the company and all of their collaborators. The

startup of the 750 kW ball mill will allow the Nampala mine to achieve

the objectives of gold production that we had set at the start and

enable the company to finally take off. "

Gold sales

The Nampala mine made several gold sales from its tests in the 2nd

quarter of 2016, particularly since the introduction of the new Zadra

type elution system. A total of 93 kg (2981 ounces) of gold was sold

during the quarter (April, May and June 2016).

Visit www.robexgold.com to see new pictures and videos of the

Nampala mine, or click directly on one of these links: Pictures and

Videos.

This press release contains statements that may constitute

"forward-looking information" or "forward-looking statements" as set

out within the context of security law. This forward-looking

information is subject to many risks and uncertainties, some of which

are beyond Robex's control. The actual results or conclusions may

differ considerably from those that have been set out, or intimated, in

this forward-looking information. There are many factors which may

cause such disparity, especially the instability of metal market

prices, the results of fluctuations in foreign currency exchange rates

or in interest rates, poorly estimated reserves, environmental risks

(stricter regulations), unforeseen geological situations, unfavourable

extraction conditions, political risks brought on by mining in

developing countries, regulatory and governmental policy changes (laws

and policies), failure to obtain the requisite permits and approvals

from government bodies, or any other risk relating to mining and

development. There is no guarantee that the circumstances anticipated

in this forward-looking information will occur, or if they do occur,

how they will benefit Robex. The forward-looking information is based

on the estimates and opinions of Robex's management at the time of the

publication of the information and Robex does not assume any obligation

to make public updates or modifications to any of the forward-looking

statements, whether as a result of new information, future events, or

any other cause, except if it is required by securities laws.

Neither TSX Venture Exchange nor its Regulation Services Provider

(as that term is defined in policies of the TSX Venture Exchange)

accepts responsibility for the adequacy or accuracy of this release.

Augustin Rousselet, CFO

(581) 741-7421

info@robexgold.com

______________________________________

_______________________________________________

TSX Venture closing price for RBX-V

Date: 2016/07/15

Closing Price: 0.12

____________________________________________________________

(c)2016 Market News Publishing Inc.  All rights reserved.

Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

#1619900011TS11619900825-05505120160718##