Source	MARKET NEWS

Date	07/20/2016

Time	10:49:40 AM

Company	 Blackheath Resources Inc.

Title	2016

Work Program and Project Advancement

CDNX Symbol: BHR

Press Release

BLACKHEATH RESOURCES INC.  ("BHR-V")

- 2016 Work Program and Project Advancement

Blackheath Resources Inc. (the "Company") is pleased to report a

progress update for the 2016 work program on their tungsten and tin

projects in Northern Portugal. The Company has been very active on the

development and exploration fronts at the Company's Covas, Borralha,

and Bejanca projects.

Covas Tungsten Project:

Commencement of a Projeto de Declaracao de Ambito, which is an

initial environmental impact study, with guidelines from  the

Portuguese Government. This environmental work will include:

preparation of detailed flora and fauna and socio-economic baseline

studies within the Cerdeirinha, Boundary, Castelo, Muito Seco and Lapa

Grande tungsten deposit areas. This work is being conducted by Visa

Consultores, a Portuguese based geology, mining engineering and

environmental consulting  company in conjunction with and supervised by

Mineralia Minas, Geotecnia e Construcoes, LDA. ("Mineralia").   Bulk

sampling and mineralogical work at Cerdeirinha Open Pit. To date,

approximately 200kg of material has been sent for  mineral studies

prior to commencing process testwork.  Internal experimental

exploitation study for a small scale pilot plant at Cerdeirinha Open

Pit, based on indicated resources from NI: 43-101 technical report (see

news release March 31, 2015)

Bejanca Eluvial Tin Project:

14 further test-mining pits, in addition to the 50 test-mining

pits (see news release February 16, 2016) are currently being excavated

and sampled. These 14 new test-mining pits are located in 3 sections of

the Bejanca Eluvium that appear to contain a higher concentration of

tin values based on the results from the previous 50 test-mining pits.

Metallurgical testing of a composite bulk sample is ongoing at LNEG

Laboratory (National Laboratory of Energy and Geology) in Portugal, a

Governmental R&D institution for Energy and Geology.

Borralha Tungsten Project:

A preliminary independent mining assessment study is now underway

and is being carried out by Visa Consultatores, in conjunction with and

supervised by Mineralia. This work includes: assessment of possible

mining operations, open pit design  and optimisation, ore processing,

waste management, landscape rehabilitation, and closure plans.  Bulk

sampling and mineralogy work at the Santa Helena Breccia. To date,

approximately 150kg of material, taken from 10 separate areas within

the Santa Helena Breccia, has been sent for processing.

About Blackheath:

Blackheath Resources Inc. is listed on the TSX Venture Exchange,

and is focused on tungsten exploration and development  in Portugal.

The Company holds the past-producing Covas, Borralha and Vale das Gatas

tungsten projects and also the Bejanca tungsten/tin project. Management

of Blackheath has previous experience in tungsten mining operations in

Portugal through Primary Metals Inc., the operator of the Panasqueira

Tungsten Mine from 2003 to 2007. Further information about the

company's activities may be found at www.blackheathresources.com and

under the company's profile at www.sedar.com

ON BEHALF OF THE BOARD

"Alexander Langer"

Alexander Langer, President & CEO

For further information please contact Investor Relations, at

604.684.3800 or info@blackheathresources.com

Neither the TSX Venture Exchange nor its regulation services

provider (as that term is defined in the policies of the TSX Venture

Exchange) accepts responsibility for the adequacy or accuracy of this

release.

______________________________________

_______________________________________________

TSX Venture closing price for BHR-V

Date: 2016/07/19

Closing Price: 0.10

____________________________________________________________

(c)2016 Market News Publishing Inc.  All rights reserved.

Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

#1620100023TS11620101649-10474920160720##