Source	MARKET NEWS
Date	07/06/2017
Time	05:10:13 AM

Company	 Sonoro Energy Ltd.
Title	Budong Budong 
LG 1 Up dip Wellsite Completed and





    CDNX Symbol: SNV











Press Release





SONORO ENERGY LTD ("SNV-V;SNVFF-0")
- Budong Budong LG-1 Up-dip Wellsite Completed and Ready to Accept
- Drilling Rig

Sonoro Energy Ltd. ("Sonoro" or "the Company") is pleased to
report that the site for its Budong Budong appraisal well project in
Indonesia is ready for the eventual mobilization of a drilling rig.

Locally based contractors in the province of West Sulawesi have
completed the civil works for the LG-1 Up-dip well location, with the
exception of some final stone and cleanup works.

Sonoro has also completed civil works for a logistics, storage,
offices and staging area at the original LG-1 location. An inventory of
drilling materials from the original LG-1 well program, undertaken in
2011, will be moved to this location from its current holding area some
71 kilometres to the south.

Meanwhile, accommodations, catering and food services from local
providers have been arranged and approved by the drilling contractor
for the drilling program.

All necessary local road clearance permits for the transportation
of the drilling equipment and associated services have been organized,
along with local transportation services to move the incoming equipment
from a West Sulawesi port to the drilling and staging area. For future
activities, an alternate port 10 km further away has now been selected,
which is less populated but has increased flexibility in landing and
logistics.

Independent third party inspection and certifications of the LG-1
Up-dip drilling rig are underway. Once these have been approved, the
drilling rig and services--being provided by Indonesia's PT Pontil, a
subsidiary of Major Drilling Group International, per a previously
announced letter of intent (LOI) @
https://static1.squarespace.com/static/57719c10e3df28c4b59d709e/t/594013b5c
d0f6896d2680e77/1497371573903/2017.06.13+SNV+NR+Environment+Land+Drilling.p
df--may begin mobilization to West Sulawesi from Balikpapan. Other
services and equipment from Jakarta have also been arranged.

All other project deliverables remain on schedule, and Sonoro
expects spudding of the LG-1 Up-dip well to commence in early August
2017.

"With Ramadan and the subsequent Eid al-Fitr holidays having just
finished late last week, we're pleased with how our team and
contractors have performed, with continued progress of all aspects of
our drilling program," says Sonoro's Chief Executive Officer and
Director Richard Wadsworth.

A new photo gallery webpage has been added to the Sonoro websit @
http://www.sonoroenergy.com/june-2017-budong-budong-progress/e @
http://www.sonoroenergy.com/june-2017-budong-budong-progress/ under the
Investor section, with regular image updates tracking progress of the
LG-1 Up-dip well program.

About Sonoro

Sonoro is an international oil and gas resource exploration and
development company with a focus on Southeast Asia and its onshore
Budong Budong production sharing contract in Sulawesi Indonesia. The
Company has commenced operations for a one well appraisal drilling
program on the Budong Budong license offsetting the LG-1 well. For
further information please contact:

RICHARD WADSWORTH

CEO and Director

+1.403.262.3252

www.sonoroenergy.com

Forward-looking Statements. Certain information in this press
release constitute forward-looking statements under applicable
securities law. Any statements that are contained in this press release
that are not statements of historical fact may be deemed to be
forward-looking statements. Forward-looking statements are often
identified by terms such as "may," "should," "anticipate," "expects,"
"estimates,", "seeks" and similar expressions. In particular, without
limiting the generality of the foregoing, this press release contains
forward-looking information regarding the pursuit of new opportunities
in the region of the Budong Budong black.

Forward-looking statements necessarily involve known and unknown
risks, including, without limitation, risks associated oil and gas
exploration, development, exploitation, production, marketing and
transportation, loss of markets, volatility of commodity prices,
currency fluctuations, imprecision of reserve estimates, environmental
risks, competition from other producers, inability to retain drilling
rigs and other services, delays resulting from or inability to obtain
required regulatory approvals, changes in legislation including but not
limited to income tax, environmental laws and regulatory matters, and
ability to access sufficient capital from internal and external
sources.

Readers are cautioned that the foregoing list of factors is not
exhaustive. Readers are cautioned not to place undue reliance on
forward-looking statements as there can be no assurance that the plans,
intentions or expectations upon which they are placed will occur. Such
information, although considered reasonable by management at the time
of preparation, may prove to be incorrect and actual results may differ
materially from those anticipated. Forward-looking statements contained
in this news release are expressly qualified by this cautionary
statement.

Additional information on these and other factors that could
affect Sonoro's operations or financial results are included in
Sonoro's reports on file with Canadian securities regulatory
authorities and may be accessed through the SEDAR website
(www.sedar.com) or by contacting Sonoro. The forward looking statements
contained in this news release are made as of the date of this news
release, and Sonoro does not undertake any obligation to update
publicly or to revise any of the included forward-looking statements,
whether as a result of new information, future events or otherwise,
except as expressly required by securities law.

Neither the TSX Venture Exchange nor its Regulation Service
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.



__________________________________________________
_______________________________________________
TSX Venture closing price for SNV-V
Date: 2017/07/05
Closing Price: 0.11
____________________________________________________________
(c)2017 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1718600002TS11718600568-05063520170706