Source	MARKET NEWS
Date	07/10/2017
Time	06:15:33 AM

Company	 Rye Patch Gold Corp.
Title	Monthly 
Gold Production





    CDNX Symbol: RPM











Press Release





RYE PATCH GOLD CORP ("RPM-V;RPMGF-0")
- Monthly Gold Production

Rye Patch Gold Corp. (the "Company" or "Rye Patch") reports June
and second quarter production results for the Florida Canyon mining
operation.

Gold production began from the new South Heap Leach Pad of the
Florida Canyon Mine in April 2017. The new pad has completed its first
full cycle of leaching of 45 days. Secondary leaching and new placement
of ore is continuing on the Phase 1A portion of the pad. Since April, a
total of 12,678 ounces of gold and silver dore have been poured. The
dore is comprised of 7,075 ounces of gold and 5,603 ounces of silver.

William Howald, Rye Patch President and CEO, said, "We continue to
successfully ramp-up mine operations, and the team is pleased with
progress through the end of the second quarter. Gold production in the
second quarter exceeded the ramp-up plan by more than 1,500 ounces of
gold and the mine is on track for third quarter 2017 commercial
production."

Welsh-Hagen Associates of Reno, Nevada completed an audit of the
leach pad, and compared its operational performance to the expected
leach recovery model. Based on the audit, the new leach pad is
performing in line with the leach curve model and recovered gold ounces
are within 1 percent of the projected gold production. Production of
5,567 ounces of gold was projected for the first three months of
leaching compared to 7,075 ounces of gold actually achieved between
April 12 and June 30. The better-than-expected gold production results
from more tons being placed on the leach pad between January and March.


Table 1: Gold Production; Ramp-up Plan versus Actual

//st

April 2017      May 2017        June 2017       Total Q2
Gold            Gold            Gold            Gold
Production      Production      Production      Production
ozs             ozs             ozs             ozs

Ramp-up      850             2,023           2,694           5,567
Plan

Actual       1,087           3,094           2,894           7,075

//et

June gold production was above plan but below expectations as
a result of the acid wash circuit being off-line most of June to
replace a cracked wash vessel. The new vessel has arrived and is being
installed. Work on the regeneration kiln was also completed in June.
The result of these two items being off-line was a decrease in
efficiency of the carbon plant to attract the gold thus decreasing gold
production. Both circuits will be back on-line in July.

Mining achieved 85 percent of its budgeted ore tons in the second
quarter with the bulk of the ore coming from the Jasperoid pit. In
June, a total of 693,434 tons (633,395 tonnes) of ore was mined
compared to 575,477 tons (523,160 tonnes) budgeted. The increase in ore
tonnage resulted from the Jasperoid pit being ore bound on the 5440 and
5420 benches. This has allowed for the mining fleet to begin accessing
the second pit. Starting in July, the mine will have two sources of ore
- Central and Jasperoid pits.

Fleet availability has improved dramatically over the second
quarter. At the end of June, all 11 785 CAT haul trucks were
operational. Two haul trucks were down for most of June as a result of
major required component replacement. All other haulage and loading
equipment was down for routine preventive maintenance. Loaders had a 94
percent availability and 785 haul trucks improved to 79 percent
availability. An increase in 785-haul truck availability is expected to
continue going forward.

The crusher continues to outperform its design specifications.
Under the current plan, the crusher is required to crush 1,100 tons
(1,000 tonnes) per hour. It is currently exceeding this limit and is
permitted to crush up to 1,600 (1455 tonnes) tons per hour. Additional
785 haul trucks are being sourced and an increase to the crusher air
quality permit is being prepared. The resulting increase in crusher
capacity and through put could have a substantial positive impact on
future annual gold production.
With the end of the second quarter, Rye Patch will release
production results, activities and cost information for the Florida
Canyon mine in the future on a quarterly basis in-line with the
Company's financial reporting.

Mr. William Howald, AIPG Certified Professional Geologist #11041,
Rye Patch Gold's CEO and President with a BSc. In Geological
Engineering, is a Qualified Person as defined under National Instrument
43-101. He has reviewed and approved the contents of this news release.


About Rye Patch Gold Corp. Rye Patch Gold Corp. is a Nevada
focused, Tier 1, precious metal mining company engaged in the mining,
development and exploration of a 180 square kilometre land package
along the prospective Oreana trend in west central Nevada. Leveraging
its strong financial position and cash to acquire the Florida Canyon
Gold mining operation, Rye Patch now controls a trend-scale platform
with mining operations, resource projects and significant exploration
potential. The combination of mining and a growth profile along a major
Nevada gold trend positions Rye Patch to become an emerging North
American mid-tier precious metal producer. For more information, please
visit our website at www.ryepatchgold.com.

On behalf of the Board of Directors

'William Howald'

William C. (Bill) Howald, CEO & President

Forward-Looking Statements

This news release contains forward-looking statements relating to
future plans and objectives of the Company, future production and
deliveries of gold, proposed operations of the Company including mine
development, funding requirements, future events and conditions and
other statements that are not historical facts, all of which are
subject to various risks and uncertainties. The Company's actual
results, programs and financial position could differ materially from
those anticipated in such forward-looking statements as a result of
numerous factors, some of which may be beyond the Company's control.
These factors include, but are not limited to: future deliveries of
gold pursuant to the forward gold price contract facility, the
achievement of mine redevelopment plans and production results; the
availability of funds; the financial position of Rye Patch; the timing
and content of work programs; the results of exploration activities and
development of mineral properties; the interpretation of drilling
results and other geological data; the reliability of calculation of
mineral resources; the reliability of calculation of precious metal
recoveries; the receipt and security of mineral property titles;
project cost overruns or unanticipated costs and expenses; fluctuations
in metal prices; currency fluctuations; and general market and industry
conditions.

Forward-looking statements are based on the expectations, opinions
and assumptions of the Company's management on the date the statements
are made including, but not limited to, the continued operation of the
Company's mining operations, no material adverse change in the market
price of commodities, and mining operations and production to be
completed in accordance with management's expectations. The assumptions
used in the preparation of such statements, although considered
reasonable at the time of preparation, may prove to be imprecise and,
as such, undue reliance should not be placed on forward-looking
statements. As a result, the Company cannot guarantee that the
drawdowns under the Credit Facility and the Florida Canyon mine
redevelopment will be completed on the terms and within the time
disclosed herein or at all.

Neither TSX Venture Exchange nor its Regulation Services Provider
(as that term is defined in the policies of the TSX Venture Exchange)
accepts responsibility for the adequacy or accuracy of this release.

Rye Patch Gold Corp, info@ryepatchgold.com, Tel.: (604) 638-1588,
Fax: (604) 638-1589
______________________________
_______________________________________________
TSX Venture closing price for RPM-V
Date: 2017/07/07
Closing Price: 0.22
____________________________________________________________
(c)2017 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1719000023TS11719000966-06135420170710