Source	CANADA NEWSWIRE

Date	07/17/2017

Time	05:33:17 AM

Company	 Leagold Mining Corporation

Title	Leagold Reports Los Filos Q2 Gold Production of 46,098 oz and Provides

Operations Update

CDNX Symbol: LMC

Press Release

" BC-Leagold-Q2-Los-Filos   07-17 2210

#News release via Canada NewsWire, Toronto 416-863-9350 -ME-

Attention Business Editors:

^Leagold Reports Los Filos Q2 Gold Production of 46,098 oz and Provides

Operations Update@

<<

--  Los Filos Mine produced 89,983 oz of gold during the six-months ended

June 30, 2017, which includes 43,980 oz following Leagold's acquisition

of the mine on April 7, 2017

--  Leagold is optimizing the Los Filos operations with a focus on changes

that result in significant and sustainable cost-savings. Two of the many

initiatives underway include reinstalling the agglomeration drum to

improve gold recovery rates and extending the overland conveyors to

deliver crushed ore more efficiently for stacking onto Heap Leach Pad 2

--  Bermejal underground expansion project is proceeding as planned with 10

drill rigs advancing the 56,000 metre infill and step-out drilling

program (see July 13, 2017 news release) and the recent completion of a

portal location and decline design trade-off study

--  Los Filos is the first acquisition of our Latin American 'buy and build'

strategy and is proving to be an excellent cornerstone asset

>>

VANCOUVER, July 17, 2017 /CNW/ - Leagold Mining Corporation (TSX-V: LMC)

("Leagold" or the "Company") announces Q2 2017 gold production at the Los

Filos Mine of 46,098 oz, which includes 43,980 oz from April 8, 2017 to June

30, 2017. AISC per ounce and additional operating details will be reported in

the Q2 2017 financial results to be released in mid-August. Leagold ended Q2

2017 with a strong cash balance of $65.4 million and operations being cash

flow positive.

Table 1: Los Filos Gold Production and Sales to June 30, 2017 (ounces)

Gold Production   Gold Sales

---------------   ----------

Q1 2017                                          43,885        42,471

April 1 - April 7, 2017                2,118                 0

Leagold Ownership (April 8

to June 30, 2017)(x)                   43,980            54,010

------            ------

Q2 2017                                          46,098        54,010

------        ------

Half-year total                                  89,983        96,481

---------------                                  ------        ------

(x) Leagold acquired the Los Filos Mine on

April 7, 2017

Neil Woodyer, CEO stated "When we acquired Los Filos three months ago, we

anticipated that it would take us approximately six months - Q2 and Q3 - to

transition the mine and to operate it in the way we believed it should be. We

also expected, that during this transition phase, we would plan the

development of the Bermejal Underground mine expansion project. We are now

half-way through this period and we have made very good progress. Furthermore,

we now expect significant production and cost improvements will be reflected

in the results of Q4 and onwards.

Whilst both open pit and underground mining activities have shown

significant improvements, gold production in Q2 was affected by mine planning

and heap leach pad management issues. These issues will continue into Q3. Some

duplication of administrative costs was also incurred during the transition

period, but most administrative services that were previously carried out by

Goldcorp's Mexico City office have now been transferred to the mine. We are

focused on reducing costs, improving accountability, and generating cashflow

and we are implementing several sustainable operational changes under a

substantially new mine management team at site.

We have also started two capital investment projects - refurbishing and

installing an agglomeration drum at an estimated cost of $1.3 million and

extending the conveyors to deliver crushed ore more efficiently to Pad 2 at an

estimated cost of $5 million. These capital projects are expected to improve

production and cost performance starting in 2018.

We are also completing a comprehensive review of Los Filos' current

operating plan and expect to be able to provide full guidance on H2 2017

production and costs in mid-August, when we report our Q2 financial results.

Also, as recently reported, the Bermejal Underground expansion project is

progressing well with the positive results being received from the infill and

step-out exploration drilling program and with engineering studies preparing

for underground development."

Los Filos Operational Improvements Initiated by Leagold During Q2 2017:

Open Pit Mining Fleet Utilization - To further reduce the cost of the

open pit operations, several activities were initiated to improve the

utilization rate of the mining equipment. This included enhanced drill and

blasting sequencing and improved haul truck and loading equipment maintenance

to increase productivity levels. Average daily truck utilization rates have

increased from approximately 55% to 80%, and further improvements are

expected. The mining fleet maintenance contract has been renegotiated to be

more effective and thus improving availabilities.

Underground Mining Improvements - Several improvements were initiated at

both the North (Leagold operated) and South (contractor operated) Los Filos

Underground mines to increase production and reduce costs. At the North mine,

extensive operator, maintenance, supervisory and technical services training

programs have now been implemented. Additional mining equipment has been

purchased for improved ground support capability, mechanized loading of

explosives and for mechanized placement of Cemented Rock Fill (CRF). New

infrastructure has been completed to allow for mechanized preparation of CRF.

CRF results in improved productivity and ground support and will enable

implementation of underhand cut and fill mining methods. This was based on a

successful underhand cut and fill trial program in late 2016 /early 2017 which

demonstrated improved safety, less dilution and improved ore recoveries. Stope

heights have also been increased to 4 metres from 3.5 metres, effectively

reducing one access cut per stope block. Improvements to drill patterns as

well as the explosives loading and blast sequencing have increased the advance

per blast, as well as reduced dilution and overbreak. Shift times have been

changed to improve productivity. Increased attention is being given to

reducing dilution in the cut and fill mining operations by strictly

controlling the mining drive widths. These initiatives have increased daily

production since the start of 2017 by 25% to 1,100 tpd with further

improvements expected during the remainder of the year.

Heap Leaching - To improve the gold recovery on the heap leach pad,

several process improvements are being implemented including increased lift

heights, better control of flow rates, optimization of cyanide concentration

and pH levels. Additional initiatives that were identified for potential

implementation are modification of the leaching cycle and reducing losses of

carbon fines.

Agglomeration Improvement - To improve the agglomeration quality of the

crushed ore that is placed on the heap leach pads, Leagold is refurbishing and

installing an agglomeration drum, that was already on site but previously

decommissioned, into the processing circuit. Gold recovery from the heap

should increase due to the improved agglomeration by increasing the

percolation of the leachate solution through the ore. The agglomeration drum

was removed from the processing circuit several years ago to de-bottleneck the

processing circuit, but given the current and planned throughput this is no

longer a factor in the Los Filos operating plan. To date, a review of the

mechanical and electrical condition of the agglomeration drum and equipment

and an assessment of the ground condition for the building foundation at the

proposed location have been completed. An engineering estimate for

construction is being finalized. Installation of the agglomeration drum and

ancillary structures is currently scheduled for completion by October 2017

with commissioning and start-up immediately following.

Overland Conveyor Installation - To reduce the cost of transportation and

eliminate re-handling of crushed ore onto the Heap Leach Pad 2, a series of

new overland conveyors will be installed to efficiently convey the ore onto

the pad. These new conveyors will replace the mine fleet trucks and

shovels/excavators that are currently hauling ore to the pad. Final

engineering layouts of the overland conveyors have been completed, and the

detailed design for fabrication has been initiated. In addition, the

agglomeration drum installation has been incorporated into the design. The new

overland conveyors are scheduled to be fully operational in Q1 2018.

Bermejal Underground Expansion Project

The following activities to advance the Bermejal Underground Project have

been initiated in Q2:

Infill and Step-Out Exploration Drilling Program - To further refine the

extent and continuity of the Bermejal Underground deposit, a 56,000 metre

drilling program was initiated. Infill drilling throughout areas of previously

identified mineralization and step-out drilling along the northern, eastern

and western regions of the deposit will provide improved definition and

additional resources. Progress to the end of Q2 has approximately 12,900

metres completed, with assays on-going. Currently, a total of eight diamond

drill rigs and two reverse circulation drill rigs are operating. A subsequent

metallurgical laboratory testing program is being planned based on gold grades

and individual rock types from the current drilling program to improve the

understanding and predictability of gold recovery by lithology from the

deposit.

Portal and Decline Study - A trade-off study was performed to determine

the optimal portal location and decline design to provide initial access to

the deposit. Multiple portal locations were analyzed based on development

costs, construction schedules and geotechnical parameters. The preferred

portal location is at the base of the northern end of the existing Bermejal

Open Pit, where surface mining has already been completed. This location

provides the shortest decline access to the eastern flank of the deposit (650

linear metres of development) and to the main body of the deposit (1,600

linear metres of development). The design provides access to the eastern flank

to allow initial trial mining. Based on this study, an engineering design of

the portal and decline was completed, and this design information was used for

permitting and in the tender packages for the portal and decline construction

bid process.

Processing Facility Trade-Off Study

To evaluate the potential increase in gold recovery from the high-grade

ore from the Bermejal Underground deposit plus ore currently being mined from

Los Filos Underground Mine, a processing facility trade-off study was

initiated. Several processing alternatives, including tank leaching and

carbon-in-leach, were identified for further evaluation to assess whether the

capital investment in a new processing facility could be justified in order to

obtain the higher gold recoveries with these processes. The results from this

trade-off study will be used as the basis for the next phase of engineering

design.

The preliminary Q2 2017 production and other financial information in

this news release are approximate figures and may differ from the final

results included in the Q2 2017 financial statements and MD&A.

Qualified Persons

Doug Reddy, P.Geo, Leagold's Senior Vice President - Technical Services,

is a Qualified Person under NI 43-101, and has reviewed and approved the

technical contents of this news release on behalf of Leagold.

About Leagold Mining Corporation

Leagold is building a new mid-tier gold producer with a focus on

opportunities in Latin America. Leagold is based in Vancouver, Canada and is

listed on the TSX Venture Exchange under the trading symbol "LMC". The recent

acquisition of the Los Filos Mine, a low-cost gold producer in Mexico,

provides an excellent platform for growth.

On behalf of Leagold Mining Corporation

Neil Woodyer, Chief Executive Officer

This news release contains "forward-looking statements" and "forward

looking information" (as defined under applicable securities laws), including

but not limited to plans for future development of the Los Filos Mine.

Generally, these forward-looking statements can be identified by the use of

forward-looking terminology such as "expects", "expected", "budgeted",

"forecasts" and "anticipates". Forward-looking statements and information,

while based on management's best estimates and assumptions, are subject to

risks and uncertainties that may cause actual results to be materially

different from those expressed or implied by such forward-looking statements,

including but not limited to: risks related to the receipt of all necessary

approvals for conversion of the Orion Subscription Receipts; risks related to

the Los Filos Mine, risks related to the successful integration of the

acquisition; risks related to international operations; risks related to

general economic conditions and credit availability, actual results of current

exploration activities, unanticipated reclamation expenses; changes in project

parameters as plans continue to be refined; fluctuations in prices of metals

including gold; fluctuations in foreign currency exchange rates, increases in

market prices of mining consumables, possible variations in ore reserves,

grade or recovery rates; failure of plant, equipment or processes to operate

as anticipated; accidents, labour disputes, title disputes, claims and

limitations on insurance coverage and other risks of the mining industry;

delays in the completion of development or construction activities, changes in

national and local government regulation of mining operations, tax rules and

regulations, and political and economic developments in countries in which

Leagold operates. Although Leagold has attempted to identify important factors

that could cause actual results to differ materially from those contained in

forward-looking statements, there may be other factors that cause results not

to be as anticipated, estimated or intended. There can be no assurance that

such statements will prove to be accurate, as actual results and future events

could differ materially from those anticipated in such statements. The

forward-looking statements and forward looking information are made as of the

date hereof and Leagold disclaims any obligation to update any such factors or

to publicly announce the result of any revisions to any of the

forward-lookingstatements or forward looking information contained herein to

reflect future

results. Accordingly, readers should not place undue reliance on

forward-looking statements and information. Please refer to Leagold's most

recent filings under its profile at www.sedar.com for further information

respecting the risks affecting Leagold and its business.

Neither the TSX Venture Exchange nor its Regulation Services Provider (as

that term is defined in policies of the TSX Venture Exchange) accepts

responsibility for the adequacy or accuracy of this release.

SOURCE Leagold Mining Corporation

View original content with multimedia:

http://www.newswire.ca/en/releases/archive/July2017/17/c5440.html

-0-                           07/17/2017

/For further information: on Leagold please visit the Company website at

www.leagold.com or contact: Doug Reddy, SVP Technical Services,

+1-604-609-6114, dreddy(at)leagold.com/

(LMC.)

CO:  Leagold Mining Corporation

ST:  British Columbia

IN:  MNG PRM

SU:

-30-

#