Source	CANADA NEWSWIRE
Date	07/17/2017
Time	05:33:17 AM

Company	 Leagold Mining Corporation
Title	Leagold Reports Los Filos Q2 Gold Production of 46,098 oz and Provides
Operations Update





    CDNX Symbol: LMC











Press Release




" BC-Leagold-Q2-Los-Filos   07-17 2210
News release via Canada NewsWire, Toronto 416-863-9350 -ME-

Attention Business Editors:
^Leagold Reports Los Filos Q2 Gold Production of 46,098 oz and Provides
Operations Update@

<<

--  Los Filos Mine produced 89,983 oz of gold during the six-months ended
June 30, 2017, which includes 43,980 oz following Leagold's acquisition
of the mine on April 7, 2017

--  Leagold is optimizing the Los Filos operations with a focus on changes
that result in significant and sustainable cost-savings. Two of the many
initiatives underway include reinstalling the agglomeration drum to
improve gold recovery rates and extending the overland conveyors to
deliver crushed ore more efficiently for stacking onto Heap Leach Pad 2

--  Bermejal underground expansion project is proceeding as planned with 10
drill rigs advancing the 56,000 metre infill and step-out drilling
program (see July 13, 2017 news release) and the recent completion of a
portal location and decline design trade-off study

--  Los Filos is the first acquisition of our Latin American 'buy and build'
strategy and is proving to be an excellent cornerstone asset
>>
VANCOUVER, July 17, 2017 /CNW/ - Leagold Mining Corporation (TSX-V: LMC)
("Leagold" or the "Company") announces Q2 2017 gold production at the Los
Filos Mine of 46,098 oz, which includes 43,980 oz from April 8, 2017 to June
30, 2017. AISC per ounce and additional operating details will be reported in
the Q2 2017 financial results to be released in mid-August. Leagold ended Q2
2017 with a strong cash balance of $65.4 million and operations being cash
flow positive.
Table 1: Los Filos Gold Production and Sales to June 30, 2017 (ounces)
Gold Production   Gold Sales
---------------   ----------

Q1 2017                                          43,885        42,471


April 1 - April 7, 2017                2,118                 0

Leagold Ownership (April 8
to June 30, 2017)(x)                   43,980            54,010
------            ------

Q2 2017                                          46,098        54,010
------        ------


Half-year total                                  89,983        96,481
---------------                                  ------        ------
(x) Leagold acquired the Los Filos Mine on
April 7, 2017

Neil Woodyer, CEO stated "When we acquired Los Filos three months ago, we
anticipated that it would take us approximately six months - Q2 and Q3 - to
transition the mine and to operate it in the way we believed it should be. We
also expected, that during this transition phase, we would plan the
development of the Bermejal Underground mine expansion project. We are now
half-way through this period and we have made very good progress. Furthermore,
we now expect significant production and cost improvements will be reflected
in the results of Q4 and onwards.
Whilst both open pit and underground mining activities have shown
significant improvements, gold production in Q2 was affected by mine planning
and heap leach pad management issues. These issues will continue into Q3. Some
duplication of administrative costs was also incurred during the transition
period, but most administrative services that were previously carried out by
Goldcorp's Mexico City office have now been transferred to the mine. We are
focused on reducing costs, improving accountability, and generating cashflow
and we are implementing several sustainable operational changes under a
substantially new mine management team at site.
We have also started two capital investment projects - refurbishing and
installing an agglomeration drum at an estimated cost of $1.3 million and
extending the conveyors to deliver crushed ore more efficiently to Pad 2 at an
estimated cost of $5 million. These capital projects are expected to improve
production and cost performance starting in 2018.
We are also completing a comprehensive review of Los Filos' current
operating plan and expect to be able to provide full guidance on H2 2017
production and costs in mid-August, when we report our Q2 financial results.
Also, as recently reported, the Bermejal Underground expansion project is
progressing well with the positive results being received from the infill and
step-out exploration drilling program and with engineering studies preparing
for underground development."
Los Filos Operational Improvements Initiated by Leagold During Q2 2017:
Open Pit Mining Fleet Utilization - To further reduce the cost of the
open pit operations, several activities were initiated to improve the
utilization rate of the mining equipment. This included enhanced drill and
blasting sequencing and improved haul truck and loading equipment maintenance
to increase productivity levels. Average daily truck utilization rates have
increased from approximately 55% to 80%, and further improvements are
expected. The mining fleet maintenance contract has been renegotiated to be
more effective and thus improving availabilities.
Underground Mining Improvements - Several improvements were initiated at
both the North (Leagold operated) and South (contractor operated) Los Filos
Underground mines to increase production and reduce costs. At the North mine,
extensive operator, maintenance, supervisory and technical services training
programs have now been implemented. Additional mining equipment has been
purchased for improved ground support capability, mechanized loading of
explosives and for mechanized placement of Cemented Rock Fill (CRF). New
infrastructure has been completed to allow for mechanized preparation of CRF.
CRF results in improved productivity and ground support and will enable
implementation of underhand cut and fill mining methods. This was based on a
successful underhand cut and fill trial program in late 2016 /early 2017 which
demonstrated improved safety, less dilution and improved ore recoveries. Stope
heights have also been increased to 4 metres from 3.5 metres, effectively
reducing one access cut per stope block. Improvements to drill patterns as
well as the explosives loading and blast sequencing have increased the advance
per blast, as well as reduced dilution and overbreak. Shift times have been
changed to improve productivity. Increased attention is being given to
reducing dilution in the cut and fill mining operations by strictly
controlling the mining drive widths. These initiatives have increased daily
production since the start of 2017 by 25% to 1,100 tpd with further
improvements expected during the remainder of the year.
Heap Leaching - To improve the gold recovery on the heap leach pad,
several process improvements are being implemented including increased lift
heights, better control of flow rates, optimization of cyanide concentration
and pH levels. Additional initiatives that were identified for potential
implementation are modification of the leaching cycle and reducing losses of
carbon fines.
Agglomeration Improvement - To improve the agglomeration quality of the
crushed ore that is placed on the heap leach pads, Leagold is refurbishing and
installing an agglomeration drum, that was already on site but previously
decommissioned, into the processing circuit. Gold recovery from the heap
should increase due to the improved agglomeration by increasing the
percolation of the leachate solution through the ore. The agglomeration drum
was removed from the processing circuit several years ago to de-bottleneck the
processing circuit, but given the current and planned throughput this is no
longer a factor in the Los Filos operating plan. To date, a review of the
mechanical and electrical condition of the agglomeration drum and equipment
and an assessment of the ground condition for the building foundation at the
proposed location have been completed. An engineering estimate for
construction is being finalized. Installation of the agglomeration drum and
ancillary structures is currently scheduled for completion by October 2017
with commissioning and start-up immediately following.
Overland Conveyor Installation - To reduce the cost of transportation and
eliminate re-handling of crushed ore onto the Heap Leach Pad 2, a series of
new overland conveyors will be installed to efficiently convey the ore onto
the pad. These new conveyors will replace the mine fleet trucks and
shovels/excavators that are currently hauling ore to the pad. Final
engineering layouts of the overland conveyors have been completed, and the
detailed design for fabrication has been initiated. In addition, the
agglomeration drum installation has been incorporated into the design. The new
overland conveyors are scheduled to be fully operational in Q1 2018.
Bermejal Underground Expansion Project
The following activities to advance the Bermejal Underground Project have
been initiated in Q2:
Infill and Step-Out Exploration Drilling Program - To further refine the
extent and continuity of the Bermejal Underground deposit, a 56,000 metre
drilling program was initiated. Infill drilling throughout areas of previously
identified mineralization and step-out drilling along the northern, eastern
and western regions of the deposit will provide improved definition and
additional resources. Progress to the end of Q2 has approximately 12,900
metres completed, with assays on-going. Currently, a total of eight diamond
drill rigs and two reverse circulation drill rigs are operating. A subsequent
metallurgical laboratory testing program is being planned based on gold grades
and individual rock types from the current drilling program to improve the
understanding and predictability of gold recovery by lithology from the
deposit.
Portal and Decline Study - A trade-off study was performed to determine
the optimal portal location and decline design to provide initial access to
the deposit. Multiple portal locations were analyzed based on development
costs, construction schedules and geotechnical parameters. The preferred
portal location is at the base of the northern end of the existing Bermejal
Open Pit, where surface mining has already been completed. This location
provides the shortest decline access to the eastern flank of the deposit (650
linear metres of development) and to the main body of the deposit (1,600
linear metres of development). The design provides access to the eastern flank
to allow initial trial mining. Based on this study, an engineering design of
the portal and decline was completed, and this design information was used for
permitting and in the tender packages for the portal and decline construction
bid process.
Processing Facility Trade-Off Study
To evaluate the potential increase in gold recovery from the high-grade
ore from the Bermejal Underground deposit plus ore currently being mined from
Los Filos Underground Mine, a processing facility trade-off study was
initiated. Several processing alternatives, including tank leaching and
carbon-in-leach, were identified for further evaluation to assess whether the
capital investment in a new processing facility could be justified in order to
obtain the higher gold recoveries with these processes. The results from this
trade-off study will be used as the basis for the next phase of engineering
design.
The preliminary Q2 2017 production and other financial information in
this news release are approximate figures and may differ from the final
results included in the Q2 2017 financial statements and MD&A.
Qualified Persons
Doug Reddy, P.Geo, Leagold's Senior Vice President - Technical Services,
is a Qualified Person under NI 43-101, and has reviewed and approved the
technical contents of this news release on behalf of Leagold.
About Leagold Mining Corporation
Leagold is building a new mid-tier gold producer with a focus on
opportunities in Latin America. Leagold is based in Vancouver, Canada and is
listed on the TSX Venture Exchange under the trading symbol "LMC". The recent
acquisition of the Los Filos Mine, a low-cost gold producer in Mexico,
provides an excellent platform for growth.
On behalf of Leagold Mining Corporation
Neil Woodyer, Chief Executive Officer
This news release contains "forward-looking statements" and "forward
looking information" (as defined under applicable securities laws), including
but not limited to plans for future development of the Los Filos Mine.
Generally, these forward-looking statements can be identified by the use of
forward-looking terminology such as "expects", "expected", "budgeted",
"forecasts" and "anticipates". Forward-looking statements and information,
while based on management's best estimates and assumptions, are subject to
risks and uncertainties that may cause actual results to be materially
different from those expressed or implied by such forward-looking statements,
including but not limited to: risks related to the receipt of all necessary
approvals for conversion of the Orion Subscription Receipts; risks related to
the Los Filos Mine, risks related to the successful integration of the
acquisition; risks related to international operations; risks related to
general economic conditions and credit availability, actual results of current
exploration activities, unanticipated reclamation expenses; changes in project
parameters as plans continue to be refined; fluctuations in prices of metals
including gold; fluctuations in foreign currency exchange rates, increases in
market prices of mining consumables, possible variations in ore reserves,
grade or recovery rates; failure of plant, equipment or processes to operate
as anticipated; accidents, labour disputes, title disputes, claims and
limitations on insurance coverage and other risks of the mining industry;
delays in the completion of development or construction activities, changes in
national and local government regulation of mining operations, tax rules and
regulations, and political and economic developments in countries in which
Leagold operates. Although Leagold has attempted to identify important factors
that could cause actual results to differ materially from those contained in
forward-looking statements, there may be other factors that cause results not
to be as anticipated, estimated or intended. There can be no assurance that
such statements will prove to be accurate, as actual results and future events
could differ materially from those anticipated in such statements. The
forward-looking statements and forward looking information are made as of the
date hereof and Leagold disclaims any obligation to update any such factors or
to publicly announce the result of any revisions to any of the 
forward-lookingstatements or forward looking information contained herein to 
reflect future
results. Accordingly, readers should not place undue reliance on
forward-looking statements and information. Please refer to Leagold's most
recent filings under its profile at www.sedar.com for further information
respecting the risks affecting Leagold and its business.
Neither the TSX Venture Exchange nor its Regulation Services Provider (as
that term is defined in policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.
SOURCE Leagold Mining Corporation



View original content with multimedia:
http://www.newswire.ca/en/releases/archive/July2017/17/c5440.html

-0-                           07/17/2017
/For further information: on Leagold please visit the Company website at
www.leagold.com or contact: Doug Reddy, SVP Technical Services,
+1-604-609-6114, dreddy(at)leagold.com/
(LMC.)

CO:  Leagold Mining Corporation
ST:  British Columbia
IN:  MNG PRM
SU:

-30-