Source	MARKET NEWS
Date	07/20/2017
Time	10:25:46 AM

Company	 Arctic Hunter Energy Inc.
Title	Provides a Full Update on the Refurbishment of t





    CDNX Symbol: AHU











Press Release





Provides a Full Update on the Refurbishment of the San Javier Mill,Sonora, 
Mexico --->@NEWS RELEASE
ARCTIC HUNTER ENERGY INC. ("AHU-V")
- Provides a Full Update on the Refurbishment of the San
- Javier Mill, Sonora, Mexico

Arctic Hunter Energy Inc. ("Arctic Hunter" or the "Company") is
pleased to announce that the Company management has received a recently
completed report monitoring the rapid progress of the work being
conducted on the San Javier Flotation Mill situated in the Gold &
Silver mining district of the Sierra Madre Gold belt, in the State of
Sonora, Mexico. The San Javier Mill is currently being restored to its
original 100 Ton per day capacity by an experienced local Mexican
Contractor, employing more than twenty-five (25) local workers and
skilled tradesmen working around the clock in two, twelve hour shifts
per day, seven days a week. As a result, the San Javier Mill is now on
schedule and following all budgetary guidelines and is expected to be
commissioned in early fall 2017.




San Javier Mill infrastructure progress report- Activities
includes the following:

- The complete upgrade of the Mill facilities electrical system is
on schedule. Concrete fire-resistant power poles have replaced all
obsolete old wooden poles along the 3 kilometer corridor connecting the
San Javier Mill with the main regional electrical grid, situated at the
highway access point at Kilometer 145. New transformers have also been
installed on site. A new master control centre is expected to be
installed by the manufacturer within ten days.

- The main San Javier Mill and surrounding structures have been
inspected by engineers and have been deemed to be structurally sound.
The master Control room for the mill has been upgraded and refurbished.
The offices and on-site laboratory have also been reconditioned.

- The Ball Mill has been fully refurbished with new rubber liners
and stainless steel balls inserted.

- The Main Mill structure is now completely refurbished and fully
painted.

- The new conveyor belts, new rubber and head pulleys have arrived
and are being installed.

- New sanitation facilities with updated water and shower
facilities have been constructed on site for the local workers, and
will be fully operational by the end of the week. All ancillary
facilities including living quarters, several workshops, metallurgy
laboratory, managers offices, continue to be fully updated and upgraded
to meet the latest codes.

- The access road to the Mill has been given continuous care and
additional road maintenance during the summer rainy season in Sonora,
and is currently in excellent shape.

- Thirty new agitators for the flotation cell have been ordered
and will be arriving in three weeks. Additionally, six back-up
agitators were ordered as well. The Company also ordered ten new
impeller pumps, with five additional as back-ups.




Tim Coupland, President & CEO stated, "We are making excellent
progress to date and continue meeting or exceeding our corporate
milestones. The Mexican contractor is moving quickly to complete the
re-furbishment and modernizing the San Javier Mill, with the
expectation that the Mill will be commissioned in the fall of 2017.
Again, we are extremely pleased with the speed and quality of work
which is being conducted on the facility. Now that the San Javier Mill
is nearing completion and being fully modernized, the Company and our
Mexican mining partners are strategically positioned to identify and
capitalize on potential milling and direct-ship mining opportunities
that are situated within this mining district with its many gold and
silver mines."




THE SAN JAVIER MILL- SONORA STATE, MEXICO




The Company has now paid the sum of USD $250,000 to acquire a 30%
interest in Real de Rebeico Gold S.A. de C.V. ("Rebeico Gold"), the
operator of a State owned 100 ton per day flotation mill situated 140
km SE of Hermosillo in Sonora State, Mexico. The formal option
agreement with Rebeico Gold of Sonora, Mexico allows Arctic Hunter to
earn, and an additional 20% interest ( up to a total 50% interest) in
Rebeico Gold for an additional payment of USD $250,000. Rebeico Gold
holds the right to operate the strategically located San Javier Mill
and the right to receive its pro-rata production proceeds derived
therefrom pursuant to an assignment agreement between Rebeico and
Exlporacion y Desarollo del Desierto, S.A de C.V. ("EDDSA") dated April
24, 2017. EDDSA holds the right to operate and receive all proceeds
from the San Javier Mill and the right to conduct ancillary activities
on the project site pursuant to a 10 year lease agreement between EDDSA
and the state of Sonora, Mexico, dated February 24, 2015. The San
Javier Mill Project site is easily accessed by paved road from
Hermosillo, and is located within the heart of the prolific Sierra
Madre Gold belt and formerly serviced many of the small gold, copper
and silver mines situated in the area.




ABOUT ARCTIC HUNTER - MEXICAN GOLD EXPLORATION AND MILLING
PRODUCTION CAPABILITY




The Company is a Canadian Oil & Gas exploration and mining
resource development Company that is now focused on acquiring
production capabilities, obtaining potential future production
revenues, discovering and advancing high grade gold, silver and copper
deposits and mining concessions situated within a large mining district
in Sonora, Mexico. The Company has now acquired a 30% interest in
Rebeico Gold of Sonora, Mexico, which holds the operating rights to the
San Javier Mill, which gives the Company the right to receive its share
of proceeds from the San Javier Mill which is situated in the Sierra
Madre Gold Belt. The Company is now strategically positioned, to
identify and capture all potential milling and direct-ship mining
opportunities situated in the region. The Company identifies, acquires
and finances the acquisition, exploration and development of mining and
oil and gas assets primarily situated in Western Canada and Mexico. The
Company is continually reviewing future mining production and
exploration opportunities, through selective property acquisitions and
identifying low risk exploration and drilling activities situated in
Canada, the United States, Mexico and abroad.





FOR FURTHER INFORMATION, PLEASE CONTACT:




Tim Coupland, President and CEO Arctic Hunter Energy Inc. Tel:
(604) 681-3131 astar@telus.com




or

Ted Burylo, Director Arctic Hunter Energy Inc. Tel: (604) 764-9178





Neither the TSX Venture Exchange nor its Regulation Services
Provider, (as the term is defined in the Policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.



______________________________________
_______________________________________________
TSX Venture closing price for AHU-V
Date: 2017/07/19
Closing Price: 0.11
____________________________________________________________
(c)2017 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1720000035TS11720002147-10232720170720