Source	MARKET NEWS

Date	08/03/2018

Time	05:41:15 AM

Company	 Melior Resources Inc.

Title	Positive

Update About Progress at the Goondicum

CDNX Symbol: MLR

Press Release

MELIOR RESOURCES INC ("MLR-V;CCJMD-0")

- Positive Update About Progress at the Goondicum

- Mine Project

Melior Resources Inc. ("Melior" or the "Company") today updated

the market about the progress being made at its Goondicum Ilmenite

Project towards the commencement of production.

Progress as at 28th July

The construction project is on budget and on schedule for a start

of production in November 2018.

The overall project, including procurement and construction

activity, is 44% complete with 5,500 manhours per month, equivalent to

27 full time personnel, in place and ready to deliver the remainder of

the project over the next three months. No lost time safety or

environmental incidents have been recorded to date.

Mark McCauley, Melior CEO, said, "We are very pleased by the

steady and efficient performance of the Goondicum team and all

contractors.  Mine construction is always subject to unpredictability,

so it is pleasing to see that we are on track to meet our target."

Figure One, below, shows the estimated progress of each of the

individual activities followed by photographs of work completed.

The next project update will be provided in early October.

About Melior

Melior is the owner and operator of the Goondicum ilmenite and

apatite mine strategically located in Queensland Australia. Further

details on Melior and the Goondicum mine can be found at

www.meliorresources.com and regulatory filings are available on SEDAR.

Melior is incorporated under the provisions of the Business

Corporations Act (British Columbia) and has a registered office in

Toronto, Ontario. Melior is classified as a Tier 1 Mining Issuer under

the policies of the TSX-V.

Forward Looking Statements Disclaimer

Statements made in this news release may be forward-looking and

therefore subject to various risks and uncertainties. Such statements

can typically be identified by terminology such as "may", "will",

"could", "should", "expect", "plan", "anticipate", "believe", "intend",

"possible", "continue", "objective" or other similar expressions

concerning matters that are not historical facts. Certain material

factors or assumptions are applied in making forward-looking statements

and actual results may differ materially from those expressed or

implied in such statements. Melior does not undertake to update any

forward-looking statements; such statements speak only as at the date

made.

MELIOR RESOURCES INC.

Mark McCauley

Chief Executive Officer

+61 7 3233 6300

mark.mccauley@meliorresources.com

Investor Relations

Andreas Curkovic

Proconsul Capital

+1-416-577-9927

Neither the TSX Venture Exchange nor its Regulation Services Provider (as

that term is defined in the policies of the TSX Venture Exchange) accepts

responsibility for the adequacy or accuracy of this release.

____________________________________________________________

(c)2018 Market News Publishing Inc.  All rights reserved.

Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

#1821400003TS11821400436-05383420180803##