Source	MARKET NEWS
Date	08/16/2018
Time	08:18:48 AM

Company	 Hudson Resources Inc.
Title	Over 70% 
Complete on Construction of the White M





    CDNX Symbol: HUD











Press Release





HUDSON RESOURCES INC ("HUD-V;HUDRF-0")
- Over 70% Complete on Construction of the White Mountain
- Anorthosite Project in Greenland

Hudson Resources Inc. ("Hudson" or the "Company") is pleased to
provide an update on construction activities at the company's 100%
owned anorthosite (calcium feldspar) mine in Greenland. Since the July
5th construction update (NR2018-07) the company has now completed over
70% of the construction. Hudson's objective is to make an initial
shipment of product to North America by the end of the year.

Construction highlights since the July 5th construction update
include:

*  Process plant internal steel and mechanical installation
completed.
*  Process plant building steel completed and cladding 80%
complete. Only the roof remains to be cladded.
*  Lillegaarden EL of Denmark has commenced electrical
installation including installation of cable trays in the process
plant.
*  The product storage building steel erection is 50% complete and
is on schedule to be completed by the end of September.
*  The concrete floor has been poured in truck shop.
*  The process plant generators (3 x 630 kVA) including the
control room are in place.
*  The process plant automation room has been put in place
adjacent to the process plant.
*  The road from the port to the mine is over 75% complete with
only 2.5km remaining of the 11km road.  The road is expected to be
completed by the end of September.
*  Hudson received a new Sandvik DX800 production drill and
Hyundai HL980 wheel loader for operations.
*  Currently 41 construction personnel on site.

James Tuer, Hudson's President stated: "We are very happy with the
pace of construction on the site.  It's very impressive to witness the
daily progress as the project moves to production in the coming months.
We look forward to shipping product by the end of the year."

In June, Hudson completed an $18 million equity financing in order
to complete construction and fund working capital and debt payments.

Pictures of the construction progress can be found on the company
website at https://hudsonresourcesinc.com/gallery.

ON BEHALF OF THE BOARD OF DIRECTORS

"James Tuer"
James Tuer, President

For further information:
James Tuer, President
Ph: 604-628-5002 or 604-688-3415

Forward-Looking Statements

This news release includes certain forward-looking statements or
information.  All statements other than statements of historical fact
included in this news release, including, without limitation,
statements regarding the use of proceeds from the private placement,
and other future plans and objectives of the Company are
forward-looking statements that involve various risks and
uncertainties.  There can be no assurance that such statements will
prove to be accurate and actual results and future events could differ
materially from those anticipated in such statements. Important factors
that could cause actual results to differ materially from the Company's
plans or expectations include market prices, general economic, market
or business conditions, regulatory changes, timeliness of government or
regulatory approvals and other risks detailed herein and from time to
time in the filings made by the Company with securities regulators. The
Company expressly disclaims any intention or obligation to update or
revise any forward-looking statements whether as a result of new
information, future events or otherwise except as otherwise required by
applicable securities legislation.

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.

TEL: 604-628-5002    HUDSON RESOURCES INC
FAX: 604-688-3452
E-mail: info@hudsonresources.ca
Website: http://www.hudsonresources.ca
____________________________________________________________
(c)2018 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1822700032TS11822701306-08144720180816