Source	MARKET NEWS
Date	08/20/2018
Time	05:22:12 AM

Company	 Crown Point Energy Inc.
Title	Provides 
Update On Tierra Del Fuego Operations





    CDNX Symbol: CWV











Press Release





CROWN POINT ENERGY INC ("CWV-V;CWVLF-0")
- Provides Update On Tierra Del Fuego Operations

Crown Point Energy Inc. ("Crown Point" or the "Company") provided
an operations update on its activities in Tierra del Fuego.

La Angostura Concession (net working interest 51.56%)

SM a-1002, the first appraisal well on the San Martin discovery,
has been drilled to a total depth of 2,107 meters and has been cased as
a potential Tobifera formation oil well. Completion operations
commenced in July and are ongoing. SM a-1002 is located 0.8 kilometers
("km") due south of the discovery well, SM x-1001.

The second appraisal well, SM a-1003, spud in on 30 June and has
been drilled to a total depth of 2,103 meters and cased as a potential
Tobifera formation oil well.  Completion of this well will begin after
testing operations on SM a-1002 are concluded. SM a-1003 is located
approximately 0.9 km northwest of SM x-1001.

SM x-1001 continues to perform strongly. In July the well produced
a total of 74,690 barrels of oil with no reported water production. The
average flow rate during July was 2,409 barrels of oil per day. Since
being placed on production in late September 2017 the well has produced
over 550,000 barrels of oil.

Las Violetas Concession (net working interest 51.56%)

The Company and its joint venture partners have drilled and cased
an exploration well, LR x-1001, as a potential Springhill formation oil
and gas discovery. LR x-1001 was drilled to a total depth of 2,104
meters and is located approximately 6 km to the south east of the Rio
Chico gas processing plant, which is owned by the Company and its joint
venture partners. Completion of this well will begin after testing
operations on SM a-1003 are concluded.

Prospect identification and evaluation to develop additional
exploitation, step-out and appraisal locations for inclusion in the
2018-19 capital program on the Las Violetas concession is ongoing.

About Crown Point

Crown Point Energy Inc. is an international oil and gas
exploration and development company headquartered in Calgary, Canada,
incorporated in Canada, trading on the TSX Venture Exchange and with
operations in Argentina. Crown Point's exploration and development
activities are focused in two of the largest producing basins in
Argentina, the Austral basin in the province of Tierra del Fuego and
the Neuquen basin, in the province of Mendoza. Crown Point has a
strategy that focuses on establishing a portfolio of producing
properties, plus production enhancement and exploration opportunities
to provide a basis for future growth.

Advisory

Forward-looking Information: This document contains
forward-looking information.  This information relates to future events
and the Company's future performance.  All information and statements
contained herein that are not clearly historical in nature constitute
forward-looking information, and the words "may", "will", "should",
"could", "expect", "plan", "intend", "anticipate", "believe",
"estimate", "propose", "predict", "potential", "continue", "aim", or
the negative of these terms or other comparable terminology are
generally intended to identify forward-looking information.  Such
information represents the Company's internal projections, estimates,
expectations, beliefs, plans, objectives, assumptions, intentions or
statements about future events or performance. This information
involves known or unknown risks, uncertainties and other factors that
may cause actual results or events to differ materially from those
anticipated in such forward-looking information.  Crown Point believes
that the expectations reflected in this forward-looking information are
reasonable; however, undue reliance should not be placed on this
forward-looking information, as there can be no assurance that the
plans, intentions or expectations upon which they are based will occur.
This press release contains forward-looking information concerning,
among other things, the following: the Company's belief that SM a-1002
and SM a-1003 each have the potential to be Tobifera formation oil
wells; the Company's expectations for when completion operations on the
SM a-1003 well will begin; the Company's belief that the LR x-1001 well
has the potential to be a Springhill formation oil and gas discovery
well; the Company's expectations for when completion operations on the
LR x-1001 well will begin; the Company's ability to develop additional
exploitation, step-out and appraisal locations for inclusion in the
2018-19 capital program on the Las Violetas concession; and the
Company's business strategies.  The reader is cautioned that such
information, although considered reasonable by the Company, may prove
to be incorrect. Actual results achieved during the forecast period
will vary from the information provided in this document as a result of
numerous known and unknown risks and uncertainties and other factors. A
number of risks and other factors could cause actual results to differ
materially from those expressed in the forward-looking information
contained in this document including, but not limited to, the
following: the risk that one or more of SM a-1002, SM a-1003 and/or LR
x-1001 is not ultimately an economic oil and/or gas well; the risk that
the completion of one or more of these wells is delayed or does not
occur at all; the risk that the Company is not able to develop
additional exploitation, step-out and appraisal drilling locations for
its 2018-19 capital program or that such program is delayed or does not
occur; the risk that the Company changes is business strategies; and
the risks and other factors described under "Risk Factors" in the
Company's most recently filed Annual Information Form, which is
available for viewing on SEDAR at www.sedar.com. With respect to
forward-looking information contained in this document, the Company has
made assumptions regarding, among other things: the general stability
of the economic and political environment in which the Company
operates, including operating under a consistent regulatory and legal
framework in Argentina; future oil, natural gas and NGL prices; the
timely receipt of any required regulatory approvals; the ability of the
Company to obtain qualified staff, equipment and services in a timely
and cost efficient manner; and the ability of the Company to obtain
financing on acceptable terms when and if needed to finance its
operations.  Management of Crown Point has included the above summary
of assumptions and risks related to forward-looking information in
order to provide investors with a more complete perspective on the
Company's future operations.  Readers are cautioned that this
information may not be appropriate for other purposes. Readers are
cautioned that the foregoing lists of factors are not exhaustive.  The
forward-looking information contained in this document are expressly
qualified by this cautionary statement. The forward-looking information
contained herein is made as of the date of this document and the
Company disclaims any intent or obligation to update publicly any such
forward-looking information, whether as a result of new information,
future events or results or otherwise, other than as required by
applicable Canadian securities laws.

Neither TSX Venture Exchange nor its Regulation Services Provider
(as that term is defined in the policies of the TSX Venture Exchange)
accepts responsibility for the adequacy or accuracy of this news
release.

TEL:  (403) 232-1150  Brian Moss, President & CEO
Crown Point Energy Inc.
____________________________________________________________
(c)2018 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1823100005TS11823100675-05182320180820