Source	MARKET NEWS

Date	08/21/2018

Time	06:43:19 AM

Company	 Millennial Lithium Corp.

Title	Update

of Ongoing Feasibility Study and Pilot Te

CDNX Symbol: ML

Press Release

MILLENNIAL LITHIUM CORP ("ML-V;MLNLF-0")

- Update of Ongoing Feasibility Study and Pilot Testwork at

- its Pastos Grandes Lithium Project, Argentina

Millennial Provides Update of Ongoing Feasibility Study and Pilot

Testwork at its Pastos Grandes Lithium Project, Argentina

Millennial Lithium Corp. ("Millennial" or the "Company") is

pleased to announce that there has been significant progress on its

flagship Pastos Grandes Project in Salta, Argentina.  Millennial has

initiated numerous studies in support of its ongoing basic engineering

and Feasibility Study recently initiated by WorleyParsons Chile.

Farhad Abasov, Millennial President and CEO, commented, "We are

very pleased with the progress at our Pastos Grandes Project.

WorleyParsons is advancing the Pastos Grandes Feasibility Study which

remains on schedule for completion in Q1 2019.  Technical studies in

support of the Feasibility Study, including exploration drilling,

pumping well tests and geophysics are well underway on the REMSA

license that comprises part of the Pastos Grandes Project.  The pilot

pond earthworks have been completed and lining will begin shortly

followed by filling the ponds with brine from our pumping well

PGPW18-4.  The pilot plant design is advancing and construction of the

3 tonne-per-month lithium carbonate plant is expected to begin in Q4

2018."

Drilling

Exploration drilling has been initiated in the recently acquired

REMSA license.  Thirteen additional holes are programmed in the new

area; this work is expected expand the lithium resources at the project

and, with pumping tests, establish reserves for the project.  First

drill results from the current program are expected in September, 2018.

Pumping Well Testwork

A minimum three pumping wells are planned. The first is near

previous hole PGMW17-4b which intersected an aquifer approximately

381.5m thick yielding 535 mg/l lithium.  The pumping test work is

scheduled to begin in early September 2018; the brine will be captured

in the pilot ponds located adjacent to the well to be used for

pilot-scale processing.  The additional pumping wells are planned for

the REMSA license and will be located once analytical data is received.

Pilot Pond Testwork

Pilot pond earthworks with internal baffles has been completed and

lining of the ponds with geotextile followed by HDPE liner to commence

by month end.  The main pond set, consisting of four segments, is 150m

by 150m and a second pond set measures 100m by 100m.  These ponds are

expected to provide plant grade brine via solar evaporation for a pilot

plant that is planned produce lithium carbonate production data to be

utilized in the detailed engineering for the commercial plant.

Construction of the ponds is documented in recent photos located on the

Company's web-site (www.millenniallithium.com).

Geophysical Studies

Ground geophysical studies are also underway at Millennial's

Pastos Grandes Project including a seismic survey and a TEM survey,

both designed to delineate the extension of the brine bearing horizon

on the Pastos Grandes core licenses onto the contiguous REMSA license

to the south.  The surveys are in progress with estimated completion

and interpretation delivery in September 2018.

Pilot Plant

An on-site laboratory and a pilot plant capable of producing 3

tonnes per month of lithium carbonate are in the design and

procurements stages with construction to commence early in Q4 2018.

The plant is to be operated at the project site near the pilot pond

operation and is expected to include impurity removal via solvent

extraction and, carbonation and ion exchange to produce high purity

lithium carbonate.  The plant will provide valuable data for the

detailed engineering of the commercial plant, important operational

experience for the Millennial team, and tonne-lot quantities of lithium

carbonate for customer trials.

This news release has been reviewed by Iain Scarr, AIPG CPG.,

Chief Operating Officer of the Company and a Qualified Person as that

term is defined in National Instrument 43-101.

To find out more about Millennial Lithium Corp. please contact

Investor Relations at (604) 662-8184 or email

info@millenniallithium.com.

MILLENNIAL LITHIUM CORP.

"Farhad Abasov"

CEO, Director

NEITHER THE TSX VENTURE EXCHANGE NOR ITS REGULATION SERVICES

PROVIDER (AS THAT TERM IS DEFINED IN THE POLICIES OF THE TSX VENTURE

EXCHANGE) ACCEPTS RESPONSIBILITY FOR THE ADEQUACY OR ACCURACY OF THIS

RELEASE.

This news release may contain certain "Forward-Looking Statements"

within the meaning of the United States Private Securities Litigation

Reform Act of 1995 and applicable Canadian securities laws.  When used

in this news release, the words "anticipate", "believe", "estimate",

"expect", "target, "plan", "forecast", "may", "schedule" and similar

words or expressions identify forward-looking statements or

information.  These forward-looking statements or information may

relate to future prices of commodities, accuracy of mineral or resource

exploration activity, reserves or resources, regulatory or government

requirements or approvals, the reliability of third party information,

continued access to mineral properties or infrastructure, currency

risks including the exchange rate of USD$ for Cdn$, fluctuations in the

market for lithium, changes in exploration costs and government

royalties or taxes in Argentina and other factors or information. Such

statements represent the Company's current views with respect to future

events and are necessarily based upon a number of assumptions and

estimates that, while considered reasonable by the Company, are

inherently subject to significant business, economic, competitive,

political and social risks, contingencies and uncertainties. Many

factors, both known and unknown, could cause results, performance or

achievements to be materially different from the results, performance

or achievements that are or may be expressed or implied by such

forward-looking statements. The Company does not intend, and does not

assume any obligation, to update these forward-looking statements or

information to reflect changes in assumptions or changes in

circumstances or any other events affections such statements and

information other than as required by applicable laws, rules and

regulations.

TEL: 604-662-8184    MILLENNIAL LITHIUM CORP

FAX: 604-602-1606

E-mail: gharris@redhill-resources.com

____________________________________________________________

(c)2018 Market News Publishing Inc.  All rights reserved.

Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

#1823200026TS11823201165-06395420180821##