Source	MARKET NEWS
Date	08/23/2018
Time	02:10:35 PM

Company	 Marksmen Energy Inc.
Title	Operational 
Update





    CDNX Symbol: MAH











Press Release





MARKSMEN ENERGY INC ("MAH-V;MKSEF-0")
- Operational Update

Marksmen Energy Inc. ("Marksmen" or the "Company") and its wholly
owned subsidiary Marksmen Energy USA, Inc. announces the following:

Operational Update

At the Leaman #1 Horizontal well in Hocking County, Ohio, Marksmen
is a 60 % working interest owner in this well operated by Hocking Hills
Energy and Well Services LLC. of Ohio.  As stated in an earlier press
release this well encountered a number of oil and gas shows during the
drilling and fracturing of the well.  The well has been successfully
completed using multi-stage hydraulic fracturing.  During the process
to remove the multi-stage zone separation plugs in the production
casing, the Operator experienced technical difficulties.  Marksmen is
providing support to the Operator from its technical team and expert
contractors.

After extensive downhole investigation and engineering analysis of
the results of the investigation, a plan has been completed to begin
remedial operations in mid-September 2018.  The timing is later than
expected but unfortunately the operation has been delayed due to
drilling and other equipment availability.

The plan is to use a whip-stock drilling procedure to drill a new
horizontal leg just above the existing cased horizontal leg but still
in the multi-staged fractured zone.  The reservoir has already been
fractured with large amounts of water and sand and all standards of
care will be taken to ensure a successful operation.  Initially, a
smaller rig was being planned but now a top drive drilling rig will be
used to provide the necessary pulldown power with additional greater
capabilities and fully experienced crews in drilling horizontal wells.
Other expertise and equipment including wellsite drilling engineering
management, directional drilling services, drill bit selection,
wellsite storage tanks and any other necessary equipment and services
will be staged and available.

Marksmen and its joint venture participants are looking forward to
the completion of this well, production testing, and then putting the
well on production.  Numerous additional Clinton Sandstone horizontal
wells can be targeted on the leases held by the joint venture.

For additional information regarding this news release please
contact Archie Nesbitt, CEO and President at (403) 265-7270 or e-mail
ajnesbitt@marksmenenergy.com.

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
news release.

This news release, or the documents referenced may contain certain
forward-looking information including without limitation the
corporation's drilling and operational plans and the timing thereof.
All statements included herein, other than statements of historical
fact, are forward-looking information and such information involves
various risks and uncertainties.  There can be no assurance that such
information will prove to be accurate, and actual results and future
events could differ materially from those anticipated in such
information.  A description of assumptions used to develop such
forward-looking information and a description of risk factors that may
cause actual results to differ materially from forward-looking
information can be found in Marksmen's disclosure documents on the
SEDAR website at www.sedar.com. Marksmen does not undertake to update
any forward-looking information except in accordance with applicable
securities laws.
____________________________________________________________
(c)2018 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1823400068TS11823402346-14093920180823