Source	MARKET NEWS
Date	08/29/2018
Time	05:59:40 AM

Company	 Alphamin Resources Corp.
Title	Project 
Update, Releases Interim Results





    CDNX Symbol: AFM











Press Release





ALPHAMIN RESOURCES CORP ("AFM-V;AFMJF-0")
- Project Update, Releases Interim Results

Alphamin Resources Corp. ("Alphamin" or the "Company") is pleased
to announce an update on progress at its Bisie Tin Project.

Construction of the Company's 80.75% owned Bisie Tin Project is
currently on schedule and 75% complete. Commissioning of the process
plant is scheduled for Q1 2019. Equity financing raised to date
together with the US$80m credit facility is currently projected to take
the Company through to commercial production.

Key project highlights include:
//st

Safety                      Over 1 million-man hours worked by over
600 employees with no lost time injuries
reported.

Mine construction           Progressing ahead of schedule with 1709
development meters complete out of a
total of 2,700.

Process plant               Construction ahead of schedule with 256
tons of steel erected with majority of
kit required now on site.

Infrastructure              Construction of the Company's 36Km access
road to site and airstrip is now complete
with project deliveries getting through
to site without difficulty.

Logistics and procurement   73% of project loads have been delivered
to the mine site. Procurement is 90%
complete.

Social and community        Social development investments targeting
over 1500 households for livelihoods and
community infrastructure projects
continue. Site security and community
relations have been strengthened further
by the peaceful and voluntary migration
of the remaining 500 artisanal miners
from Alphamin's concession in late 2017
and early 2018.

//et

The recent Ebola outbreak in the North Kivu province is being
monitored closely and strict protocols have been put in place to reduce
the risk of transmission at Bisie. The outbreak is located some 1,200km
from Bisie by road. To date there has been no impact on the Company's
operations.

The Company has also filed its interim financial statements for
the three and six months ended June 30, 2018 and Management Discussion
and Analysis - quarterly highlights, which are available on SEDAR.com.

Further information, videos and photographs of the Project's
progress are available on the Alphamin Resources Corp. website at
www.alphaminresources.com

EDITORS NOTES:

FOR MORE INFORMATION, PLEASE

Contact Information:

CONTACT:

//st

Boris Kamstra             Alphamin Resources Corp.

Chief Executive Officer   Tel: +230 269 4166

E-mail: boris.kamstra@alphaminresources.com

//et

Neither the TSX Venture Exchange nor its regulation services
provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
News Release.

ISSUED ON BEHALF OF THE BOARD OF DIRECTORS OF ALPHAMIN RESOURCES
CORP. BY: Boris Kamstra, Chief Executive Officer Tel: +230 269 4166
Grand Baie, Mauritius

CAUTION REGARDING FORWARD LOOKING STATEMENTS

Information in this news release that is not a statement of
historical fact constitutes forward-looking information.
Forward-looking statements contained herein include, without
limitation, statements relating to the intended completion of
additional financing and the anticipated use of funds from such
financing, the participation of Tremont and other stakeholders, the
satisfaction of conditions precedent under the Credit Facility, the
Company's intentions to raise the balance of funding required to
complete construction of the Project and the sources thereof,
additional subscription by IDC, costs of production, success of mining
operations, the ranking of the project in terms of cash cost and
production, economic return estimates, social, community and
environmental impacts, and continued positive discussions and
relationships with local communities and stakeholders. Forward-looking
statements are based on assumptions management believes to be
reasonable at the time such statements are made. There can be no
assurance that such statements will prove to be accurate, as actual
results and future events could differ materially from those
anticipated in such statements. Accordingly, readers should not place
undue reliance on forward-looking statements. Although Alphamin has
attempted to identify important factors that could cause actual results
to differ materially from those contained in forward-looking
statements, there may be other factors that cause results not to be as
anticipated, estimated or intended. Factors that may cause actual
results to differ materially from expected results described in
forward-looking statements include, but are not limited to: Alphamin's
ability to secure sufficient financing to advance and complete the
Project, uncertainties associated with Alphamin's resource and reserve
estimates, uncertainties regarding the estimation of future costs,
uncertainties regarding global supply and demand for tin and market and
sales prices, uncertainties associated with securing off-take
agreements and customer contracts, uncertainties with respect to
social, community and environmental impacts, adverse political events,
uncertainties with respect to optimization opportunities for the
Project, as well as those risk factors set out in the Company's
Management Discussion and Analysis and other disclosure documents
available under the Company's profile at www.sedar.com. Forward-looking
statements contained herein are made as of the date of this news
release and Alphamin disclaims any obligation to update any
forward-looking statements, whether as a result of new information,
future events or results or otherwise, except as required by applicable
securities laws.
____________________________________________________________
(c)2018 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1824000027TS11824000779-05580620180829