Source	MARKET NEWS
Date	08/29/2018
Time	05:24:10 AM

Company	 Bankers Cobalt Corp
Title	Provides 
Update on Exploration in DRC and Namibi





    CDNX Symbol: BANC











Press Release





BANKERS COBALT CORP ("BANC-V")
- Provides Update on Exploration in DRC and Namibia

Bankers Cobalt Corp. (the "Corporation" or "Bankers") is pleased
to announce an update on extensive exploration activity in the DRC and
Namibia.

Grant Dempsey, President and COO of Bankers stated: "Bankers has
completed a significant amount of exploration work on 12 concessions in
the DRC in the past eight months. A large portion of the exploration
was completed during the operationally difficult wet season, a
testament to the quality of our DRC team. Those efforts have resulted
in multiple drill ready targets now being tested. The work being
conducted is necessary to adequately and methodically evaluate our
portfolio of green field projects. Bankers is one of the few companies
in the DRC undertaking the exploration effort that is fundamental for
the discovery of new mineral resources."

Kankutu Project DRC

The Kankutu project is comprised of four contiguous concessions
near the operating Kimpe copper-cobalt mine. The work completed to date
includes 8 kms of access roads; 1,108 soil samples; 139 pits (avg.
depth 7 m); 11 trenches (1,036 m); 60 RAB drilling holes (2,474 m); and
26 RC drilling holes (2,045m). The RC drilling was to test shallow
mineralization (up to 80m depth). The selected samples from the RC
drilling have been submitted to SGS in Lubumbashi for copper and cobalt
assays and these are pending and expected to be received in three
weeks.

Kabolela Project DRC

The Kabolela project is located within three kms of the active
Boss Mining copper-cobalt mine. The work completed to date includes 10
kms of access roads; 492 soil samples; 1 pit (depth 8 m); 11 trenches
(895 m); 24 diamond drilling holes (2,351m) and to date 12 RC drilling
holes (212m). Assays from the diamond drilling were previously released
and contained significant copper and cobalt results over narrow widths.
The initial 12 RC drill holes were conducted on the dump in the
southern portion of the project to determine grade distribution and RC
drilling is continuing on selected targets in the south-central portion
of the project. The 2m composite samples from the RC drilling on the
dump have been submitted to SGS in Lubumbashi for copper and cobalt
assays and these are pending and expected to be received within one
month.

292 Project DRC

The 292 project consists of four contiguous areas. The work
completed to date includes 23 kms of access roads; 3 bridges; 488 soil
samples; 11 pits (avg. depth 4 m); 18 trenches (2,202m); and 54 auger
drilling holes (59m). RC drilling for a total of 10 holes (1,000m) is
planned for first pass testing, once the RC drilling program is
completed at Kabolela and the drill rig is moved to 292.

Additional DRC Concessions

Reconnaissance exploration has been conducted on a further 7
concessions totaling 97km2 in area, in the 26-concession property
portfolio. In total the work completed to date includes 24 kms of
access roads; 3,846 soil samples (1,416 pending); 65 pits (avg. depth
4m); and 123 auger drilling holes (444m with 17 samples currently
pending assays at the ALS Johannesburg laboratory). The results from
the work completed to date will determine the amount of additional
exploration activity on these concessions. Initial work programs and
budgets have been completed for an additional 6 concessions totaling
89km2 in area in the coming three months.

Kamanjab Project - Namibia

The 135 km Kamanjab license is situated in Namibia, approximately
500 km north west of Windhoek the capital city of Namibia, and 90 km
north of the village of Kamanjab. A site visit in mid-August confirmed
the presence of multiple areas with visible copper staining hosted in
dolomites which have several kms of strike potential within the license
area. Eight grab samples have been forwarded to ALS Johannesburg for
multi-element ICPMS assays and are expected to be received in 4 weeks.

Qualified/competent person -- National Instrument 43-101 and JORC
Code

The geological information in this announcement has been reviewed
by Mr. Adam Anderson, Member of the Australian Institute of
Geoscientists (AIG), a competent person (as defined in the JORC code,
2012 edition) and (being a recognized professional organization for the
purposes of the Australian Securities Exchange listing rules). Mr.
Anderson is also the Qualified Person as defined by National Instrument
43-101 who has reviewed and approved the contents of this news release.


Mr. Anderson is the DRC Exploration Manager for Bankers. He has
sufficient experience that is relevant to the style of mineralization,
the type of deposit under consideration and to the activity being
undertaken to qualify as a competent person as defined in the JORC code
and under National Instrument 43-101.

About Bankers

Bankers is a natural resource company with a primary focus on the
acquisition, exploration and development of cobalt and copper mineral
properties in the DRC to world-class Canadian standards. Bankers has
acquired an option on a 135 km license in Namibia with the potential
for copper, cobalt and other metals. As battery production for EV's
surges, demand for cobalt will probably exceed supply for many years.
According to a recent report by Transparency Market Research, global
sales of lithium-ion batteries are expected to reach US$70B by 2024,
for a compound growth rate of 11.6% over the years beginning in 2016.
Bankers holds rights to 26 separate mineral concessions strategically
located in the southern DRC Copperbelt and having a total area of more
than 391 km. Bankers has the intention to acquire interests in
additional concessions. All concessions were obtained as either new
grants or through reputable DRC partners and have clean title with no
government involvement, making Bankers one of the few, and perhaps
only, junior public mining company in the DRC to have 26 concessions
capable of being currently explored. Bankers has an experienced
operations team operating in the southern CopperBelt. Bankers believes
it is the front runner in advancing cobalt and copper exploration by a
junior mining company in the DRC.

ON BEHALF OF THE BOARD OF BANKERS COBALT CORP

"Stephen Barley"

Chairman & CEO

Reader Advisory

Neither TSX Venture Exchange nor its Regulation Services Provider
(as that term is defined in policies of the TSX Venture Exchange)
accepts responsibility for the adequacy or accuracy of this release.

This news release contains "forward-looking information" within
the meaning of applicable securities laws including statements relating
to the outlook of the business of the Corporation, drill results, soil
samples, exploration work, the Corporation's intention to acquire
additional concession, the Corporation's ability to explore and develop
the concessions, the results of any development and exploration, the
ability of the Corporation to meet standards for verifiable supply
chain custody, and the Corporation's status as a leader in the junior
mining sector for cobalt and copper in the DRC. Although the
Corporation believes considering the experience of its officers and
directors, current conditions and expected future developments and
other factors that have been considered appropriate, that the
expectations reflected in this forward-looking information are
reasonable, undue reliance should not be placed on them as the
Corporation can give no assurance that they will prove to be correct.
Actual results and developments may differ materially from those
contemplated by these statements. The statements in this news release
are made as of the date of this release. The Corporation undertakes no
obligation to comment on analyses, expectations or statements made by
third-parties in respect of the Corporation its securities, or its
financial or operating results.

For further information:  Phone: +1-604-684-6730, Email:
info@bankerscobalt.com, Website: http://www.bankerscobalt.com
____________________________________________________________
(c)2018 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1824000017TS11824000627-05200620180829