Source	MARKET NEWS
Date	09/04/2018
Time	06:36:31 AM

Company	 Iconic Minerals Ltd.
Title	Update On 
Exploration Activity At Bonnie Claire





    CDNX Symbol: ICM











Press Release





ICONIC MINERALS LTD ("ICM-V")
- Update On Exploration Activity At Bonnie Claire Lithium
- Project, Nevada

Iconic Minerals Ltd. ("Company" or "Iconic") has hosted a field
inspection by Global Resource Engineering of Denver, Colorado who are
conducting a NI 43-101 compliant resource study of the Bonnie Claire
Project ("Project" or "Bonnie Claire"). Bulk samples of the sediments
from BC1801 have been collected as the hole was drilled and shipped to
St-Georges Eco-Mining Corp ("St-George") of Montreal for further
metallurgical testing. Additional shallow drilling will soon be
conducted to find shallow lithium-rich sediments for further bulk
testing using heavy equipment.

Global Resource Engineering ("GRE") visit to Bonnie Claire, which
commenced on August 24th , toured the greater property area, inspected
drill sites and surface sample locations, checked drill logs against
chip trays, as well as taking samples of both surface salts and drilled
sediments to check against the results. GRE is primarily using the
three deep drill holes, BC1601, BC1602 and BC1801, that were drilled on
the Project, to calculate a resource estimate on Bonnie Claire. The
three drill holes are located 1.6 kilometers (1.0 miles) to 2.4
kilometers (1.5 miles) apart, each contain +300 meters (+1,000 feet) of
sediments with an overall average grade greater than 1,000 ppm lithium.
GRE also visited the area south of the Project's drill holes and
studied a broad region of linear surface lithium highs found by surface
grid salt sampling. This area, along with one shallow drill hole
("BC1701") completed in 2017, has potential for near-surface
lithium-rich sediments and possible lithium brine. An NI 43-101
resource report can be expected to be completed by GRE in 3-5 weeks.

Bulk samples of the sediments taken from the third deep hole
("BC1801"), have been shipped to  St-Georges in Montreal for further
metallurgical testing.  This work will be used to determine the optimal
economically feasible method of recovering lithium, and additional
commercially viable elements derived from the Bonnie Claire sediments.
Results from St-Georges tests are estimated for completion within five
weeks.

Final exploration plans are being formulated for five 90 meters
(300 feet) deep drill holes to test shallow lithium-rich sediments
under linear surface lithium highs at Bonnie Claire. If successful, the
area will become a source for further bulk sampling for pilot plant
studies, requiring large amounts of sediment. In addition to the
ongoing metallurgical work and shallow drilling the longer-term plan is
to drill one deep core hole up to 1,200 meters (4,000 feet) deep to
determine the vertical extent of the lithium-rich sediments. After the
core hole is drilled, ten to fifteen deep mud-rotary holes, spaced
roughly 1.6 km (1.0 miles) apart, are planned to greatly expand the
soon to be reported resource.

The Bonnie Claire Lithium Property Characteristics:

The Property is located within Sarcobatus Valley that is
approximately 30 km (19 miles) long and 20 km (12 miles) wide, the
associated drainage basin is larger than the drainage basin at Clayton
Valley to the north. Quartz-rich volcanic tuffs, that contain anomalous
amounts of lithium, occur within and adjacent to the valley.
Geochemical analysis of the local salt flats has yielded lithium values
up to 340 ppm.  The gravity low within the valley is 20 km (12 miles)
long, and the current estimates of depth to basement rocks range from
600 to 1,200 meters (2,000 to 4,000 feet).  The current claim block
covers an area of 35 km2 (13.5 mi2) with potential to be underlain by
lithium-rich sediments.

Richard Kern, Certified Professional Geologist (#11494) and CEO of
Iconic is the Qualified Person who has prepared and reviewed this press
release in accordance with NI 43-101 reporting standards.

On behalf of the Board of Directors
SIGNED: "Richard Kern"
Richard Kern, President and CEO

Contact:  Keturah Nathe, VP Corporate Development (604) 336-8614

For further information on ICM, please visit our website at
www.iconicmineralsLtd.com. The Company's public documents may be
accessed at www.sedar.com

Forward Statement: This news release includes certain
forward-looking statements or information.  All statements other than
statements of historical fact included in this release are
forward-looking statements that involve various risks and
uncertainties.  There can be no assurance that such statements will
prove to be accurate and actual results and future events could differ
materially from those anticipated in such statements. Iconic expressly
disclaims any intention or obligation to update or revise any
forward-looking statements whether as a result of new information,
future events or otherwise except as otherwise required by applicable
securities legislation.

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.

TEL:  604-336-8614  ICONIC MINERALS LTD
FAX:  604-718-2808
EMAIL:  pubco@bonaventure.us
WEBSITE:  http://www.iconicmineralsLtd.com
____________________________________________________________
(c)2018 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1824600029TS11824601101-06332020180904