Source	MARKET NEWS
Date	06/05/2017
Time	07:50:36 AM

Company	 Atlantic Gold Corporation
Title	MRC Gold 
Mine Construction Remains on Budget and





    CDNX Symbol: AGB











Press Release





ATLANTIC GOLD CORP ("AGB-V")
- MRC Gold Mine Construction Remains on Budget and on Schedule
- Overall Completion 70%; Engineering 99%; On Target for
- Commissioning in September, 2017

Atlantic Gold Corporation ("Atlantic" or the "Company") is pleased
to provide a construction progress update for its Moose River
Consolidated Mine ("MRC Mine"), one of Canada's next open pit gold
mines.

Construction remains on budget and on schedule with commissioning
scheduled for September 2017. Overall completion reached 70% at the end
of May.

A link to construction photos can be viewed by clicking the
following link:
http://www.globenewswire.com/NewsRoom/AttachmentNg/07d50551-1aa4-4f2c-9bf2-
27ed8f0b1ef9

John Thomas, P.Eng., a consultant to the Company and a Qualified
Person as defined by National Instrument 43-101 ("NI 43-101") has
reviewed and approved the contents of this news release.

Further updates will be provided in due course.

On behalf of the Board of Directors,
Steven Dean
Chairman and Chief Executive Officer

For further information about Atlantic, please contact:
Maryse Blanger (COO)
+1 604 689-5564

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.

Forward-Looking Statements:

This release contains certain "forward looking statements" and
certain "forward-looking information" as defined under applicable
Canadian and U.S. securities laws. Forward-looking statements and
information can generally be identified by the use of forward-looking
terminology such as "may", "will", "expect", "intend", "estimate",
"anticipate", "believe", "continue", "plans" or similar terminology.
Forward-looking statements and information are not historical facts,
are made as of the date of this press release, and include, but are not
limited to, statements regarding discussions of future plans, guidance,
projections, objectives, estimates and forecasts and statements as to
management's expectations with respect to, among other things, the
activities contemplated in this news release and the timing and receipt
of requisite regulatory, and shareholder approvals in respect thereof.
Forward-looking statements in this news release include, without
limitation, statements related to proposed exploration and development
programs, grade and tonnage of material and resource estimates. These
forward looking statements involve numerous risks and uncertainties and
actual results may vary. Important factors that may cause actual
results to vary include without limitation, the timing and receipt of
certain approvals, changes in commodity and power prices, changes in
interest and currency exchange rates, risks inherent in exploration
estimates and results, timing and success, inaccurate geological and
metallurgical assumptions (including with respect to the size, grade
and recoverability of mineral reserves and resources), changes in
development or mining plans due to changes in logistical, technical or
other factors, unanticipated operational difficulties (including
failure of plant, equipment or processes to operate in accordance with
specifications, cost escalation, unavailability of materials, equipment
and third party contractors, delays in the receipt of government
approvals, industrial disturbances or other job action, and
unanticipated events related to health, safety and environmental
matters), political risk, social unrest, and changes in general
economic conditions or conditions in the financial markets. In making
the forward-looking statements in this press release, the Company has
applied several material assumptions, including without limitation, the
assumptions that: (1) market fundamentals will result in sustained gold
demand and prices; (2) the receipt of any necessary approvals and
consents in connection with the development of any properties; (3) the
availability of financing on suitable terms for the development,
construction and continued operation of any mineral properties; and (4)
sustained commodity prices such that any properties put into operation
remain economically viable. Information concerning mineral reserve and
mineral resource estimates also may be considered forward-looking
statements, as such information constitutes a prediction of what
mineralization might be found to be present if and when a project is
actually developed. Certain of the risks and assumptions are described
in more detail in the Company's audited financial statements and MD&A
for the year ended December 31, 2016 and for the quarter ended March
31, 2017 on the SEDAR website at www.sedar.com. The actual results or
performance by the Company could differ materially from those expressed
in, or implied by, any forward-looking statements relating to those
matters. Accordingly, no assurances can be given that any of the events
anticipated by the forward-looking statements will transpire or occur,
or if any of them do so, what impact they will have on the results of
operations or financial condition of the Company. Except as required by
law, the Company is under no obligation, and expressly disclaim any
obligation, to update, alter or otherwise revise any forward-looking
statement, whether written or oral, that may be made from time to time,
whether as a result of new information, future events or otherwise,
except as may be required under applicable securities laws.
______________________________________
_______________________________________________
TSX Venture closing price for AGB-V
Date: 2017/06/02
Closing Price: 1.55
____________________________________________________________
(c)2017 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1715500039TS11715501408-07471220170605