Source	Marketwire
Date	06/08/2017
Time	03:01:04 AM

Company	 PARA RESOURCES INC.
Title	Para Resources Announces Update on El Limon





    CDNX Symbol: PBR











Press Release




NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Para Resources Inc.

TSX VENTURE SYMBOL: PBR
OTC PINK SYMBOL: PRSRF

June 8, 2017

Para Resources Announces Update on El Limon


VANCOUVER, BRITISH COLUMBIA--(Marketwired - June 8, 2017) -

THIS NEWS RELEASE IS INTENDED FOR DISTRIBUTION IN CANADA ONLY AND IS NOT FOR 
DISSEMINATION IN THE UNITED STATES OR FOR DISTRIBUTION TO UNITED STATES 
NEWSWIRE SERVICES

Para Resources Inc. (the "Company" or "Para") (TSX VENTURE:PBR)(WKN:A14YF1)(OTC 
PINK:PRSRF) is pleased to announce that during the month of May 2017, the El 
Limon mill was re-commissioned after an extensive 18-month renovation and 
upgrade. The full commissioning of the mill is expected to take 3 to 4 months 
in order to reach full design capacity of over 200 tonnes per day.

The commissioning plan focused initially on achieving the design recovery of 
85% with low throughput tonnage. Once the desired recovery was achieved, the 
throughput was gradually increased. The ramp up to the full 200+ tonnes per day 
is expected over a 12 - 16 week period.

Production statistics for the 24 days of operations in May were as follows:

/T/

--  Availability: 51%

--  Productivity: 4.1 mt/hr (equivalent to 84 mt/day)

--  Through-put: 1,539.0 mt

--  Head-grade: 4.91 g/mt

--  Au Recovery: 84.9%

--  Au Production: 206.5 ounces

/T/

Ian Harris, the Company's President states, "Despite some challenges in getting 
the second ball mill installed and up and running and some issues with the 
Merrill Crowe we have re-commissioned the operation. We are processing 
relatively low grade material as we fine tune the recoveries and processes and 
are confident that the average grade will increase as we move into full 
production with material sourced from both the El Limon underground and the 
small miners working on our mineral concessions. The results of the first three 
weeks of commissioning are consistent with our plan and we expect the metrics 
to improve across the board over the coming months."

In addition, the Company announces that it is planning on closing the final 
tranche of the previously announced Private Placement on or before the 15th of 
June. The Private Placement is expected to be over-subscribed by about 
$1,000,000, or 5,000,000 Units.

ABOUT PARA RESOURCES:

Para is a junior producing gold mining company. Para owns approximately 75% of 
the El Limon project, in Colombia, which in addition to its current underground 
operation is purchasing mineralized rock mined by small artisanal miners 
working on the Company's property. The El Limon and OTU properties also have 
exploration and development upside. In addition, the Company has applied for 
the necessary permits to commence trial mining operations at its Angelim 
prospect on the Tucuma Project in Para State, Brazil. Para will continue to 
take advantage of current market conditions to acquire and develop additional 
highly economic, near-term production assets that have strong exploration and 
development upside.

On behalf of the Board of Directors

C. Geoffrey Hampson, Chairman, Chief Executive Officer and Director

Neither the TSX Venture Exchange nor its Regulation Services Provider (as that 
term is defined in the policies of the TSX Venture Exchange) accepts 
responsibility for the adequacy or accuracy of this release.

Cautionary Note Regarding Forward-Looking Statements

Statements contained in this news release that are not historical facts are 
"forward-looking information" or "forward-looking statements" (collectively, 
"Forward-Looking Information") within the meaning of applicable Canadian 
securities laws. Forward Looking Information includes, but is not limited to, 
disclosure regarding possible events, conditions or financial performance that 
is based on assumptions about future economic conditions and courses of action; 
the timing and costs of future activities on the Company's properties; success 
of exploration, development and mill processing activities; and the closing of 
the private placement. In certain cases, Forward-Looking Information can be 
identified by the use of words and phrases such as "plans", "expects", 
"scheduled", "estimates", "forecasts", "intends", "anticipates" or variations 
of such words and phrases. In preparing the Forward-Looking Information in this 
news release, the Company has applied several material assumptions, including, 
but not limited to, that the current exploration, development, mill ramp up and 
other objectives concerning El Limon can be achieved. Forward-Looking 
Information involves known and unknown risks, uncertainties and other factors 
which may cause the actual results, performance or achievements of the Company 
to be materially different from any future results, performance or achievements 
expressed or implied by the Forward-Looking Information. There can be no 
assurance that Forward-Looking Information will prove to be accurate, as actual 
results and future events could differ materially from those anticipated in 
such statements. Accordingly, readers should not place undue reliance on 
Forward-Looking Information. Except as required by law, the Company does not 
assume any obligation to release publicly any revisions to Forward-Looking 
Information contained in this news release to reflect events or circumstances 
after the date hereof or to reflect the occurrence of unanticipated events.

- 30 -

CONTACT INFO:

Para Resources Inc.
Andrea Laird
+1-604-259-0302

INDUSTRY: Manufacturing and Production - Mining and Metals
SUBJECT: MEX - MINING EXPLORATION UPDATE

----------------------------------------------
Suite 900, 25 York Street, Toronto, ON M5J 2V5
Toll Free:888-299-0338
Phone: 416-362-0885
info@marketwired.com
----------------------------------------------
If you no longer want to receive 
announcements from us, please do not reply to this e-mail.
Instead simply click 
http://marketwire.com/mw/fmu.jsp?id=594616345