Source	MARKET NEWS
Date	06/08/2017
Time	06:03:09 AM

Company	 Para Resources Inc.
Title	Update On El 
Limon





    CDNX Symbol: PBR











Press Release





PARA RESOURCES INC ("PBR-V")
- Update On El Limon

THIS NEWS RELEASE IS INTENDED FOR DISTRIBUTION IN CANADA ONLY AND
IS NOT FOR DISSEMINATION IN THE UNITED STATES OR FOR DISTRIBUTION TO
UNITED STATES NEWSWIRE SERVICES

Para Resources Inc. (the "Company" or "Para") is pleased to
announce that during the month of May 2017, the El Limon mill was
re-commissioned after an extensive 18-month renovation and upgrade. The
full commissioning of the mill is expected to take 3 to 4 months in
order to reach full design capacity of over 200 tonnes per day.

The commissioning plan focused initially on achieving the design
recovery of 85% with low throughput tonnage. Once the desired recovery
was achieved, the throughput was gradually increased. The ramp up to
the full 200+ tonnes per day is expected over a 12 - 16 week period.

Production statistics for the 24 days of operations in May were as
follows:

//st

* Availability: 51%
* Productivity: 4.1 mt/hr (equivalent to 84 mt/day)
* Through-put: 1,539.0 mt
* Head-grade: 4.91 g/mt
* Au Recovery: 84.9%
* Au Production: 206.5 ounces

//et

Ian Harris, the Company's President states, "Despite some
challenges in getting the second ball mill installed and up and running
and some issues with the Merrill Crowe we have re-commissioned the
operation. We are processing relatively low grade material as we fine
tune the recoveries and processes and are confident that the average
grade will increase as we move into full production with material
sourced from both the El Limon underground and the small miners working
on our mineral concessions. The results of the first three weeks of
commissioning are consistent with our plan and we expect the metrics to
improve across the board over the coming months."

In addition, the Company announces that it is planning on closing
the final tranche of the previously announced Private Placement on or
before the 15th of June. The Private Placement is expected to be
over-subscribed by about $1,000,000, or 5,000,000 Units.

ABOUT PARA RESOURCES:

Para is a junior producing gold mining company. Para owns
approximately 75% of the El Limon project, in Colombia, which in
addition to its current underground operation is purchasing mineralized
rock mined by small artisanal miners working on the Company's property.
The El Limon and OTU properties also have exploration and development
upside. In addition, the Company has applied for the necessary permits
to commence trial mining operations at its Angelim prospect on the
Tucuma Project in Para State, Brazil. Para will continue to take
advantage of current market conditions to acquire and develop
additional highly economic, near-term production assets that have
strong exploration and development upside.

On behalf of the Board of Directors
C. Geoffrey Hampson, Chairman, Chief Executive Officer and
Director

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.

Cautionary Note Regarding Forward-Looking Statements

Statements contained in this news release that are not historical
facts are "forward-looking information" or "forward-looking statements"
(collectively, "Forward-Looking Information") within the meaning of
applicable Canadian securities laws. Forward Looking Information
includes, but is not limited to, disclosure regarding possible events,
conditions or financial performance that is based on assumptions about
future economic conditions and courses of action; the timing and costs
of future activities on the Company's properties; success of
exploration, development and mill processing activities; and the
closing of the private placement. In certain cases, Forward-Looking
Information can be identified by the use of words and phrases such as
"plans", "expects", "scheduled", "estimates", "forecasts", "intends",
"anticipates" or variations of such words and phrases. In preparing the
Forward-Looking Information in this news release, the Company has
applied several material assumptions, including, but not limited to,
that the current exploration, development, mill ramp up and other
objectives concerning El Limon can be achieved. Forward-Looking
Information involves known and unknown risks, uncertainties and other
factors which may cause the actual results, performance or achievements
of the Company to be materially different from any future results,
performance or achievements expressed or implied by the Forward-Looking
Information. There can be no assurance that Forward-Looking Information
will prove to be accurate, as actual results and future events could
differ materially from those anticipated in such statements.
Accordingly, readers should not place undue reliance on Forward-Looking
Information. Except as required by law, the Company does not assume any
obligation to release publicly any revisions to Forward-Looking
Information contained in this news release to reflect events or
circumstances after the date hereof or to reflect the occurrence of
unanticipated events.

TSX Venture closing price for PBR-V
Date: 2017/06/07
Closing Price: 0.22

TEL:  +1-604-259-0302  Andrea Laird
Para Resources Inc.
____________________________________________________________
(c)2017 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1715800026TS11715800936-05595620170608