Source	MARKET NEWS
Date	06/15/2017
Time	10:10:01 AM

Company	 Earthworks Industries Inc.
Title	Progress Report





    CDNX Symbol: EWK











Press Release





Progress Report --->@NEWS RELEASE
EARTHWORKS INDUSTRIES INC. ("EWK-V")
- Progress Report

Earthworks Industries Inc. ("Company") has the following update of
the significant progress that has been made over the previous year and
the first part of 2017.

The successful reinstatement of our lease at Cortina allowed the
Company to not only be in a position to re-initiate efforts with
respect to our Cortina Project, but also achieve a major accomplishment
in the negotiation of an amendment of the Agreement with North Bay.

Between spring 2016 and today the Company has raised in excess of
$2,000,000 through private placements and exercise of share purchase
warrants.  This has enabled the Company to facilitate re-mobilization
with respect to the Cortina Project.  This has included SCS, our
project engineers updating the status of all Tribal Permits and
Approvals that they were working on prior to the BIA appeal and develop
a timeline for the flow of work required. In January 2017, after
meeting with the U.S. EPA, we received our long awaited Seismic report
confirming regulatory requirements had been met on design. This put us
in a position to move forward.

While it has continued to take much more time than expected we are
now targeting critical items to meet a spring 2018 construction start.
This includes additional field reconnaissance for placement of an
additional monitoring well, a revised Water Monitoring and Compliance
Plan and submitting documents (which EPA has reviewed), for final
approval. Other tasks, including county requirements, will be completed
as we proceed as the federal requirements had always been a priority.

We plan to immediately start marketing the facility for a fall
2018 operation date.



For further information contact:
Earthworks Industries Inc.
David Atkinson
President/CEO
604-669-3143

Neither the TSX Venture Exchange nor its regulation services
provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
News Release.

______________________________________
_______________________________________________
TSX Venture closing price for EWK-V
Date: 2017/06/14
Closing Price: 0.23
____________________________________________________________
(c)2017 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1716500041TS11716502048-10082020170615