Source	MARKET NEWS
Date	06/21/2017
Time	09:02:28 AM

Company	 Arctic Hunter Energy Inc.
Title	Provides a Full Update on the San Javier Mill on





    CDNX Symbol: AHU











Press Release





Provides a Full Update on the San Javier Mill on Site Visit --->@NEWS RELEASE
ARCTIC HUNTER ENERGY INC. ("AHU-V")
- Provides a Full Update on the San Javier Mill on Site Visit

Arctic Hunter Energy Inc. ("Arctic Hunter" or the "Company") is
pleased to announce that the Company management has recently completed
an on-site visit to monitor the progress of the work being conducted on
the San Javier Flotation Mill ideally situated in the Gold & Silver
mining district of the Sierra Madre Gold belt, in the State of Sonora,
Mexico. The San Javier Mill is currently being re-furbished and
upgraded to a fully operational 100 Ton per day capacity by an
experienced Mexican Contractor, employing more than twenty-five (25)
local workers and skilled tradesmen who are now working around the
clock in two twelve hour shifts per day, seven days a week. As a
result, the San Javier Mill is now ahead of schedule and on budget to
open in early fall 2017.

Updated San Javier Mill infrastructure activities include the
following:

- Newly installed concrete fire-resistant power poles which have
replaced old wooden poles, which have been installed along more than a
3 kilometre corridor connecting the San Javier Mill with the regional
main electrical grid, situated at the highway access point at Kilometre
145.

- The main San Javier Mill and surrounding structures have been
inspected by engineers and have been deemed to be structurally sound
and fully operational. As a result, sandblasting has proceeded on all
of the steel columns, a primer base has been added and new weather
resistant paint has been applied to the structures.

- Concrete foundations have been re-excavated and all re-bar have
been set in place with proper footings formed and set with newly poured
concrete for added strength.

- The giant Ball Mill has been inspected and found to be in
excellent shape. New rubber liners and lead balls will be installed
when they arrive. They are currently on order.




The Grizzly on the coarse ore bin has been completely updated,
with reinnforced welding updates and repairs to the surrounding floor
decking. Roofing and cat walks have been updated.




- Electrical grid has been updated, with all new electrical lines,
wiring and cables having been installed awaiting the arrival of a new
high tech master control board and operational centre piece. All old
transformers have been removed and are being replaced and modernized.

- All ancillary facilities including living quarters with full
sanitation facilities, a fully operational metallurgy laboratory,
managers' offices and several workshops, have been fully updated and
upgraded to meet the latest codes.

- All old conveyor belts have been removed with new conveyor belts
being ordered and all newly updated rubber and head pulleys with safety
guards have been ordered for the assembly flotation cells in the
facility.

- Environmental permitting is underway and is expected to be
approved shortly.




Tim Coupland, President & CEO stated, "We are making exceptional
progress to date and meeting or exceeding our corporate milestones
being set, and to becoming fully operational and hitting our daily
production targets for the years 2017-2018. I would like to thank our
partners, who are highly seasoned Mexican mining professionals who have
a successful track record of mining discoveries, and who have been
providing exploration expertise in Sonora State and other mining
regions of Mexico. The Company is now moving quickly to complete and
finish the re-furbishment and updating the San Javier Mill and the
Company expects the Mill will be commissioned and operational in the
Fall of 2017. We are extremely pleased with the speed and quality of
work which is being completed. Our latest acquisition of a 30% interest
in Rebeico Gold of Sonora, Mexico, which holds the operating rights to
the San Javier Mill, gives the Company the right to receive its share
of proceeds from the San Javier Mill which is situated in the Sierra
Madre Gold Belt. More importantly, as a result, of the San Javier Mill
acquisition, the Company and our new Mexican mining partners are now
strategically positioned to identify and capture all potential milling
and direct-ship mining opportunities that are situated within this
district and its many gold and silver mines."



THE SAN JAVIER MILL - SONORA STATE, MEXICO




The Company has now paid the sum of USD $250,000 and has
successfully acquired a 30% interest in Real de Rebeico Gold S.A. de
C.V. ("Rebeico Gold"), the operator of a State owned 100 ton per day
flotation mill situated near the city of Hermosillo in Sonora State,
Mexico. The formal option agreement with Rebeico Gold of Sonora, Mexico
allows Arctic Hunter to earn the initial 30% interest for USD $250,000
(earned and vested), and an additional 20% interest (for up to a 50%
interest) in Rebeico Gold for an additional USD $250,000. Rebeico Gold
holds the right to operate the strategically located San Javier Mill
and the right to receive its pro-rata production proceeds derived
therefrom pursuant to an assignment agreement between Rebeico and
Exlporacion y Desarollo del Desierto, S.A de C.V. ("EDDSA") dated April
24, 2017. EDDSA holds the right to operate and receive all proceeds
from the San Javier Mill and the right to conduct ancillary activities
on the project site pursuant to a 10 year lease agreement between EDDSA
and the state of Sonora, Mexico, dated February 24, 2015. The San
Javier Mill Project site is located within the heart of the prolific
Sierra Madre Gold belt and mining district of northern Mexico and is
easily accessed by paved highway from the City of Hermosillo, Mexico.
The San Javier Mill is a former working and operational State owned
flotation mill that is surrounded by a region that has had widespread
historical mining, dating back from colonial times through to the 21st
century. The Mill formerly serviced many of the working gold, copper
and silver mineral concessions and mines located in this mining region
in the past.




ABOUT ARCTIC HUNTER - MEXICAN GOLD EXPLORATION AND MILLING
PRODUCTION CAPABILITY




The Company is a Canadian Oil & Gas exploration and mining
resource development Company that is now focused on acquiring
production capabilities, obtaining potential future production
revenues, discovering and advancing high grade gold, silver and copper
deposits and mining concessions situated within a large mining district
in Sonora, Mexico. The Company has now acquired a 30% interest in
Rebeico Gold of Sonora, Mexico, which holds the operating rights to the
San Javier Mill, which gives the Company the right to receive its share
of proceeds from the San Javier Mill which is situated in the Sierra
Madre Gold Belt. As a result of the San Javier Mill acquisition, the
Company is now strategically positioned to identify and capture all
potential milling and direct-ship mining opportunities situated in the
region. The Company identifies, acquires and finances the acquisition,
exploration and development of mining and oil and gas assets primarily
situated in Western Canada and Mexico. The Company is continually
reviewing future mining production and exploration opportunities,
through selective property acquisitions and identifying low risk
exploration and drilling activities situated in Canada, the United
States, Mexico and abroad.





FOR FURTHER INFORMATION, PLEASE CONTACT:




Tim Coupland, President and CEO Arctic Hunter Energy Inc. Tel:
(604) 681-3131 astar@telus.com



or

Ted Burylo, Director Arctic Hunter Energy Inc. Tel: (604) 764-9178





Neither the TSX Venture Exchange nor its Regulation Services
Provider, (as the term is defined in the Policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.

______________________________________
_______________________________________________
TSX Venture closing price for AHU-V
Date: 2017/06/20
Closing Price: 0.11
____________________________________________________________
(c)2017 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1717100028TS11717101829-08591020170621