Source	MARKET NEWS
Date	07/05/2018
Time	07:22:28 AM

Company	 Hudson Resources Inc.
Title	Provides 
Construction Update on the White Mounta





    CDNX Symbol: HUD











Press Release





HUDSON RESOURCES INC ("HUD-V;HUDRF-0")
- Provides Construction Update on the White Mountain
- Anorthosite Mine in Greenland

Hudson Resources Inc. ("Hudson" or the "Company") is pleased to
provide an update on construction activities at the Company's 100%
owned anorthosite (calcium feldspar) mine in Greenland. Hudson
recommenced construction in April, completing the accommodation complex
and the truck shop shortly thereafter. The Company is currently
completing the mechanical and internal steel installation on the
process plant. Hudson plans on shipping processed anorthosite from the
site by the end of the year.

Construction highlights for 2018 include:

*  Process plant internal steel and mechanical installation is 70%
complete
*  Ore storage building steel erection is set to commence in one
week and is scheduled to take 10 weeks to complete
*  All major process equipment and steel now on site
*  Construction completed on the truck shop and accommodation
complex
*  Port facility has received four ships this year delivering over
400 tonnes of steel, equipment and construction supplies
*  Currently 38 construction personnel on site which will peak at
44 in August

James Tuer, Hudson's President, stated: "We are very pleased with
the excellent progress of our construction team. So far, we are on
target to start commissioning in October with the objective of getting
our first shipment of product out before the end of the year."

After soliciting bids from Greenland, Europe and North America,
Ironclad Metals Inc. of British Columbia was awarded the contract for
steel and mechanical erection for the process plant, ore storage
building and material handling facilities.  Ironclad is one of North
America's leading companies for structural steel and mine construction.
Ironclad is supported by the Gisborne group who specialize in
mechanical installation of mining projects.

The electrical installation contract was awarded to Lillegaarden
EL of Denmark.  Lillegaarden have executed several industrial projects
in Greenland and will commence electrical installations in early
August. Merit Consultants International of Vancouver continues to
provide construction management expertise to the project.

Hudson recently completed an $18 million equity financing in order
to complete construction and fund working capital and debt payments.

Pictures of the construction progress can be found on the company
website at https://hudsonresourcesinc.com/gallery.

ON BEHALF OF THE BOARD OF DIRECTORS

"James Tuer"  James Tuer, President

For further information: James Tuer, President Ph: 604-628-5002 or
604-688-3415 tuer@hudsonresources.ca

Forward-Looking Statements

This news release includes certain forward-looking statements or
information.  All statements other than statements of historical fact
included in this news release, including, without limitation,
statements regarding the use of proceeds from the private placement,
and other future plans and objectives of the Company are
forward-looking statements that involve various risks and
uncertainties.  There can be no assurance that such statements will
prove to be accurate and actual results and future events could differ
materially from those anticipated in such statements. Important factors
that could cause actual results to differ materially from the Company's
plans or expectations include market prices, general economic, market
or business conditions, regulatory changes, timeliness of government or
regulatory approvals and other risks detailed herein and from time to
time in the filings made by the Company with securities regulators. The
Company expressly disclaims any intention or obligation to update or
revise any forward-looking statements whether as a result of new
information, future events or otherwise except as otherwise required by
applicable securities legislation.

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.

TEL: 604-628-5002    HUDSON RESOURCES INC
FAX: 604-688-3452
E-mail: info@hudsonresources.ca
Website: http://www.hudsonresources.ca
____________________________________________________________
(c)2018 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1818500037TS11818500766-07190920180705