Source	CANADA NEWSWIRE
Date	06/11/2021
Time	05:01:52 AM

Company	 NG Energy International Corp.
Title	NG Energy Provides Operational Update





    CDNX Symbol: GASX











Press Release




" BC-NGEnergy-Update   06-11 1274
News release via Canada NewsWire, Vancouver 604-669-7764 -ME-

Attention co.593797:
^NG Energy Provides Operational Update@

VANCOUVER, BC, June 11, 2021 /CNW/ - NG Energy International Corp. (the
"Company" or "NGE") (TSXV: GASX) (OTCQX: GASXF) provides the following updates
on its Colombian operations:
Sinú-9 Update
The Company is very encouraged by the discovery of more than 400 feet of
prospective gas zone in the Ciénaga de Oro Formation by Canacol Energy in the
Aguas Vivas-1 well (as reported in Canacol's news release dated June 3, 2021).
The Agua Vivas-1 well is located in the VIM 21 Block of the Lower Magdalena
Valley Basin and is approximately 10 km from the Hechizo prospect in the Sinú
9 Block of the Sinú San Jacinto Basin.
In relation to the Sinú-9 permitting process, the Environmental Impact
Study for the exploratory drilling area was delivered to the National
Environmental Licensing Authority (ANLA) in December 2020 with the follow up
requirements being attended to in May 2021. It is estimated that the
governmental authority will issue the administrative environmental licensing
act during July.
Progress is being made according to the schedule in the environmental and
drilling areas that allows the start of civil works for road access and
construction of location to start drilling the Magico-1X well in Q3 2021.
Magico-1X is the first of four wells to be drilled at Sinú-9, including one
well in the Hechizo prospect, activities to be carried out in accordance with
the drilling and financing agreement with CPVEN. The primary objective of the
exploration is the Ciénaga de Oro Formation similar to the Aguas Vivas-1 well.
Istanbul-1 Re-Entry Update
As previously disclosed in the Company's news releases of February 11 and
May 14, 2021, the Company decided to re-enter the Istanbul-1 well based on
geological, geophysical and petrophysical studies carried out during 2020 and
2021. It was decided to intervene in the well to evaluate the production
potential in several of its zones with the operational activities being
carried out ending on May 26, 2021.
The existence of gas was tested in all the evaluated zones, and it was
established that the intervals 8,396´- 8,416´ and 8,426´- 8,438´ present good
gas production potential, expanding the prospectivity of the area.
Based on the above, it was decided by management to complete the well
temporarily, while identifying the best procedure to prevent water from
influencing gas production. With this objective, existing technologies are
being analyzed and the best mechanism is being defined to put the well into
continuous production as soon as possible.
Gas Treatment and Transport Technology Facilities Update
GTX International Corp. ("GTX"), a special purpose vehicle that NGE
entrusted the construction of the production infrastructure of the María
Conchita block under a BOOMT agreement, is progressing in the construction of
the gas pipeline, the plant and the complementary systems that will connect
the block with Colombia's national gas transportation system.
For this purpose, GTX, after careful review of the best possible offers,
signed the EPC contract for the acquisition and installation of the gas
pipeline. Despite difficulties in transporting via transoceanic vessels due to
the Covid19 pandemic and the difficulties of mobilization on Colombian roads,
because of the social unrest and blockades that the country is experiencing,
the group of contractors led by SORC Engineering were able to transfer 3.7 km
of gas pipeline flow lines to the platform. The construction of the remaining
gas pipeline will be installed once the procedures for prior consultation with
the communities are completed, which have suffered delays due to the social
circumstances that currently surround indigenous communities in Colombia.
Regarding the EPC for the construction and assembly of the plant and
complementary systems, after a detailed evaluation process of the best
alternatives and existing offers, an experienced company was chosen with its
own manufacturing facilities. The manufacturing and construction process of
the plant began and is being worked on at the same time as the BOM contract
for the compression units by NGE.
Furthermore, the group of NGE consultants continue to advance the studies
and procedures required by Colombian government agencies to begin the
production phase of the Aruchara-1 well. Once all the permits have been
obtained and the construction of the facilities has been completed, gas
production should begin in Q3 2021.
Petrotech Engineering Ltd., an independent qualified reserves and
resources evaluator, has reviewed the contents of this news release and found
it to be prepared in accordance with National Instrument 51-101 Standard of
Disclosure for Oil and Gas Activities ("NI 51-101").
About NG Energy International Corp.
NG Energy International Corp. is a publicly traded E&P company on a
mission to provide a clean and sustainable solution to Colombia's energy
needs. The Company intends on executing this mission by producing and bringing
gas to the premium priced Colombian gas market from its concessions, Sinú-9, a
311,353 acre block which is adjacent to Canacol's Nelson field, as well Maria
Conchita, a 32,518 acre block located in the region of La Guajira. NGE's team
has extensive technical expertise and a proven track record of building
companies and creating value in South America. For more information, please
visit SEDAR (www.sedar.com) and the Company's website (www.ngenergyintl.com).
Cautionary Statement Regarding Forward-Looking Information
Except for the statements of historical fact, this news release contains
"forward-looking information", within the meaning of applicable Canadian
securities legislation, that is based on expectations, estimates and
projections as at the date of this news release. Wherever possible, words such
as "anticipate," "believe," "expects," "intend" and similar expressions have
been used to identify the forward-looking statements. The forward-looking
information in this news release includes, but is not limited to, statements
regarding the completion of the operations described herein, drilling
operations, receipt of governmental permits, licences or approvals,
estimations of gas production, completion and installation of the gas pipeline
and related plant facilities.
The forward-looking information in this news release reflects the current
expectations, assumptions and/or beliefs of the Company based on information
currently available to the Company. In connection with the forward-looking
information contained in this news release, the Company has made assumptions
that include, but are not limited to assumptions about the Company's ability
to complete the planned operations and activities. The Company has also
assumed that no significant events will occur outside of the Company's normal
course of business. Although the Company believes that the assumptions
inherent in the forward-looking information are reasonable, forward-looking
information is not a guarantee of future performance and accordingly undue
reliance should not be put on such information due to the inherent uncertainty
therein. These factors or assumptions are subject to inherent risks and
uncertainties surrounding future expectations generally that could cause
actual results to differ materially from historical results or results
anticipated by the forward-looking statements. Factors that could cause actual
results to differ materially from those described in such forward-looking
information include, but are not limited to, risks related to the Company's
inability to perform the proposed operations, regulatory approval risk,
environmental risk and additional risks or factors set out in the Company's
continuous disclosure materials filed from time to time with Canadian
securities regulatory authorities, including the Company's annual and interim
Management Discussion & Analysis.
Any forward-looking information speaks only as of the date on which it is
made and, except as may be required by applicable securities laws, the Company
disclaims any intent or obligation to update any forward-looking information,
whether as a result of new information, future events or results or otherwise.
Neither the TSX Venture Exchange nor its Regulation Services Provider (as
that term is defined in policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.
SOURCE NG Energy International Corp.



View original content:
http://www.newswire.ca/en/releases/archive/June2021/11/c1452.html

-0-                           06/11/2021
/For further information: NG Energy International Corp., Serafino Iacono,
CEO, Marianella Bernal Parada, CFO, Tel: (604) 609-6110/
(GASXF GASX.)

CO:  NG Energy International Corp.
ST:  British Columbia, Colombia
IN:  OTC OIL UTI
SU:

-30-