Source	CANADA NEWSWIRE
Date	06/24/2021
Time	06:03:34 AM

Company	 Reconnaissance Energy Africa Ltd.
Title	ReconAfrica Provides Operational Update and COVID-19 Response





    CDNX Symbol: RECO











Press Release




" BC-ReconAfrica-Op-update   06-24 1065
News release via Canada NewsWire, Vancouver 604-669-7764 -ME-

Attention co.422291:
^ReconAfrica Provides Operational Update and COVID-19 Response@

VANCOUVER, BC, June 24, 2021 /CNW/ - Reconnaissance Energy Africa Ltd.
(the "Company" or "ReconAfrica") (TSXV: RECO) (OTCQX: RECAF) (Frankfurt: 0XD)
provides an update on drilling and seismic operations in the Kavango
Sedimentary basin as well as a response to Namibia's serious outbreak of
coronavirus infections.
Drilling Operations
The Company has taken a short break in drilling operations due to
maintenance issues and expects to start drilling ahead in the next couple of
days to a permitted total depth of approximately 3,800 m (12,500 feet).
Reaching total depth on this second well (6-1) is anticipated during the first
week of July 2021.
As reported on June 3, 2021, the initial analysis of the first section of
the 6-1 well established 134 m (440 feet) of light oil and gas indicators
(shows). Thus far in the deeper section of this 6-1 well, the Company has
encountered an incremental 209 m (685 feet) of hydrocarbon shows comprising a
variety of light oil and natural gas. Collectively, the 6-1 well has
encountered 343 m (1,125 feet) of hydrocarbon shows, further confirming an
active petroleum system in the Kavango Sedimentary basin.
The Company has formally received all water well regulatory approvals for
drilling operations from the Ministry of Agriculture, Water and Land Reform.
Seismic Operations
Subject to final permitting, the seismic program is expected to commence
in the third week of July for an anticipated 6-8 week duration. Polaris
Geophysical is currently mobilizing staff and equipment for ReconAfrica's and
its partner NAMCOR's (the National oil company of Namibia) 450 km 2D seismic
program in the Kavango basin. Polaris Geophysical, Canada's longest standing
geophysical contractor, was selected, in part, as they provide the world's
lightest impact seismic acquisition equipment along with high quality seismic
data. This low impact seismic program will be conducted during daylight hours
to minimize wildlife disturbance and along existing roadways.
Polaris Geophysical will operate from its established base in Rundu,
Namibia, and anticipates hiring approximately 100 local unskilled and skilled
personnel for this important operation.
ESG
As a company that has established meaningful relationships and roots in
Namibia - with employees, contractors, suppliers, community members and
national leaders - our hearts are with the people of Namibia and filled with
regret for all that the country has endured due to the COVID-19 pandemic.
ReconAfrica has responded to calls for assistance by the Government of Namibia
with its recent commitment of a N$15-million contribution to the country's
COVID-19 Vaccine Rollout Campaign, which will support the procurement,
distribution, and administration of vaccines. This is in addition to the
healthcare support the Company provided in the Kavango area in late 2020.
ReconAfrica is also investing capital and taking action to provide safe
drinking water in many Namibian communities. In addition to four community
water wells the Company has previously drilled and donated, ReconAfrica now
has all permits in place to drill an additional eight water wells. The
drilling of these community water wells will commence as soon as practicable.
Our concern and respect for long-term, safe community water quality and supply
in the Kavango Region is backed up by our commitment to all levels of
government to ensure careful and comprehensive monitoring and analysis of
water and aquifers as part of our approach to environmental management.
About ReconAfrica
ReconAfrica is a Canadian oil and gas company engaged in the opening of
the newly discovered deep Kavango Sedimentary Basin, in the Kalahari Desert of
northeastern Namibia and northwestern Botswana, where the Company holds
petroleum licenses comprising approximately 8.5 million contiguous acres. In
all aspects of its operations, ReconAfrica is committed to minimal
disturbances in line with international best standards and will implement
environmental and social best practices in all of its project areas.
Neither the TSXV nor its Regulation Services Provider (as that term is
defined in policies of the TSXV) accepts responsibility for the adequacy or
accuracy of this release.
Cautionary Note Regarding Forward-Looking Statements: Certain statements
contained in this press release constitute forward-looking information under
applicable Canadian, United States and other applicable securities laws, rules
and regulations, including, without limitation, statements with respect to
when the Company anticipates reaching total depth on the 6-1 well, the data
from the 6-1 well confirming a working conventional petroleum system in the
Kavango Basin, the interpretation and analysis of data, results and samples
from the 6-1 well, the commencement, timing, duration and location of, and the
receipt of final permitting for, the Company's 450km 2D seismic program, the
number of local personnel to be hired for the Company's 450km 2D seismic
program, the Company's commitment of N$15 million to Namibia's COVID-19
vaccine roll-out campaign, the commencement of drilling of an additional eight
community water wells in Namibia and the Company's commitment to minimal
disturbances in line with international best standards and its implementation
of environmental and social best practices in all of its project areas. These
statements relate to future events or future performance. The use of any of
the words "could", "intend", "expect", "believe", "will", "projected",
"estimated" and similar expressions and statements relating to matters that
are not historical facts are intended to identify forward-looking information
and are based on ReconAfrica's current belief or assumptions as to the outcome
and timing of such future events. There can be no assurance that such
statements will prove to be accurate, as the Company's actual results and
future events could differ materially from those anticipated in these
forward-looking statements as a result of the factors discussed in the "Risk
Factors" section in the Company's amended and restated annual information form
dated May 19, 2021 available under the Company's profile at www.sedar.com.
Actual future results may differ materially. Various assumptions or factors
are typically applied in drawing conclusions or making the forecasts or
projections set out in forward-looking information. Those assumptions and
factors are based on information currently available to ReconAfrica. The
forward-looking information contained in this release is made as of the date
hereof and ReconAfrica undertakes no obligation to update or revise any
forward-looking information, whether as a result of new information, future
events or otherwise, except as required by applicable securities laws. Because
of the risks, uncertainties and assumptions contained herein, investors should
not place undue reliance on forward-looking information. The foregoing
statements expressly qualify any forward-looking information contained herein.
SOURCE Reconnaissance Energy Africa Ltd.



View original content to download multimedia:
http://www.newswire.ca/en/releases/archive/June2021/24/c6337.html

-0-                           06/24/2021
/For further information: Scot Evans CEO | Tel: +1-877-631-1160; Grayson
Andersen Manager, IR | Tel: +1-877-631-1160; Email: admin(at)reconafrica.com; IR
Inquiries Email: investors(at)reconafrica.com; Media Inquiries Email:
media(at)reconafrica.com/
/Web Site: https://reconafrica.com/ /
(RECAF RECO. 0XD)

CO:  Reconnaissance Energy Africa Ltd.
ST:  British Columbia
IN:  OIL UTI OTC
SU:

-30-