Source	MARKET NEWS
Date	03/11/2014
Time	02:21:50 PM

Company	 Petromanas Energy Inc.
Title	Provides 
Update on Albanian Activities





    CDNX Symbol: PMI











Press Release	





PETROMANAS ENERGY INC ("PMI-V;PENYF-0")
- Provides Update on Albanian Activities

Petromanas Energy Inc. ("Petromanas" or the "Company") provided an
update on its drilling and testing activities on Blocks 2-3, in which
it holds a 25% working interest and is the Operator with Shell holding
the remaining 75% interest, and its discussions with the Albanian
government with respect to the Blocks D-E Production Sharing Contract
("PSC"), in which the Company holds a 100% working interest.

Blocks 2-3

Molisht-1

The Molisht-1 well has been drilled to a depth of approximately
3,270 metres. The Company logged the upper carbonate zone and has run
and cemented the intermediate casing to this depth. This casing point
is below the Berati fault, which the Company believes caused stability
issues during the drilling of the Shpirag-2 well. Once drilling
resumes, Petromanas expects to drill the well to a total depth of
approximately 5,500 metres.

Shpirag-2

Following the completion of a 30-day pressure build-up at
Shpirag-2, the Company pulled data recorders from the hole and sent the
acquired information for further analysis by a third party that
specializes in the interpretation of well test data. Reservoir pressure
extrapolated from the build-up indicates the reservoir is
over-pressured, assuming an oil column of at least 800 m, as stated in
a previous release. Given the relatively short three-day test, limited
by on site tankage, production and pressures did not fully stabilize.
Management believes that a longer flow test would be beneficial in
estimating the long term productivity of the well. As a result of the
instability issues experienced while drilling the Shpirag-2 well, open
hole logs were not run as planned. The critical reservoir information
from the logs would also benefit further analysis of the test data.
Based on the positive oil rates, stable gas oil ratios and low H2S
content measured during the three-day test and data obtained from the
2013 seismic program, plans are progressing for the Shpirag-3 well,
which is expected to be located approximately three kilometers south of
Shpirag-2 and to begin drilling immediately after the Molisht-1 well
has reached total depth. The lease construction work has been tendered
and the necessary long lead items have been ordered in preparation for
drilling. The Company has submitted a phased appraisal plan for the
Shpirag discovery to the Government of Albania. The appraisal plan
contemplates drilling additional wells, planning additional seismic,
continued fracture studies and the scoping of extended testing
facilities.

"Based on the results from the pressure build-up analysis at
Shpirag-2, we are seeing indications of many of the reservoir
characteristics necessary to support deliverability and production from
a deviated wellbore that would access the interconnected fracture
network that we believe exists in the target carbonate reservoir," said
Mr. Glenn McNamara, CEO of Petromanas. "With the positive data we have
on the Shpirag-2 discovery and additional seismic becoming available on
Blocks 2-3, near-term next steps include obtaining an updated resource
report generated by an independent third party in Q2 2014 and
completing the drilling and testing of Molisht-1 in Q3 2014."

Blocks D-E

The Company today also announced that the Albanian National Agency
of Natural Resources ("AKBN") has communicated its intention to request
payment from the Company's bank in the amount of US$5.4 million against
the Company's US$6 million performance guarantee outlined in the PSC
for Blocks D-E. AKBN will request this payment as compensation for the
financial commitment that was not completed by Petromanas in the second
exploration period.

Due to delays in receiving construction permits in 2012,
Petromanas had requested an extension to complete its commitments for
the second exploration period. In December 2012, the Albanian Ministry
of Economy, Trade and Energy ("METE" or the "Ministry") approved the
request for a one year extension and forwarded the revised PSC to the
Albania Council of Ministers for ratification. This approval was
eventually received on July 28, 2013, which made it impractical to
source a rig and drill a well by the new deadline of December 25, 2013.
Prior to receipt of this approval, the Company had requested a revision
to the original request due to the ongoing delay in obtaining the
extension approval. Given these events, and consistent with the terms
of the PSC, the Company has submitted notice to AKBN requesting
approval to enter into the third exploration period for Blocks D-E. The
Company has further requested that the third exploration period would
have a term of two years, as allowed in the PSC, commencing on the date
of final government approval.

Petromanas has a 100% working interest in Blocks D-E totaling
259,650 gross acres. Blocks D-E are to the north of the Company's
discovery on Blocks 2-3 and outside of the areas of existing production
in the country. Management believes that Blocks D-E have a higher risk
profile than Blocks 2-3.

About Petromanas Energy Inc.

Petromanas Energy Inc. is an international oil and gas company
focused on the exploration and development of its assets in Albania.
Petromanas, through its wholly-owned subsidiary, holds two Production
Sharing Contracts ("PSCs") with the Albanian government. Under the
terms of the PSCs, Petromanas has a 100% working interest in Blocks D
and E and a 25% working interest in Blocks 2-3 that comprise more than
1.1 million gross acres across Albania's Berati thrust belt. Petromanas
also holds exploration assets in France and Australia.

This press release contains forward-looking information within the
meaning of applicable securities laws and is based on the expectations,
estimates and projections of management of Petromanas as of the date of
this news release unless otherwise stated. The use of any of the words
"expect", "anticipate", "continue", "estimate", "objective", "ongoing",
"may", "will", "project", "should", "believe", "plans", "intends" and
similar expressions are intended to identify forward-looking
information. More particularly and without limitation, this press
release contains forward-looking information concerning the future
performance of the Company, including but not limited to the drilling
operations of the Molisht-1 well, the appraisal, assessment and
commerciality of the Shpirag discovery, the preparations for and the
drilling of the Shpirag-3 well, the results of an updated resource
report regarding the Company's assets in Albania and the timing and
results of the Company's request for approval to enter the third
exploration period under the terms of the PSC governing Blocks D-E. In
respect of the forward-looking information concerning the future
performance of the Company, Petromanas has provided such in reliance on
certain assumptions that it believes are reasonable at this time,
including assumptions as to the timing and drilling of wells and the
Company's ability to meet its operational commitments, the ability of
Petromanas to receive, in a timely manner, necessary regulatory and
governmental operational approvals; and expectations and assumptions
concerning, among other things: commodity prices and interest and
foreign exchange rates; planned construction activities, capital
efficiencies and cost-savings; applicable tax laws; the sufficiency of
budgeted capital expenditures in carrying out planned activities; and
the availability and cost of labour and services. Accordingly, readers
should not place undue reliance on the forward-looking information
contained in this press release.

Since forward-looking information addresses future events and
conditions, by its very nature it involves inherent risks and
uncertainties. Actual results could differ materially from those
currently anticipated due to a number of factors and risks. These
include, but are not limited to the risks associated with the
industries in which Petromanas operates in general such as operational
and exploration risks; delays or changes in plans with respect to
growth projects or capital expenditures; delays in obtaining or the
failure to obtain governmental approvals, permits or financing or
political risks in the completion of development or construction
activities; access to drilling rigs, completion equipment, seismic
equipment and operational personnel; costs and expenses; political
risks; risks of litigation; title disputes; health, safety and
environmental risks; commodity price, interest rate and exchange rate
fluctuations; environmental risks; competition; ability to access
sufficient capital from internal and external sources; and changes in
legislation, including but not limited to tax laws and environmental
regulations. There is a specific risk that the Company may be unable to
complete the drilling, completion and testing of the Molisht-1 well in
the manner described in this press release or at all. If the Company is
unable to drill, complete and test the Molisht-1 well at costs
estimated and in the manner described in this press release or at all
there could be a material adverse impact on the Company and on the
value of the Company's securities. There is a specific risk that the
appraisal of the Shpirag-2 discovery will not provide results which
support commercial development of the Shpirag discovery. If the
appraisal program at Shpirag-2 does not support commercial development
of the discovery, there could be a material adverse impact on the
Company and on the value of the Company's securities. If the Company's
request to enter the third exploration phase under the terms of the PSC
governing Blocks D-E is not approved then there is a specific risk that
the Company may be required to relinquish Blocks D-E.

Readers are cautioned that the foregoing list of factors is not
exhaustive. Additional information on other factors that could affect
the operations or financial results of Petromanas are included in
reports on file with applicable securities regulatory authorities,
including but not limited to; Petromanas' Annual Information Form for
the year ended December 31, 2012 which may be accessed on Petromanas'
SEDAR profile at www.sedar.com.

The forward-looking information contained in this press release is
made as of the date hereof and Petromanas undertakes no obligation to
update publicly or revise any forward-looking information, whether as a
result of new information, future events or otherwise, unless so
required by applicable securities laws.

Neither TSX Venture Exchange nor its Regulation Services Provider
(as that term is defined in the policies of the TSX Venture Exchange)
accepts responsibility for the adequacy or accuracy of this release.


TEL:  +1 403 457 4400  Glenn McNamara, CEO
FAX:  +1 403 457 4480  Bill Cummins, CFO
Petromanas Energy Inc.
Email: info@petromanas.com
Website: www.petromanas.com
TSX Venture closing price for PMI-V
Date: 2014/03/10
Closing Price: 0.22

TEL:  +1 403 218 2835  Nick Hurst
FAX:  +1 403 218 2830  The Equicom Group
Email: nhurst@tmxequicom.com
____________________________________________________________
(c)2014 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1406900060TS11406902554-14193620140311